| OWNER: DG TAXUD | ISSUE DATE: 30-06-2015 | VERSION: 1.00 |
| --- | --- | --- |
| Taxation and Customs Union DG SUBJECT: Service Statistics May 2015 ITS-1MPR- Service Statistics 201505-EN |
| Framework Contract # TAXUD/2012/CC/112 Specific Contract SC01& SC03&SC05&SC06&SC07 |

Table of Contents

1.	Summary of Service Reporting	7

2.	Governance Functions	9

2.1	Project Management	9

2.2	Delivery Management & Internal QA	9

2.3	Service Requests, Planning & Service Catalogue Management	9

2.3.1	Service Requests	9

2.3.2	Status of Request for Service	10

2.3.3	Planning	10

2.3.4	Service Catalogue Management	10

3.	Business Perspective	11

3.1	Business Monitoring & Reporting	11

3.2	Business Liaison Activities	11

4.	New Systems & New Technology	13

5.	Service Improvements	14

5.1	New Tools & Tools Improvements	14

5.2	New Processes & Process Improvements	14

6.	Service Support Statistics	17

6.1	Service Desk Activities	17

6.1.1	Overview	17

6.1.2	SD Metrics	18

6.2	Incidents and Ticket Statistics	29

6.2.1	Applications with Most Incidents	30

6.2.2	Tickets per Priority	32

6.2.3	Volume of Breached Tickets per Service Window	34

6.2.4	Tickets per Category	35

6.2.5	Volume of Breached Tickets by Application	37

6.2.6	Critical Calls By Application	38

6.2.7	Breached Incidents by Priority	40

6.2.8	Reopened Calls	41

6.3	Problems	42

6.4	Changes	43

6.4.1	List of Changes without Emergency	43

6.4.2	List of Emergency Changes	45

6.4.3	List Changes not implemented	48

7.	Application Management	49

7.1	Planning & ITOP	52

7.2	Major operational events	54

7.3	Knowledge Management	55

7.4	Service Testing Statistics	60

7.5	Deployment of Applications	61

7.6	Optimisation of Application	62

7.7	Coordination between Development and Service Management	62

7.8	Deployment & Release Management	62

7.9	Technical Documents, Specifications and Requirements	62

8.	Service Delivery & Infrastructure Statistics	65

8.1	Hardware / Software Maintenance, Licenses Contract Status	66

8.2	Operational Activities	66

8.3	Systems and Applications	72

8.4	Availability Management	72

8.5	Capacity Management	81

8.6	Monitoring & Event Management	81

8.7	Configuration Management	84

8.8	IT Service Continuity Management	86

9.	Security Related Statistics	87

List of tables

Table 1.1- SQI Results	8

Table 2.1 - RfS logged / per month count	10

Table 6.1- Interactions opened vs closed per month – Y2Y	18

Table 6.2 - Supported Users and Handled Calls	18

Table 6.3 - Supported Users and Handled Calls	19

Table 6.4 - General view on the interactions per month and status	20

Table 6.5 - Total number of interaction split per SQI21 calculation	20

Table 6.6 - SQI21 results for interactions excluding provision of information	20

Table 6.7 - Detailed results for all interactions	21

Table 6.8 - Opened interactions during the reported months by category	22

Table 6.9 - Opened calls per Business Thread	23

Table 6.10 - Opened calls split by issuer	24

Table 6.11 - Opened calls by NAs	25

Table 6.12 - Opened calls by ITSM	26

Table 6.13 - Closed calls per category during the reported months	26

Table 6.14 - Closed calls per Business Thread per month	27

Table 6.15 - Direct reassignment between ITSM2 Lot2 and Developers per month	28

Table 6.16 - SQI018 achievement Y2Y	30

Table 6.17 - Finally closed tickets per service/ application – Top 15 services	31

Table 6.18 - Applications with most incidents – Y2Y perspective – Top 15 services	31

Table 6.19  - Finally Closed Tickets per Priority	32

Table 6.20 - Finally closed tickets per priority – Y2Y perspective	33

Table 6.21 - Volume of finally closed tickets with breached SLA	34

Table 6.22 - Tickets per category	35

Table 6.23 - Tickets per category – Y2Y perspective	36

Table 6.24 - Volume of finally closed and breached tickets (more than 1 per service in reported period)	37

Table 6.25 - Volume of critical closed tickets per application	38

Table 6.26 - Volume of critical closed tickets per service (top 15) – Y2Y perspective	39

Table 6.27 - Critical incidents resolver groups - Y2Y	40

Table 6.28 - Overview of Breached Incidents per priority	41

Table 6.29 Reopened incidents – Y2Y perspective	42

Table 7.1: Released transition time analysis	50

Table 7.2 - The changes in the ITOP	52

Table 7.3 - The changes in the ITOP	53

Table 7.4 - The changes in the ITOP	53

Table 7.5 - The changes in the ITOP	54

Table 7.6 - The changes in the ITOP	54

Table 7.7 - List with major operational events	55

Table 7.9 - KM-KP1 summary	57

Table 7.10 - KM-KP1 summary	57

Table 7.11 - KM-KP2 summary	58

Table 7.12- Sum of knowledge published in selected repositories/tools	58

Table 7.13 - KM-KP4 summary	59

Table 7.14 - The test activities	60

Table 7.15 - The identified defects	61

Table 7.16 - The reasons for registered delays	61

Table 7.17 - The deployment statistics	61

Table 7.18 - Technical Documents, Specifications and Requirements (May 2015)	64

Table 8.1 - Problems related to SB5	68

Table 8.2 - Problems related to SB7	68

Table 8.3 - Incidents related to SB5	69

Table 8.4 - Incidents related to SB7	70

Table 8.5 - # of vulnerabilities spotted in month	71

Table 8.6 - % of unauthorized changes (operational & emergency)	72

Table 8.7- KPIs related to Availability	73

Table 8.8 - KPI-001	73

Table 8.9 - KPI-002	74

Table 8.10 - KPI-003	74

Table 8.11 - KPI-004	74

Table 8.12 - KPI-008	74

Table 8.13 - KPI-009	75

Table 8.14 - KPI-010	75

Table 8.15 - KPI-014	75

Table 8.16 - KPI-015	75

Table 8.17 - KPI-016	75

Table 8.18 - KPI-017	76

Table 8.19 - KPI-018	76

Table 8.20 - KPI-19	76

Table 8.21 - Most affecting CIs with their downtimes	78

Table 8.22 - ITSM2.LOT1 Monitoring alerts on FMB	81

Table 8.23 - ITSM2.LOT1 Monitoring activities	81

Table 8.24 - ITSM2.LOT1 Monitoring - assignment group	82

Table 8.25 - ITSM2.LOT1 Monitoring - type of alerts	83

Table 8.26 - ITSM2.LOT1 Monitoring - priority	84

Table 8.27 - CIs distribution by type	85

List of figures

Figure 21 - ITSM2 Organization Overview	9

Figure 51 - Improvement initiatives by status	14

Figure 52 - Improvement pipeline by area	15

Figure 53 - Closure rate - 175 closed improvement opps by quarter	15

Figure 54 - Remaining pipeline by target quarter	16

Figure 61 - Supported Users and Handled Calls	19

Figure 62 - All interactions opened, closed and breached on a daily basis	21

Figure 63 - Interactions opened per month split by priority	21

Figure 64 - Opened calls by category during the reporting period	22

Figure 65 - Opened Calls per Business Thread	23

Figure 66 - Opened calls split by issuer	24

Figure 67 - Closed calls per category during the reported months	26

Figure 68 - Closed calls per Business Thread per month	27

Figure 69 - The pending issuer vs Work in progress calls per week	28

Figure 610 - Direct reassignment between ITSM2 Lot2 and Developers per month	28

Figure 611 - Generic services per month	29

Figure 612 – ITSM2 LOT1 SQI18	29

Figure 613 - Applications with most Incidents	30

Figure 614 - Finally Closed Tickets per Priority	32

Figure 615- Finally closed tickets per priority - Y2Y perspective	33

Figure 616 - Breached incidents per service window	34

Figure 617 - Closed by month per category	35

Figure 618 - Closed incidents per category - Y2Y perspective	36

Figure 619 - Volume of breached tickets by application – (more than 1 once per service in reported period)	37

Figure 620 - Closed critical incidents per service	38

Figure 621 - Volume of critical closed tickets per service (top 15) – Y2Y perspective	39

Figure 622 - Critical incidents resolver groups - Y2Y	40

Figure 623 - Breached Incidents per priority	40

Figure 624- Reopened incidents – Y2Y perspective	41

Figure 625 – Problems opened	42

Figure 626 – Problems closed	43

Figure 627 – Problems backlog	43

Figure 628 - Non-Emergency Changes divided per Change Nature	44

Figure 629 - Non-Emergency Changes divided per Service Block	44

Figure 630 - Success rate of Non-Emergency Changes	45

Figure 631 - Evolution of Non-Emergency Changes	45

Figure 632 - Emergency Changes divided per Change Nature	46

Figure 633 - Emergency Changes divided per Service Block	46

Figure 634 - Success rate of Emergency Changes	47

Figure 635 - Volumetric evolution of emergency changes	47

Figure 636- List Changes not implemented	48

Figure 71 – Timeline for May 2015	49

Figure 72 - Deployments	51

Figure 73 Critical Incidents	55

Figure 74 - Knowledge generation by type	56

Figure 75 - Sum of knowledge published in selected repositories/tools	56

Figure 76 - CIRCABC activities per Interest Group	57

Figure 77 - Knowledge generation by type	58

Figure 78 - RAM assets per stage	59

Figure 79 - Deployment statistics in graph	62

Figure 81 - % of completion of chosen major internal projects	66

Figure 82 - Opened problems over 12 months [SB5 & SB7]	66

Figure 83 - SB5 - Critical incidents vs Opened problems vs Workaround	67

Figure 84 - SB7 - Critical incidents vs Opened problems vs Workaround	67

Figure 85 - Overview of total number of incidents over 12 months	68

Figure 86 - Incidents related to SB5 (graph)	69

Figure 87 - Incidents Related to SB7 (graph)	70

Figure 88 - # of vulnerabilities spotted in month	71

Figure 89 - SB5 & SB7 # of unauthorized changes	71

Figure 810 - KPIs vs SQI	79

Figure 811 - SQI-001 Monthly Disruption 2014 / 2015	79

Figure 812 - SQI-002 Monthly Disruption 2014 / 2015	79

Figure 813 - SQI-005 Monthly Disruption 2014 / 2015	79

Figure 814 - SQI-006 Monthly Disruption 2014 / 2015	79

Figure 815- SQI-009 Monthly Disruption 2014 / 2015	79

Figure 816 - SQI-010 Monthly Disruption 2014 / 2015	79

Figure 817 - SQI-011 Monthly Disruption 2014 / 2015	79

Figure 818 - SQI-012 Monthly Disruption 2014 / 2015	79

Figure 819 - Unavailabilities Distribution Chart	80

Figure 820 – Overview of ITSC testing	86

# Summary of Service Reporting

The table below presents the actual results on different SQIs for the reporting period of May 2015.

The General Quality Indicator Result is <Removed confidential data>.

- Overall, month to month 82% of active SQI’s <Removed confidential data> level. The comparison can be found in Annex 03 to the MPR in the worksheet entitled “results”, in M2M column indicating the Month to Month development.

- In Availability Management related SQI’s (SQI-001 until SQI-012) one SQI result was <Removed confidential data>..

- In Deliverables Management related SQI’s (SQI-013 until SQI-016) overall there has been 5 documents less delivered this month compared to the previous reporting period (58 instead of 63). There have been 32 deliverables Submitted for Review in May 2015 and 26 deliverables Submitted for Acceptance. <Removed confidential data>.

- The Incident Management SQI-018 is reported a result <Removed confidential data>.

- The Problem Management resolution time SQI-019 has been reported, but did not reach the minimum number of measurements, therefore remains inactive. <Removed confidential data>.

- Service Desk Acknowledgement time (SQI-021) has again been reported <Removed confidential data>.

- There were no complaints in May 2015;

- There were two trainings in May 2015 (SQI-020 <Removed confidential data>as two EBTI Trainings were held;

- There was no document requiring Re-SfA.

| SQI | Description | Weight | Limit | Target | May 2015 | Profiled SQI value |
| --- | --- | --- | --- | --- | --- | --- |
| SQI-001 | Prod environment for all the "5d-13h" Service window and the "Normal" QOS | 4 | 99.30% | 99.98% | 97.10% |  |
| SQI-002 | Conf/Backup environment for all the "5d-13h" Service window and the "Normal" QOS | 4 | 99.30% | 99.98% | 100.00% |  |
| SQI-005 | Prod environment for all the "7d-13h" Service window and the "Normal" QOS | 4 | 99.30% | 99.98% | 100.00% |  |
| SQI-006 | Conf/Backup environment for all the "7d-13h" Service window and the "Normal" QOS | 4 | 99.30% | 99.98% | 100.00% |  |
| SQI-009 | Prod environment for all the "7d-24h" Service window and the "Normal" QOS | 4 | 99.30% | 99.98% | 100.00% |  |
| SQI-010 | Conf/Backup environment for all the "7d-24h" Service window and the "Normal" QOS | 4 | 99.30% | 99.98% | 100.00% |  |
| SQI-011 | PROD environment for all the "7d-24h" Service window and the "Extended" QOS | 4 | 99.40% | 99.98% | 99.58% |  |
| SQI-012 | Conf/Backup environment for all the "7d-24h" Service window and the "Extended" QOS | 4 | 99.40% | 99.98% | 99.55% |  |
| SQI-013 | Working days delay on deliverables with low impact | 4 | 15 | 0 | 0.00 |  |
| SQI-014 | Working days delay on deliverables with medium impact | 4 | 10 | 0 | 0.00 |  |
| SQI-015 | Working days delay on deliverables with high impact | 4 | 5 | 0 | 0.00 |  |
| SQI-016 | Working days delay on deliverables with major impact | 4 | 1 | 0 | 0.00 |  |
| SQI-017 | Working days delay on implementation of actions agreed with DG TAXUD | 4 | 0 | 3 WD | 0.00% |  |
| SQI-018 | Measure the Incident resolution time | 3 | 95% | 98% | 98.36% |  |
| SQI-019 | Measure the Problem Resolution time | 2 | 95% | 98% | N/A |  |
| SQI-020 | Measure the Training/workshop appraisal. | 3 | 79% | 100% | 94.44% |  |
| SQI-021 | Measure the acknowledgement of Service Desk interactions | 2 | 5% | 0% | 0.25% |  |
| SQI-022 | Measure the number of complaints received. | 4 | 2 | 0 | 0 |  |
| SQI-023 | The number of times the internal organisation (e.g. members of a consortium or other) are exposed to DG TAXUD, its third party contractors or users of the services. | 3 | 2 | 0 | 0 |  |
| SQI-026 | Measure the number of occurrences the Service Desk is unreachable. | 3 | 2 | 0 | 0 |  |
| SQI-027 | Measure the respect of the delay to escalate to DG TAXUD for Critical impact (incidents, events, risks) or prolonged delays/unavailability | 4 | 90.00% | 100.00% | 100.00% |  |
| SQI-028 | Number of documents rejected at SfA | 3 | 2 | 0 | 0 |  |
| SQI-029 | Measure the number of Service Calls opened for events that should not yield a Service Call | 1 | 3% | 0% | 0.00% |  |

Table 1.1- SQI Results

# Governance Functions

## Project Management

From a Project and Portfolio management perspective, the following Service Governance Organisation describes the hierarchical structure of the ITSM2 Lot1 team.

The organisation chart below gives a high level overview of the Service Organisation of ITSM2 Lot1, the main Project Managers, the team leaders and the Geographical spread for the Organisational Structure.

Under the Portfolio Team, all Program and Project Management activities related to Integration Projects and Transformation Projects are held.

During the Month of April 2015, a change in the CCN BTL role has been announced <Removed nominative data>  has stepped out from the position and the role was transferred to <Removed nominative data> as of May 1st 2015. ITSM2 Lot1 has also aligned the BTL role around Taxation and Excise in conformance to DG TAXUD C5 reorganization and confirmed the BTL role with <Removed nominative data>. During the month of May ITSM2 Lot1 also announced a change to the core ITSM2 Lot1 Governance structure where <Removed nominative data> (BTL for Customs) will be stepping out during the month of June 2015 and, as of July 1st the position will be covered by <Removed nominative data>

<Removed nominative data>

Figure 21 - ITSM2 Organization Overview

## Delivery Management & Internal QA

During May 2015, Internal QAC reviewed 92 documents, a total of 1069. Compared to April 2015, the volume of reviewed documents decreased by 20% and the number of pages decreased by 42%. For the list of deliverables reviewed by Internal QAC in May please consult ITS-1MPR-Annex_12-IntQA_Logs201505-EN0.10.

During May 2015, Internal QAC reviewed 200 open incidents, 190 closed incidents, 13 problems and 40 changes.

## Service Requests, Planning & Service Catalogue Management

This section describes events related to service catalogue management, service requests (RfS for continues services and on-demand requests) and service planning.

The detailed description of request for services (RfS) is reported in ITS-1MPR-Annex 32-Service Requests 201505-EN.

The detailed description of on-demand services (RfE/RfA) is reported in ITS-1MPR-Annex 27-Quantities consumption 201505-EN.

### Service Requests

21 new Requests for Service were logged into the system in May 2015, and 18 Requests for Service were closed during this reporting period (status from SMT noted the 31/05/2015).

The overview of RfS statistics per business thread is detailed in the table below.

|  | RfS---> | open | closed/cancel | Planned |
| --- | --- | --- | --- | --- |
| year | BT---> | Cus | Tax | Exc | Its | CCN | Total OPEN /per month | Cus | Tax | Exc | Its | CCN | Total CLOSED /per month | Cus | Tax | Exc | Its | CCN | Total Planned /per month |
| 2013 | Apr | 16 | 8 | 3 | 2 | -- | 29 | 4 | 0 | 0 | 0 | -- | 4 | 0 | 0 | 0 | 0 | -- | 0 |
|  | May | 3 | 7 | 1 | 1 | -- | 12 | 0 | 3 | 0 | 1 | -- | 4 | 0 | 2 | 3 | 1 | -- | 6 |
|  | Jun | 13 | 6 | 2 | 1 | -- | 22 | 3 | 7 | 0 | 0 | -- | 10 | 11 | 7 | 3 | 0 | -- | 21 |
|  | Jul | 14 | 2 | 4 | 0 | 0 | 20 | 11 | 4 | 0 | 2 | 0 | 17 | 10 | 1 | 2 | 0 | 0 | 13 |
|  | Aug | 10 | 3 | 2 | 0 | 15 | 30 | 2 | 0 | 5 | 0 | 0 | 7 | 11 | 1 | 2 | 1 | 5 | 20 |
|  | Sep | 19 | 16 | 5 | 4 | 0 | 44 | 15 | 13 | 2 | 0 | 0 | 30 | 7 | 2 | 2 | 1 | 0 | 12 |
|  | Oct | 14 | 2 | 1 | 2 | 0 | 19 | 20 | 4 | 4 | 0 | 0 | 28 | 13 | 3 | 2 | 1 | 0 | 19 |
|  | Nov | 8 | 5 | 3 | 1 | 5 | 22 | 4 | 5 | 4 | 1 | 4 | 18 | 8 | 4 | 4 | 0 | 0 | 16 |
|  | Dec | 20 | 1 | 1 | 1 | 0 | 23 | 5 | 4 | 1 | 0 | 0 | 10 | 4 | 1 | 0 | 3 | 4 | 12 |
| 2014 | Jan | 8 | 10 | 6 | 4 | 1 | 29 | 13 | 4 | 5 | 4 | 7 | 33 | 21 | 5 | 2 | 0 | 0 | 28 |
|  | Feb | 9 | 11 | 1 | 1 | 1 | 23 | 9 | 3 | 6 | 2 | 4 | 24 | 5 | 2 | 4 | 0 | 0 | 11 |
|  | Mar | 16 | 12 | 3 | 0 | 0 | 31 | 15 | 3 | 2 | 2 | 3 | 25 | 5 | 0 | 1 | 0 | 0 | 6 |
|  | Apr | 10 | 8 | 2 | 0 | 0 | 20 | 23 | 16 | 0 | 3 | 0 | 42 | 7 | 0 | 0 | 0 | 0 | 7 |
|  | May | 9 | 5 | 2 | 0 | 0 | 16 | 9 | 14 | 2 | 0 | 2 | 27 | 6 | 0 | 2 | 0 | 0 | 8 |
|  | Jun | 5 | 11 | 4 | 4 | 0 | 24 | 15 | 10 | 0 | 1 | 1 | 27 | 2 | 6 | 5 | 0 | 2 | 15 |
|  | Jul | 5 | 5 | 0 | 1 | 1 | 12 | 13 | 11 | 8 | 2 | 0 | 34 | 13 | 0 | 0 | 2 | 0 | 15 |
|  | Aug | 15 | 8 | 1 | 1 | 0 | 25 | 8 | 9 | 1 | 0 | 0 | 18 | 11 | 0 | 1 | 0 | 0 | 12 |
|  | Sep | 11 | 9 | 0 | 4 | 0 | 24 | 10 | 12 | 0 | 0 | 0 | 22 | 9 | 0 | 0 | 0 | 1 | 10 |
|  | Oct | 15 | 10 | 1 | 1 | 0 | 27 | 18 | 7 | 1 | 2 | 0 | 28 | 15 | 0 | 0 | 1 | 0 | 16 |
|  | Nov | 16 | 10 | 3 | 0 | 0 | 29 | 8 | 6 | 0 | 2 | 0 | 16 | 11 | 0 | 1 | 0 | 0 | 12 |
|  | Dec | 19 | 0 | 0 | 2 | 0 | 21 | 17 | 8 | 1 | 3 | 0 | 29 | 4 | 0 | 1 | 0 | 0 | 5 |
| 2015 | Jan | 7 | 9 | 2 | 1 | 1 | 20 | 14 | 9 | 3 | 1 | 1 | 28 | 2 | 1 | 0 | 0 | 1 | 4 |
|  | Feb | 19 | 4 | 0 | 0 | 0 | 23 | 8 | 5 | 0 | 0 | 0 | 13 | 14 | 0 | 2 | 0 | 0 | 16 |
|  | Mar | 16 | 4 | 3 | 1 | 0 | 24 | 6 | 2 | 2 | 2 | 1 | 13 | 12 | 5 | 2 | 0 | 0 | 19 |
|  | Apr | 10 | 8 | 0 | 0 | 2 | 20 | 19 | 5 | 2 | 2 | 0 | 28 | 10 | 3 | 0 | 1 | 2 | 16 |
|  | May | 12 | 4 | 1 | 1 | 3 | 21 | 16 | 2 | 0 | 0 | 0 | 18 | 11 | 4 | 0 | 0 | 5 | 20 |
| per BT total | 319 | 178 | 51 | 33 | 29 | 610 | 285 | 166 | 49 | 30 | 23 | 553 | 222 | 47 | 39 | 11 | 20 | 339 |

Table 2.1 - RfS logged / per month count

### Status of Request for Service

For the details regarding all reported RfS status please refer to the ITS-1MPR-Annex 32-Service Requests 201505-EN.

### Planning

The service planning is closely coordinated with the IT Operational Planning (ITOP), updates are available on a weekly basis on each Friday.

### Service Catalogue Management

Workshops with the different stakeholders are ongoing. Detailed status was presented in the monthly meeting on May 28th 2015.

# Business Perspective

The Business Perspective activities described below are related to the Business Thread Customs (DG TAXUD - CIS). The Business Perspective activities for the Business Thread Excise and Taxation are not in the scope for ITSM2 Lot1.

## Business Monitoring & Reporting

ITSM2 Lot1 produces business reports for the non-Trans European Customs applications on a daily, weekly, monthly, and ad-hoc basis to the different units of DG TAXUD A5 in concordance with the agreed content, frequency and distribution list.

In May the following reports were created:

- EOS Daily Report;

- EOS Weekly Report;

- MSR Monthly Report:

  - WebLogic applications technical aspects;

  - WebLogic applications business aspects;

  - Economic Operator systems;

- ARIS monthly Report.

In May, no AD HOC CT campaigns have taken place.

For info: EOS: The NA-PL started AD HOC Conformance Testing in April and has informed that the Conformance Testing will be extended until 30/10/2015 – no activities to be reported in May.

## Business Liaison Activities

In order to ensure an efficient technical coordination between all the parties involved, the following meetings were organized in May:

- Bi-weekly Customs Coordination Meeting with DG TAXUD/CIS Planning Coordinator <Removed nominative data> and DG TAXUD/CIS Operations leader <Removed nominative data> to discuss  the ITOP Planning and forecast, the Customs Training status and forecast, the status of the Customs CT activities, Operational issues, Risks and Actions;

- CS/RD & CS/MIS weekly status meeting with ITSM2 Lot1 SPOC’s, DG TAXUD CI owners, QA3, ITSM2 Lot2 and CUST-DEV3 to discuss the status on the open incidents and deployment activities;

- TARIFF applications weekly status meeting with ITSM2 Lot1 SPOC’s, DG TAXUD CI owners, QA3, and CUST-DEV3 to discuss the status on the open incidents and deployment activities;

- DDS2 applications status meeting with ITSM2 Lot1 SPOC, TAXUD CI owners, QA3, and CUST-DEV3.

- Bi-weekly status meeting for Risk Management and Control internal applications with ITSM2 Lot1 SPOC, DG TAXUD CI Owners, QA3, CUST-DEV3.

- ART2 and COPIS Weekly status meeting with ITSM2 Lot1 SPOC, DG TAXUD CI Owner, CUST-DEV3and QA3 to discuss the status on the open incidents and deployment activities.

- Conference calls with ITSM2 Lot1 AM, ITSM2 Lot2, DG TAXUD CI Owners, DG TAXUD ISD and CUST-DEV3 to discuss the actions to be taken based on the proposition to deal with the internationalization of the applications.

# New Systems & New Technology

No update.

# Service Improvements

## New Tools & Tools Improvements

No update.

## New Processes & Process Improvements

Overall CSIP is managing 315 improvement opportunities across all processes (details in the CSIP Register).

Figure 51 - Improvement initiatives by status

The active CSIP pipeline (Identified, Work in progress, Change Submitted, On Hold and CSIP AIA) is made of 84 improvements spread across 15 process areas.

Figure 52 - Improvement pipeline by area

Highlights:

- CSIP is focusing on implementing the high priority improvement opportunities scheduled for Q2'2015;

- CSIP is executing the next ITIL Process Maturity Health Check to report on process maturity;

Figure 53 - Closure rate - 175 closed improvement opps by quarter

Figure 54 - Remaining pipeline by target quarter

# Service Support Statistics

## Service Desk Activities

### Overview

In May the Service Desk team opened 3322 new interactions and at the same time closed 3093.

During reported period the service desk function was delivered on a stable level without any major operational issues.

In May the team faced a few big DIGIT data centre outages which impacted the operational activities performed by ITSM2 Lot1  teams. The main issues spotted during that unscheduled outages were:

- <Removed confidential data>, including ITSM2 Lot1 teams;

- <Removed confidential data>, especially during the night when additional technical tasks need to be performed by Lot1 teams, after the confirmation of DIGIT to restore back the service.

In May following activities were performed by the team:

- Focus on the M1SS activities, which have been launched on 10th of May; no issues noticed; after one month of these activities, the only conclusion is that there were a lot of new incidents that have been raised towards 2nd level teams, especially ITSM Lot2;

- The quality of the incidents is verified by the team itself together with the ITSM2 Lot1 IntQAC team and with additional support from the QA3 team. This kind of double checks, performed by different teams, allowed Service Desk to better understand which information and operational knowledge is missing in the documents for non-operational teams. The documentation is built and updated on a regular basis.

- The significant increased number of Work in Progress calls as well as those in Pending Issuer status is mainly due to the fact that on May 10th there were new activities launched by member States for the M1SS service, activities which remain under investigation of other teams;

- Startup of using the Assignment Groups dedicated for CCN local administrators; it is applicable for CCN mass mail notifications as well as the assignment groups within Synergia tool;

- Creation of short messages in Russian language to speed up resolution time on the Speed Bridge Russia (short messages are sent now in Russian language to Russian Customs Office informing which type of activities are required to perform by them in order to restore the service);

- To ensure the resolution of incidents as quick and good as possible, ITSM2 Lot1 Service Desk endeavored  to get a direct contact with the customers within the whole organization, in any case needed. For instance:  ACT requests, providing of the credentials, informing about critical incidents - the last month showed that this <client first> initiative has received the best results and reviews;

- Extensive proactive monitoring - ITSM Support usually recognizes problems before the customers/others do; such attitude enables the team to make the preliminary analysis and as a result of it the immediate actions can be started (communication/consultation with 2nd level teams;  investigation, resolution);

Worth to mention is that there was a planned ITSM Portal (2.0) release for the last weekend of May. Unfortunately, due to application performance issues, the release did not take place.

ITSM Service Desk always strived to track the most important incidents to ensure that the customer/issuer is informed about the status of the incident, that the incident is resolved within the expected time frame, and that the end user is satisfied with the final resolution.

Increasingly, the Service Desk team strives to increase its knowledge and the work effectiveness.

### SD Metrics

In May the Service Desk team opened 3322 interactions.

Table 6.1- Interactions opened vs closed per month – Y2Y

Supported Users

During May 2015, the ITSM2 Service Desk supported 3105 active users. This volume shows again an increasing trend. Below attached charts present the details about newcomers who are joining the ITSM2 community. The main group of newcomers is coming from National Administrations.

| YEAR | 2014 | 2015 |
| --- | --- | --- |
| Month | May | Jun | Jul | Aug | Sep | Oct | Nov | Dec | Jan | Feb | Mar | Apr | May |
| Active | 2465 | 2515 | 2576 | 2642 | 2723 | 2786 | 2835 | 2874 | 2953 | 3011 | 3072 | 3062 | 3105 |
| Total registered | 3354 | 3406 | 3467 | 3538 | 3622 | 3689 | 3738 | 3777 | 3860 | 3919 | 3983 | 3999 | 4044 |

Table 6.2 - Supported Users and Handled Calls

Figure 61 - Supported Users and Handled Calls

|  | Jan-14 | Feb-14 | Mar/14 | Apr-14 | May/14 | Jun-14 | Jul-14 | Aug-14 | Sep-14 | Oct-14 | Nov-14 | Dec-14 | Jan-15 | Feb-15 | Mar-15 | Apr-15 | May-15 |
| --- | --- | --- | --- | --- | --- | --- | --- | --- | --- | --- | --- | --- | --- | --- | --- | --- | --- |
| Supported users | 3117 | 3158 | 3216 | 3290 | 3354 | 3406 | 3467 | 3538 | 3622 | 3689 | 3738 | 3777 | 3860 | 3919 | 3983 | 3999 | 4044 |
| Active users | 2247 | 2286 | 2342 | 2409 | 2465 | 2515 | 2576 | 2642 | 2723 | 2786 | 2835 | 2874 | 2953 | 3011 | 3072 | 3062 | 3105 |
| Opened calls | 2830 | 2646 | 2329 | 2175 | 2324 | 2688 | 2543 | 2494 | 3322 | 3695 | 3276 | 2872 | 2937 | 3301 | 3272 | 3436 | 3322 |
| Closed calls | 2928 | 2840 | 2471 | 2546 | 2396 | 2794 | 2458 | 2484 | 2909 | 3718 | 3131 | 2958 | 2790 | 3214 | 3254 | 3509 | 3089 |

Table 6.3 - Supported Users and Handled Calls

Interactions split per status

Table 6.4 - General view on the interactions per month and status

#### Open calls

SQI21 in May: the SQI21 measures on a daily basis the quantity of interactions vs. the one for which the 30 minutes acknowledgement (ACK) was failed. In May 2015 there were 3322 interactions opened. The SQI 21 was applicable only for 3186 interactions as ITSM Service Desk cannot apply this to the interactions categorized as <the provision of information> (128 calls in total).

| Reference | Grand Total | Percentage |
| --- | --- | --- |
| All interactions | 3322 | 100% |
| Total with SLA target | 3186 | 95,91% |
| No SLA applicable | 128 | 4,09% |

Table 6.5 - Total number of interaction split per SQI21 calculation

The table below does not include the interactions in the area <Provision of Information> for the category <Request for Information> (RfI) which has no acknowledgment (ACK) and no SLA.

| Reference | Grand Total |
| --- | --- |
| SLA NOK | <Removed confidential data> |
| SLA OK |  |
| In total with SLA |  |
| Percentage |  |

Table 6.6 - SQI21 results for interactions excluding provision of information

* SQI21 NOK: number of Interactions for which the total elapsed time assigned to ITSM exceeded the SLA targets

** SQI21 OK: number of Interactions for which the total elapsed time assigned to ITSM met the SLA targets

Figure 62 - All interactions opened, closed and breached on a daily basis

Interaction per priority

| May 2015 |
| --- |
| SMT |
|  | Critical | High | Medium | Low | Grand Total |
| In total | 34 | 466 | 1265 | 1557 | 3322 |
| All opened interactions | 3322 |

Table 6.7 - Detailed results for all interactions

Figure 63 - Interactions opened per month split by priority

Interactions per category

| Month | User Management | Request for Information | Request for Service | Incidents | Complaint | Total |
| --- | --- | --- | --- | --- | --- | --- |
| May-14 | 114 | 391 | 829 | 988 | 2 | 2324 |
| Jun-14 | 148 | 385 | 620 | 1534 | 0 | 2687 |
| Jul-14 | 165 | 501 | 602 | 1274 | 0 | 2542 |
| Aug-14 | 123 | 512 | 593 | 1266 | 0 | 2494 |
| Sep-14 | 149 | 700 | 773 | 1698 | 2 | 3322 |
| Oct-14 | 190 | 771 | 711 | 2023 | 0 | 3695 |
| Nov-14 | 139 | 716 | 669 | 1621 | 1 | 3146 |
| Dec-14 | 160 | 465 | 669 | 1494 | 0 | 2788 |
| Jan-15 | 223 | 576 | 672 | 1465 | 0 | 2936 |
| Feb-15 | 155 | 534 | 786 | 1825 | 1 | 3301 |
| Mar-15 | 191 | 469 | 669 | 1941 | 2 | 3272 |
| Apr-15 | 167 | 724 | 719 | 1826 | 0 | 3436 |
| May-15 | 129 | 641 | 568 | 1984 | 0 | 3322 |

Table 6.8 - Opened interactions during the reported months by category

Figure 64 - Opened calls by category during the reporting period

Opened interactions per Business Thread and per Category

| Category | CCN | Customs | Excise | ITSM | Taxation | Total |
| --- | --- | --- | --- | --- | --- | --- |
| User Management | 25 | 33 | 0 | 71 | 0 | 129 |
| Request for Service | 47 | 287 | 85 | 60 | 89 | 568 |
| Request for Information | 61 | 283 | 56 | 82 | 159 | 641 |
| Incidents | 688 | 440 | 98 | 204 | 554 | 1984 |
| Complaints | 0 | 0 | 0 | 0 | 0 | 0 |
| Total | 821 | 1043 | 239 | 417 | 802 | 3322 |

Table 6.9 - Opened calls per Business Thread

Figure 65 - Opened Calls per Business Thread

Opened calls classified by issuing organisation

The table below shows the opened calls per issuer organisation. The table presented below was adapted to the current organisational structure of the ITSM and CCN community. There is a visible decrease of open interactions issued by ITSM2 Lot2, but in comparison to the previous month there are more calls opened by National Administrations which is caused also by the M1SS activities launched in May. There is an overall stable level of the calls  triggered by particular stakeholders.

Table 6.10 - Opened calls split by issuer

Figure 66 - Opened calls split by issuer

Interactions open by National Administrations

| National Administration | Opened Calls |
| --- | --- |
| NA/AT | 49 |
| NA/BE | 12 |
| NA/BG | 19 |
| NA/CH | 5 |
| NA/CY | 21 |
| NA/CZ | 24 |
| NA/DE | 91 |
| NA/DK | 49 |
| NA/EE | 20 |
| NA/ES | 13 |
| NA/FI | 34 |
| NA/FR | 29 |
| NA/GB/UK | 34 |
| NA/GR/EL | 13 |
| NA/HR | 43 |
| NA/HU | 10 |
| NA/IE | 26 |
| NA/IT | 26 |
| NA/LT | 22 |
| NA/LU | 92 |
| NA/LV | 27 |
| NA/MT | 24 |
| NA/NL | 40 |
| NA/NO | 4 |
| NA/PL | 31 |
| NA/PT | 27 |
| NA/RO | 12 |
| NA/RS | 10 |
| NA/SE | 42 |
| NA/SI | 14 |
| NA/SK | 6 |
| NA/TR | 1 |
| Total | 874 |

Table 6.11 - Opened calls by NAs

Interactions open per ITSM2

| ITSM2.LOT1 | # |
| --- | --- |
| ITSM/APPLICATION MANAGEMENT | 39 |
| ITSM/CHANGE MANAGEMENT | 1 |
| ITSM/CONFIGURATION MANAGEMENT | 1 |
| ITSM/DEMAND MANAGEMENT | 10 |
| ITSM/INFRASTRUCTURE | 29 |
| ITSM/MONITORING | 1135 |
| ITSM/PROBLEM MANAGEMENT | 7 |
| ITSM/PROGRAMME MANAGEMENT | 34 |
| ITSM/SECURITY MANAGEMENT | 4 |
| ITSM/SERVICE DESK | 207 |
| ITSM/SLM | 8 |
| ITSM/TESTING | 12 |
| ITSM2 LOT1/SYMFONI | 2 |
| Total | 1489 |
| ITSM2.LOT2 | # |
| ITSM/BUSINESS MONITORING | 661 |
| ITSM2.LOT3 | # |
| ITSM2 LOT3 | 5 |
| TOTAL | 2155 |

Table 6.12 - Opened calls by ITSM

#### Closed calls

Closed interactions

| Month | User Management | Request for Info | Request for Service | Incidents | Complaints | Total |
| --- | --- | --- | --- | --- | --- | --- |
| May-14 | 128 | 375 | 818 | 1075 | 0 | 2396 |
| Jun-14 | 139 | 417 | 732 | 1506 | 0 | 2794 |
| July-14 | 153 | 424 | 608 | 1271 | 1 | 2457 |
| Aug-14 | 131 | 518 | 633 | 1203 | 0 | 2485 |
| Sep-14 | 137 | 578 | 624 | 1569 | 1 | 2909 |
| Oct-14 | 158 | 862 | 725 | 1971 | 2 | 3718 |
| Nov-14 | 149 | 651 | 705 | 1623 | 1 | 3131 |
| Dec-14 | 137 | 524 | 739 | 1557 | 0 | 2957 |
| Jan-15 | 198 | 545 | 714 | 1332 | 0 | 2789 |
| Feb-15 | 206 | 569 | 764 | 1675 | 0 | 3214 |
| Mar-15 | 195 | 463 | 641 | 1955 | 0 | 3254 |
| Apr-15 | 193 | 737 | 756 | 1821 | 2 | 3509 |
| May'15 | 142 | 603 | 518 | 1825 | 1 | 3089 |

Table 6.13 - Closed calls per category during the reported months

Figure 67 - Closed calls per category during the reported months

Closed interactions per Business Threads

| Category | CCN | Customs | Excise | ITSM | Taxation | Total |
| --- | --- | --- | --- | --- | --- | --- |
| User Management | 24 | 37 | 0 | 79 | 2 | 118 |
| Request for service | 61 | 273 | 52 | 56 | 76 | 457 |
| Request for Information | 59 | 281 | 31 | 85 | 147 | 544 |
| Incident | 658 | 470 | 68 | 205 | 424 | 1167 |
| Complaint | 0 | 0 | 0 | 1 | 0 | 0 |
| Total | 802 | 1061 | 151 | 426 | 649 | 3089 |

Table 6.14 - Closed calls per Business Thread per month

Figure 68 - Closed calls per Business Thread per month

Focus items statistics:

Figure 69 - The pending issuer vs Work in progress calls per week

The number of incidents in following statuses: <work in progress> and <pending issuer> was closely monitored by the Service Desk team and the Incident Manager during reported period. In May the volume of the incidents for both statuses changed and finally achieved  a satisfactory lower level for the <work in progress calls>. It is worth to notice that since October’14 ITSM2 Service Desk noticed an increasing trend for open calls due to new upcoming services. Therefore, the numbers of incidents which are in progress status present an increasing stability at operational level.

Figure 610 - Direct reassignment between ITSM2 Lot2 and Developers per month

| YEAR | 2014 | 2015 |
| --- | --- | --- |
| Month | Jul | Aug | Sep | Oct | Nov | Dec | Jan | Feb | Mar | Apr | May |
| Volume | 156 | 129 | 153 | 92 | 112 | 128 | 142 | 76 | 64 | 88 |

Table 6.15 - Direct reassignment between ITSM2 Lot2 and Developers per month

Since March 1st 2015 Service Desk is responsible for maintaining distribution lists on the Microsoft Exchange Server. Most cases are directly solved by the Service Desk, but in some special issues the team needs support from LOT1 Infrastructure Team (need to use PowerShell's scripts).

In May 2015 Service Desk resolved 170 calls, including 74 requests related to the distribution lists.

Figure 611 - Generic services per month

## Incidents and Ticket Statistics

SQI 18 result for reported period

2373 finally closed calls <Removed confidential data> calls breached SQI-18 <Removed confidential data>%

Figure 612 – ITSM2 LOT1 SQI18

| Month | Finally closed | Breached | Achieved % |
| --- | --- | --- | --- |
| May-14 | 1461 | 53 |  |
| Jun-14 | 1950 | 28 |  |
| Jul-14 | 1706 | 29 |  |
| Aug-14 | 1783 | 30 |  |
| Sep-14 | 2262 | 31 |  |
| Oct-14 | 2825 | 45 |  |
| Nov-14 | 2246 | 23 |  |
| Dec-14 | 2111 | 26 |  |
| Jan-15 | 1890 | 25 |  |
| Feb-15 | 2271 | 41 |  |
| Mar-15 | 2475 | 44 |  |
| Apr-15 | 2555 | 36 |  |
| May-15 | 2373 | 39 |  |

Table 6.16 - SQI018 achievement Y2Y

### Applications with Most Incidents

The following chart indicates the volume of finally closed tickets per service/application.

Figure 613 - Applications with most Incidents

The chart indicates the volume of finally closed tickets per service/application. CCN/CSI (AIX) service was the most impacted during the reported period. The same behavior was observed for the previous reported period however it is a decrease of 11, 53% comparing to last month.

| Service | Volume |
| --- | --- |
| CCN/CSI (AIX) | 629 |
| ITSM Infrastructure Management | 213 |
| Mini1SS | 209 |
| NCTS (TES) | 86 |
| ECS (TES) | 78 |
| AEOI CONF | 74 |
| VIES (TES) | 63 |
| ICS (TES) | 59 |
| EMCS (TES) | 56 |
| VAT Refund (TES) | 48 |
| Generic Customs | 48 |
| CCN Management | 45 |
| Mini1SS CONF | 37 |
| Generic Taxation | 37 |
| EOS | 31 |

Table 6.17 - Finally closed tickets per service/ application – Top 15 services

|  | CCN/CSI (AIX) | ITSM Infra Mgmt. | VIES (TES) | Mini1SS CONF | NCTS (TES) | ECS (TES) | EMCS (TES) | ICS (TES) | Mini1SS | CCN Management |
| --- | --- | --- | --- | --- | --- | --- | --- | --- | --- | --- |
| 05-2014 | 244 | 38 | 84 | 85 | 71 | 65 | 91 | 50 | 11 | 49 |
| 06-2014 | 418 | 52 | 318 | 89 | 98 | 109 | 104 | 60 | 27 | 51 |
| 07-2014 | 441 | 76 | 74 | 92 | 86 | 74 | 104 | 52 | 13 | 56 |
| 08-2014 | 459 | 60 | 59 | 119 | 52 | 70 | 58 | 46 | 8 | 83 |
| 09-2014 | 682 | 89 | 96 | 83 | 128 | 115 | 96 | 87 | 19 | 62 |
| 10-2014 | 828 | 138 | 114 | 131 | 123 | 106 | 109 | 85 | 23 | 54 |
| 11-2014 | 635 | 106 | 60 | 104 | 95 | 92 | 95 | 85 | 13 | 44 |
| 12-2014 | 580 | 134 | 101 | 132 | 79 | 80 | 53 | 67 | 9 | 23 |
| 01-2015 | 437 | 87 | 58 | 136 | 86 | 64 | 76 | 60 | 58 | 36 |
| 02-2015 | 555 | 178 | 76 | 71 | 81 | 76 | 52 | 69 | 102 | 40 |
| 03-2015 | 637 | 151 | 83 | 74 | 76 | 51 | 100 | 40 | 104 | 93 |
| 04-2015 | 711 | 160 | 129 | 76 | 140 | 119 | 68 | 118 | 132 | 63 |
| 05-2015 | 629 | 213 | 63 | 37 | 86 | 78 | 56 | 59 | 209 | 45 |
| Total | 7256 | 1482 | 1315 | 1229 | 1201 | 1099 | 1062 | 878 | 728 | 699 |

Table 6.18 - Applications with most incidents – Y2Y perspective – Top 15 services

### Tickets per Priority

Figure 614 - Finally Closed Tickets per Priority

The chart indicates the volume of finally closed tickets per priority. During the reported period there were 42 critical tickets finally closed (1, 77% of total amount, it is an increase of 100% comparing to previous reported period). For 1049 tickets, which represent approximately 44, 21% of total volume, priority Low has been assigned. It is a decrease of 19, 92% comparing to previous reported period.

| Priority | Volume |
| --- | --- |
| Low | 1049 |
| Medium | 859 |
| High | 423 |
| Critical | 42 |

Table 6.19  - Finally Closed Tickets per Priority

Figure 615- Finally closed tickets per priority - Y2Y perspective

|  | Low | Medium | High | Critical |
| --- | --- | --- | --- | --- |
| May-14 | 752 | 477 | 222 | 10 |
| Jun-14 | 975 | 718 | 246 | 11 |
| Jul-14 | 756 | 671 | 257 | 22 |
| Aug-14 | 885 | 663 | 206 | 29 |
| Sep-14 | 1111 | 799 | 324 | 28 |
| Oct-14 | 1471 | 983 | 346 | 25 |
| Nov-14 | 1155 | 774 | 300 | 17 |
| Dec-14 | 1017 | 738 | 333 | 23 |
| Jan-15 | 883 | 694 | 294 | 19 |
| Feb-15 | 1087 | 814 | 344 | 32 |
| Mar-15 | 1066 | 1001 | 373 | 35 |
| Apr-15 | 1310 | 830 | 394 | 21 |
| May-15 | 1049 | 859 | 423 | 42 |

Table 6.20 - Finally closed tickets per priority – Y2Y perspective

### Volume of Breached Tickets per Service Window

Figure 616 - Breached incidents per service window

The chart above indicates the volume of finally closed and breached tickets by service window. During the reported period there were <Removed confidential data> finally closed tickets for which SLA has not been achieved (<Removed confidential data> comparing to the previous reported period). For <Removed confidential data> of them, the service window was 5d13h (it is <Removed confidential data>comparing to the previous reported period), which represents <Removed confidential data>% of total amount. For <Removed confidential data> tickets (<Removed confidential data>% of total volume) the service window was 7d24h (it is <Removed confidential data>% comparing to previous reported period). There were <Removed confidential data> breached tickets for which the service window is 7d13h (<Removed confidential data>previous month).

| Service Window | Volume |
| --- | --- |
| ITSM2_LOT1 Sch5d13h | <Removed confidential data> |
| ITSM2_LOT1 Sch7d24h |  |
| ITSM2_LOT1 Sch7d13h |  |

Table 6.21 - Volume of finally closed tickets with breached SLA

### Tickets per Category

Figure 617 - Closed by month per category

A chart above indicates the volume of finally closed tickets per category. During the reported period there were 1676 finally closed incidents which represent 70, 63% of total finally closed tickets. It is an increase of 2, 89% comparing to previous reported period.

| IM category | Volume |
| --- | --- |
| incident | 1676 |
| request for information | 457 |
| CT incident | 151 |
| request for service | 89 |

Table 6.22 - Tickets per category

Figure 618 - Closed incidents per category - Y2Y perspective

|  | Low | Medium | High | Critical |
| --- | --- | --- | --- | --- |
| May-14 | 752 | 477 | 222 | 10 |
| Jun-14 | 975 | 718 | 246 | 11 |
| Jul-14 | 756 | 671 | 257 | 22 |
| Aug-14 | 885 | 663 | 206 | 29 |
| Sep-14 | 1111 | 799 | 324 | 28 |
| Oct-14 | 1471 | 983 | 346 | 25 |
| Nov-14 | 1155 | 774 | 300 | 17 |
| Dec-14 | 1017 | 738 | 333 | 23 |
| Jan-15 | 883 | 694 | 294 | 19 |
| Feb-15 | 1087 | 814 | 344 | 32 |
| Mar-15 | 1066 | 1001 | 373 | 35 |
| Apr-15 | 1310 | 830 | 394 | 21 |
| May-15 | 1049 | 859 | 423 | 42 |

Table 6.23 - Tickets per category – Y2Y perspective

### Volume of Breached Tickets by Application

<Removed confidential data>

Figure 619 - Volume of breached tickets by application – (more than 1 once per service in reported period)

Chart above indicates the volume of finally closed and breached (more than once) tickets per application/service. During the reported period there were <Removed confidential data> finally closed and breached tickets related to ITSM Infrastructure Management.

| Service | Window |
| --- | --- |
| ITSM Infra Mgmt. | <Removed confidential data> |
| COPIS |  |
| CCN/CSI (AIX) |  |
| CCN Mgmt. |  |
| TIVOLI phase III |  |
| VIM CONF |  |
| VIES (TES) CONF |  |
| CRMS |  |
| SMT |  |
| EOS CONF |  |

Table 6.24 - Volume of finally closed and breached tickets (more than 1 per service in reported period)

### Critical Calls By Application

Figure 620 - Closed critical incidents per service

The chart above indicates the volume of critical tickets per application/service which were finally closed in the reported period. 35, 71% of the total volume represents CCN/CSI (AIX).

| Service | Volume |
| --- | --- |
| CCN/CSI (AIX) | 15 |
| VIES (Trans-European System) | 13 |
| VOW | 3 |
| SPEED Bridge | 2 |
| CRMS | 2 |
| TIVOLI phase III | 1 |
| ITSM Infrastructure Management | 1 |
| Generic Customs | 1 |
| COPIS | 1 |
| CS/RD | 1 |
| ARIS Modeler | 1 |
| DIGIT Infrastructure Management | 1 |

Table 6.25 - Volume of critical closed tickets per application

Figure 621 - Volume of critical closed tickets per service (top 15) – Y2Y perspective

| Service | Volume |
| --- | --- |
| CCN/CSI (AIX) | 77 |
| VIES (TES) | 69 |
| CRMS | 29 |
| SURV2 | 23 |
| ITSM Infra Mgmt. | 11 |
| TIVOLI phase III | 9 |
| SPEED Bridge | 6 |
| CN | 6 |
| VOW | 6 |
| DDS2-EBTI | 6 |
| EOS | 5 |
| CSI Bridge | 5 |
| ARIS Modeler | 5 |
| COPIS | 4 |
| Generic Customs | 4 |
| DIGIT Infra Mgmt. | 4 |

Table 6.26 - Volume of critical closed tickets per service (top 15) – Y2Y perspective

Figure 622 - Critical incidents resolver groups - Y2Y

|  | Solved by ITSM2 Lot1 | Solved by NA |
| --- | --- | --- |
| Nov-13 | 22 | 6 |
| Dec-13 | 21 | 3 |
| Jan-14 | 18 | 4 |
| Feb-14 | 15 | 2 |
| Mar-14 | 15 | 3 |
| Apr-14 | 12 | 4 |
| May-14 | 7 | 2 |
| Jun-14 | 6 | 9 |
| Jul-14 | 11 | 10 |
| Aug-14 | 25 | 3 |
| Sep-14 | 15 | 16 |
| Oct-14 | 15 | 9 |
| Nov-14 | 7 | 15 |
| Dec-14 | 12 | 11 |
| Jan-15 | 10 | 4 |
| Feb-15 | 28 | 9 |
| Mar-15 | 19 | 18 |
| Apr-15 | 9 | 13 |
| May-15 | 20 | 20 |

Table 6.27 - Critical incidents resolver groups - Y2Y

### Breached Incidents by Priority

<Removed confidential data>

Figure 623 - Breached Incidents per priority

The chart above indicates the volume of finally closed tickets for which SLA has not been achieved per service window and priority. During the reported period there <Removed confidential data> finally closed critical ticket for which SLA has not been achieved.

For applications with service window 5d13h, the most frequently breached tickets were those with priority Low.

|  | Critical | High | Medium | Low |
| --- | --- | --- | --- | --- |
| ITSM2_LOT1 Sch5d13h | <Removed confidential data> |
| ITSM2_LOT1 Sch7d13h |  |
| ITSM2_LOT1 Sch7d24h |  |

Table 6.28 - Overview of Breached Incidents per priority

### Reopened Calls

During the reported period there were 77 reopened tickets (for which SLA is counting). Reopen calls vs. finally closed – 3, 26%. It is an increase of 13, 24% comparing to previous month.

Figure 624- Reopened incidents – Y2Y perspective

|  | Total closed | Reopened |
| --- | --- | --- |
| May-14 | 1461 | 86 |
| Jun-14 | 1950 | 80 |
| Jul-14 | 1706 | 80 |
| Aug-14 | 1783 | 72 |
| Sep-14 | 2262 | 87 |
| Oct-14 | 2825 | 76 |
| Nov-14 | 2246 | 101 |
| Dec-14 | 2111 | 56 |
| Jan-15 | 1890 | 87 |
| Feb-15 | 2277 | 65 |
| Mar-15 | 2475 | 80 |
| Apr-15 | 2555 | 68 |
| May-15 | 2373 | 77 |

Table 6.29 Reopened incidents – Y2Y perspective

## Problems

For the current reporting period of May 2015 ITSM2 Lot1 took the following actions:

- registered 33 problems (together with their related known errors), from which 20.73% have workarounds.

- closed 52 problems (together with their related known errors)

- decreased the backlog with 49 problems

From the total amount of 33 problems registered in ITSM SMT the split per SB is:

a) 27.27% for SB7 (CCN Operations)

b) 36.36% for SB6 (Applications Management)

c) 27.27% for SB5 (IT Infrastructure Management)

d) 9.09% for SB3 (Service Management Tooling)

From the total amount of 33 problems registered in ITSM SMT the split per status is:

- 60.61% problems still under investigation

- 6.06% deferred

- 3.03% pending user

- 21.21% pending vendor

- 9.09% closed

Figure 625 – Problems opened

Figure 626 – Problems closed

Figure 627 – Problems backlog

A complete List of Problems, registered by ITSM2 can be found in the Annex: ITS-1MPR-Annex 33- Problem Management Statistics 201505-EN

## Changes

For the detailed list of Changes please refer into the Annex: ITS-1MPR-Annex 34- List of Changes 201505-EN.

### List of Changes without Emergency

The figure below represents a summary of the implemented Normal & Standard Changes, divided per change nature. Total number of Normal & Standard Changes implemented in the reported month is 146.

Figure 628 - Non-Emergency Changes divided per Change Nature

The figure below represents a summary of the implemented Normal & Standard Changes, divided per service block.

Figure 629 - Non-Emergency Changes divided per Service Block

The figure below represents the success rate on implemented Normal & Standard Changes.

Figure 630 - Success rate of Non-Emergency Changes

The figure below represents a volumetric evolution of implemented Normal & Standard Changes.

Figure 631 - Evolution of Non-Emergency Changes

### List of Emergency Changes

The figure below represents a summary of the implemented Emergency Changes, divided per change nature. Total number of Emergency Changes implemented in the reported month is 8.

Figure 632 - Emergency Changes divided per Change Nature

The figure below represents a summary of the implemented Emergency Changes, divided per service block.

Figure 633 - Emergency Changes divided per Service Block

The figure below represents the success rate on implemented Emergency Changes.

Figure 634 - Success rate of Emergency Changes

The figure below represents a volumetric evolution of implemented Emergency Changes.

Figure 635 - Volumetric evolution of emergency changes

(All service blocks and external)

In the current month, the main reason for implementing emergency changes represents the requests came from DG TAXUD (CI Owners). 75% of all implemented emergency changes were requested by CI Owners.

### List Changes not implemented

Figure 636- List Changes not implemented

# Application Management

An overview of the main activities performed by Application management team:

- After the smooth transition to production of ESDEN application in April, during May, the support provided by CCN AM was at a good level, without major issues.

- Successful upgrade to CCN 7.2.0 of DIGIT Backup GW. The AM teams performed the application shut-down, application start-up and sanity checks.

- There were two incidents at DIGIT, impacting most of the applications, during which AM Level 2 acted promptly to restore the normal service, performing sanity checks on all the affected applications (IM116772 and IM114420).

- AM deployment specialist participated to the CCN2 deployment on PGS, at CCN2Dev site.

- A new release of CRMS was installed into production intended to address performance issues. Due to instability issues, it was rolled back, from CRMS 2.6.2 HF3 to CRMS 2.6.2 HF2. A new release is under development, but the delivery date is not yet decided.

One of the main activities performed by SB6 is the transition of the new releases of applications into production. Therefore, there is a management focus in understanding how these deployments are distributed throughout the whole month, the average durations for a QUAL cycle and a FULL cycle, and the main factors responsible for variations from month to month.

The distribution of deployments during the month:

Figure 71 – Timeline for May 2015

The timeline shows that the deployments were distributed evenly throughout the month.

The following table shows the duration registered for different types of release transitions (qualifications or full psat-sat cycles) for the installation and testing activities:

Table 7.1: Released transition time analysis

Some conclusions for May:

- The average test duration expressed in days for a release with a QUAL cycle is 2.7 days. This average is in line with a typical qualification duration, between 2 and 3 days.

- The average transition duration for a qualified release from receiving the package to production is 6.8 business days.

- For a release with a QUAL cycle the test duration represents 18% from the overall duration and the installation duration 22%; the other tasks, up to 100% represent time dedicated to environmental preparations and checks, business user validations and dependencies with other releases.

In May there was a single release with a full cycle testing that arrived into production environment.

For the major functional units, the status is the following:

Customer care and contact unit:

RfA099 was issued in December to provide an additional service to support the business users for a specific period of time and specific CIs. The outcome of this activity would be to validate if the additional service has added value for the business users. The concerned period was from January 2015 till April 2015 and ended at the end of April as planned.

The applications involved in this pilot were:

  - ART2 (QTM 38)

  - CN (QTM 43)

  - DDS2-SEED (QTM 29)

  - SURV CDC (QTM 11)

  - SUSPENSIONS (QTM 42)

At the end the pilot, positive feedback was received from DG TAXUD, based on the input provided by the business users. In the following weeks an agreement will be settled and this service will be part of the continuous services provided by ITSM2 Lot1.

Service transition unit:

The deployment team met the demand of May successfully; the number of the deployments is almost constant compared to the last month.

Figure 72 - Deployments

Service operations unit:

The 2nd level support team is actively involved in providing the required expert user services.

After reviewing the behavior of the team during major crises, a new working procedure was developed to clarify:

- Communication during off business hours and decision points

- Performing sanity checks

- Communication procedures

The procedure was tested in real life situations, while restoring the services following the two incident that took place at DIGIT, IM116772 and IM114420.

## Planning & ITOP

The operational planning was submitted on time and observations and feedback were included in the plan.

The changes in the ITOP issued on May 1st (actually on Apr 30th) (version 107) were:

| Business Threads | Applications | Version | New / Update |
| --- | --- | --- | --- |
| CUSTOM | CN | 2.6.1. | New |
|  | ART2 | v1.8.0 HF2 | New |
|  | DDS2 WL12 (COL,EBTI,ECICS,EOS,SURV,TRANSIT) |  |  |
|  | DDS2-EOS 2.1.0 HF1 | 2.1.0 HF1 | Update |
|  | DDS2-TRANSIT 2.1.0 HF1 | 2.1.0 HF1 | Update |
|  | DDS2-SURV 2.1.0 HF1 | 2.1.0 HF1 | Update |
| EXCISE | IE734 | v2.12 | New |
|  | TIC VAT Rates | v2.1.0 [Core v1.4.0] | New |
| TAXATION | TSS-M1SS-AEOI-Audit-Downloader | v1.0.0 | Update |
|  | TIC VAT Rates Dp6 | TIC VAT Rates Dp6 | Update |
|  | TEDB | v2.6.0 | Update |
| CCN Business Thread | MOSS/VOES/AEOI CCN Patches |  | Update |

Table 7.2 - The changes in the ITOP

The changes in the ITOP issued on May 8th (version 108) were:

| Business Threads | Applications | Version | New / Update |
| --- | --- | --- | --- |
| CUSTOM | PICS | 2.0.5.HF1 | New |
|  | PICS | 2.0.4 HF5 | Update |
|  | ART2 | v1.8.0 HF2 | Update |
|  | DDS2 WL12 (COL,EBTI,ECICS,EOS,SURV,TRANSIT) | 2.1.0+2.1.0 HF1 | Update |
|  | DDS2 WL12 (COL,EBTI,ECICS,EOS,SURV,TRANSIT) | 2.1.0 | Update |
|  | DDS2 WL12 (COL,EBTI,ECICS,EOS,SURV,TRANSIT) | 2.1.0 | Update |
|  | DDS2-COL 2.1.0 HF1 | 2.1.0 HF1 | New |
|  | DDS2-EOS 2.1.0 HF1 | 2.1.0 HF1 | Update |
|  | DDS2-TRANSIT 2.1.0 HF1 | 2.1.0 HF1 | Update |
|  | DDS2-SURV 2.1.0 HF1 | 2.1.0 HF1 | Update |
|  | FAT EOS MRA Integration Tests |  | New |
|  | EU-SW-CVED 1.1.4 | EU-SW-CVED 1.1.4 | Update |
|  | DDS2-TARIC 2.2.0 | DDS2-TARIC 2.2.0 | Update |
| EXCISE | SEED v1.9.2 | SEED v1.9.2 | Update |
| TAXATION | GTT M1SS Plugin v 1.7.0 | GTT M1SS Plugin v 1.7.0 | Update |
|  | TIC VAT Rates v2.1.0 [Core v1.4.0 + All modules] | TIC VAT Rates v2.1.0 [Core v1.4.0 + All modules] | Update |
| ITSM Business Thread | SMT Q2 release | Q2 release | New |
| CCN Business Thread | MOSS/VOES/AEOI CCN Patches |  | Update |

Table 7.3 - The changes in the ITOP

The changes in the ITOP issued on May 15th (version 109) were:

| Business Threads | Applications | Version | New / Update |
| --- | --- | --- | --- |
| CUSTOM | Surveillance2 | QTM 40 | Update |
|  | COPIS | 2.0.0 QTM45 | Update |
|  | COPIS | 2.0.1 | New |
|  | FATCA Pilot | 1.0.0 | Update |
|  | DDS2-TARIC | 2.2.0 | Update |
| EXCISE | SEED v1.9.2 | SEED v1.9.2 | Update |
|  | VoW | 4.6.0 | New |
|  | TIC VAT Rates v2.1.0 [Core v1.4.0 + All modules] | TIC VAT Rates v2.1.0 [Core v1.4.0 + All modules] | Update |
| CCN Business Thread | MOSS/VOES/AEOI CCN Patches |  | Update |

Table 7.4 - The changes in the ITOP

The changes in the ITOP issued on May 22nd (version 110) were:

| Business Threads | Applications | Version | New / Update |
| --- | --- | --- | --- |
| CUSTOM | Surveillance2 | QTM 40 | Update |
|  | FATCA Pilot | 1.0.0 | Update |
|  | SPEED2 - (OEG and STS new policies for MQ) |  | Update |
|  | Vivansa regression tests (EU-SW-CVED) |  | Update |
|  | Vivansa regression tests (NCTS-TIR) |  | Update |
|  | DDS2-EBTI | 2.1.0 HF1 | New |
|  | EOS | 3.6.2 HF1 | New |
|  | VoW | 4.6.0 | Update |
|  | VoW | 4.6.0 HF1 | New |
| TAXATION | GTT M1SS Plugin | v1.7.0 | Update |
|  | TIC VAT Rates v2.1.0 [Core v1.4.0 + All modules] | TIC VAT Rates v2.1.0 [Core v1.4.0 + All modules] | Update |
| CCN Business Thread | MOSS/VOES/AEOI CCN Patches |  | Update |
|  | Qualification Smoke test Bundle TS040 |  | New |

Table 7.5 - The changes in the ITOP

The changes in the ITOP issued on May 29th (version 111) were:

| Business Threads | Applications | Version | New / Update |
| --- | --- | --- | --- |
| CUSTOM | ECICS2 | 4.1.0+ 4.1.0 HF1 | Update |
|  | CS/MIS | 12.2.0 QTM32 | Update |
|  | CS/MIS | 12.3.0 QTM32 | New |
|  | CS/RD | 9.7.1 QTM33 | Update |
|  | CS/RD | 9.8.0 QTM33 | New |
|  | SURV-CDC | 1.1.0 HF1 | New |
|  | EOS-MRA Integration |  | Update |
|  | EU-SW-CVED 1.1.4 | 1.1.4 | Update |
|  | DDS2-TARIC | 2.2.0 | Update |
|  | DDS2-EBTI | 2.2.0 HF1 | Update |
| EXCISE | IE734 | v2.20 | New |
|  | EMCS Converter | P3.1-P3.2 | New |
|  | TA | v2.8.0 | New |
|  | TA | v2.9.0 | New |
|  | CS/MISE | v3.4.0 | New |
|  | CS/MISE - Linux RAC | v3.3.0 | Update |
|  | SEED v1.10.0 | v1.10.0 | Update |
|  | M1SS Fallback Solution | v1.2.x | Update |
| TAXATION | GTT M1SS Plugin | v1.7.1 | New |
|  | TIC VAT Rates | v2.2.1 [Core v1.5.1 + All modules] | Update |
| CCN Business Thread | Qualification Smoke test Bundle TS040 |  | Update |

Table 7.6 - The changes in the ITOP

## Major operational events

The number of P1 incidents stayed relatively constant compared with March:

- An average of 30 P1 incidents in 2013;

- An average of 20 P1 incidents in 2014;

- 37 in March 2015;

- 21 in April 2015;

- 40 in May 2015.

The breakdown on business services for all P1 incidents is:

Table 7.7 - List with major operational events

Except the incident on TIVOLI phase III, all the incidents were solved in SLA.

Figure 73 Critical Incidents

## Knowledge Management

Once a month the ITSM Knowledge Manager consolidates the list of all newly created knowledge. The list is submitted once a month to Reporting team.

Knowledge generated includes creation (and obtainment by KM) of:

- Shadowing feedbacks (received in May): 0;

- Training Feedbacks (received in May): 0;

- Communication Activities (newsletters, policies, announcements) sent in May: 8.

Figure 74 - Knowledge generation by type

Once a month, the Knowledge Manager checks the feedback received on Knowledge documents and provides statistics on the number of negative and positive feedbacks.

The Knowledge Manager verifies that there is a positive evolution, i.e. the proportion of positive feedback is superior to the number of negative feedback.

| feedback | NEGATIVE | POSITIVE |
| --- | --- | --- |
| RAM | 0 | 0 | n/a phase of uploading assets into RAM |

Knowledge Management continues with uploading assets into RAM.

KM KPI 1=>Knowledge publishing

Knowledge publishing measures the new publications in the following ITSM2 tools/repositories:

CIRCABC => 164

RAM => 150

Figure 75 - Sum of knowledge published in selected repositories/tools

Figure 76 - CIRCABC activities per Interest Group

| KNOWLEDGE PUBLISHED | 04-2015 | 03-2015 | 02-2015 | 01-2015 | 12-2014 | 11-2014 | 10-2014 | 09-2014 | 08-2014 | 07-2014 | 06-2014 | 05-2014 |
| --- | --- | --- | --- | --- | --- | --- | --- | --- | --- | --- | --- | --- |
| RAM | 159 | 352 | 170 | 171 | 129 | 194 | 182 | 129 | 474 | 596 | 93 | 0 |
| CIRCABC | 172 | 207 | 209 | 152 | 160 | 170 | 175 | 193 | 194 | 207 | 219 | 214 |

Table 7.8 - KM-KP1 summary

| KNOWLEDGE ACTIVITIES - CIRCABC | 04-2015 | 03-2015 | 02-2015 | 01-2015 | 12-2014 | 11-2014 | 10-2014 | 09-2014 | 08-2014 | 07-2014 | 06-2014 | 05-2014 |
| --- | --- | --- | --- | --- | --- | --- | --- | --- | --- | --- | --- | --- |
| upload document | 172 | 207 | 209 | 152 | 160 | 170 | 175 | 193 | 194 | 207 | 219 | 214 |
| delete document | 3 | 3 | 4 | 1 | 6 | 0 | 2 | 4 | 6 | 7 | 7 | 1 |
| edit document | 334 | 430 | 296 | 269 | 238 | 280 | 335 | 352 | 269 | 278 | 325 | 353 |
| update document | 53 | 64 | 41 | 56 | 55 | 61 | 66 | 55 | 15 | 12 | 13 | 6 |
| download content | 373 | 668 | 361 | 401 | 451 | 422 | 611 | 680 | 363 | 805 | 649 | 628 |

Table 7.9 - KM-KP1 summary

KM KPI 2=>Knowledge Generation

Once a month the ITSM Knowledge Manager consolidates the list of all newly created knowledge. The list is submitted once a month to Reporting team.

Knowledge generated includes creation (and obtainment by KM) of:

•	Shadowing feedbacks (received in May): 0

•	Training Feedbacks (received in May): 0

•	Communication Activities (newsletters, policies, announcements) sent in May: 8

Figure 77 - Knowledge generation by type

| KNOWLEDGE CREATED | 04-2015 | 03-2015 | 02-2015 | 01-2015 | 12-2014 | 11-2014 | 10-2014 | 09-2014 | 08-2014 | 07-2014 | 06-2014 | 05-2014 |
| --- | --- | --- | --- | --- | --- | --- | --- | --- | --- | --- | --- | --- |
| COMMUNICATION ACTIVITIES (newsletters, policies, announcements) | 23 | 7 | 5 | 1 | 6 | 2 | 4 | 4 | 2 | 2 | 4 | 0 |

Table 7.10 - KM-KP2 summary

KM KPI 3=> Measurement of feedbacks

Once a month, the Knowledge Manager checks the feedback received on Knowledge documents and provides statistics on the number of negative and positive feedbacks.

The Knowledge Manager verifies that there is a positive evolution, i.e. the proportion of positive feedback is superior to the number of negative feedback.

| feedback | NEGATIVE | POSITIVE |
| --- | --- | --- |
| RAM | 0 | 0 | n/a phase of uploading assets into RAM |

Table 7.11- Sum of knowledge published in selected repositories/tools

Knowledge Management continues with uploading assets into RAM.

KM KPI 4=> Document analysis

Analysis of assets which were submitted into the RAM in May.

Knowledge Management continues with first phase of uploading assets into RAM. Once a month, the Knowledge Manager checks the documents, which were submitted into the RAM.  This trend is reported on a monthly basis.

150 assets were submitted into the RAM in May:

- 0 assets in “draft” stage;

- 126 assets approved;

- 0 assets in “qualification” stage;

- 4 assets obsoleted;

- 1 rejected

- 0 intake done;

- 12 deployed;

- 6 deployable.

- 1 assessed

Additionally 255 assets were modified in RAM during month of May 2015.

Figure 78 - RAM assets per stage

| Documents Analysis - RAM | SUBMITTED | DRAFT | QUALIFICATION | APPROVED | REJECTED | OBSOLETE | DEPLOYED | DEPLOYABLE | INTAKE | MODIFIED |
| --- | --- | --- | --- | --- | --- | --- | --- | --- | --- | --- |
| 04-2015 | 159 | 2 | 0 | 139 | 0 | 5 | 12 | 1 | 0 | 213 |
| 03-2015 | 352 | 40 | 0 | 281 | 0 | 13 | 10 | 7 | 1 | 564 |
| 02-2015 | 170 | 11 | 3 | 139 | 0 | 27 | 7 | 3 | 4 | 284 |
| 01-2015 | 171 | 11 | 4 | 143 | 0 | 13 | 16 | 2 | 2 | 217 |
| 12-2014 | 129 | 12 | 6 | 100 | 0 | 11 | 13 | 3 | 1 | 139 |
| 11-2014 | 194 | 5 | 4 | 177 | 0 | 8 | 8 | 4 | 0 | 212 |
| 10-2014 | 182 | 2 | 7 | 154 | 0 | 19 | 20 | 1 | 0 | 277 |
| 09-2014 | 129 | 11 | 1 | 115 | 0 | 2 | 12 | 2 | 0 | 365 |
| 08-2014 | 474 | 271 | 0 | 203 | 0 | 0 | 18 | 2 | 0 | 126 |
| 07-2014 | 596 | 5 | 1 | 588 | 1 | 1 | 14 | 2 | 4 | 683 |
| 06-2014 | 93 | 0 | 4 | 87 | 1 | 1 | 18 | 0 | 3 | 68 |
| 05-2014 | 0 | 0 | 0 | 0 | 0 | 0 | 35 | 0 | 1 | 136 |

Table 7.12 - KM-KP4 summary

## Service Testing Statistics

During May 2015 21 test campaigns were executed (were started in May 2015, either were ongoing at the end of May 2015 (further details can be found in ITS-1MPR-SC07-2015-05-annex 10 - Testing Activities):

| Business Thread | Application | Testing cycle | Planned start date | Planned end date |
| --- | --- | --- | --- | --- |
| CUSTOMS | DDS-COL 2.1.0 | SAT | 24/03/2015 | 24/04/2015 |
| CUSTOMS | DDS-ECICS 2.2.0 | SAT | 24/03/2015 | 24/04/2015 |
| CUSTOMS | DDS-TRANSIT 2.1.0 | SAT | 24/03/2015 | 24/04/2015 |
| CUSTOMS | DDS-TRANSIT 2.1.0_HF1 | QUALIFICATION | 21/04/2015 | 05-11-2014 |
| CUSTOMS | DDS2-COL 2.1.0_HF1 | QUALIFICATION | 05-06-2015 | 05-07-2015 |
| CUSTOMS | DDS2-TARIC 2.0.1_HF5 | QUALIFICATION | 05-05-2015 | 05-06-2015 |
| CUSTOMS | DDS2-TARIC 2.2.0 | PSAT | 28/05/2015 | 29/05/2015 |
| CUSTOMS | PICS 2.0.4_HF5 | QUALIFICATION(Performance testing) | 27/04/2015 | 30/04/2015 |
| CUSTOMS | COPIS 1.3.5 WL12 | SAT | 16/04/2015 | 05-06-2015 |
| CUSTOMS | COPIS 2.0.0 + 2.0.1 | PSAT | 05-07-2015 | 13/05/2015 |
| CUSTOMS | COPIS 2.0.0 + 2.0.1 | SAT | 15/05/2015 | 28/05/2015 |
| CUSTOMS | EOS 3.6.2_HF1 | QUALIFICATION | 20/05/2015 | 22/05/2015 |
| CUSTOMS | CRMS 2.6.2_HF3 | QUALIFICATION | 29/04/2015 | 05-06-2015 |
| CUSTOMS | CN 2.6.0_HF1 | QUALIFICATION | 05-04-2015 | 05-05-2015 |
| CUSTOMS | EU-SW-CVED 1.1.4 | QUALIFICATION(SAT) -WL Patch | 20/05/2015 | 22/05/2015 |
| CUSTOMS | EU-SW-CVED 1.1.4 | QUALIFICATION(CONF) -WL Patch | 27/05/2015 | 28/05/2015 |
| CUSTOMS | AEO-MRA - EOS - | QUALIFICATION | 05-07-2015 | 05-07-2015 |
| ITSM | ITSM Portal 2.0.0.0.0 | SAT | 05-11-2015 | 22/05/2015 |
| CUSTOMS | ECICS 4.1.0 WL12 | SAT | 13/05/2015 | 26/05/2015 |
| CUSTOMS | ECICS 4.1.0_HF1 | QUALIFICATION | 13/05/2015 | 18/05/2015 |
| ITSM | CCN 7.2.0 | Conformance Testing Phase1 | 29/04/2015 | 05-12-2015 |

Table 7.13 - The test activities

The identified defects resulting from the testing cycle are:

| Business Thread | Application | Testing cycle | Delays |
| --- | --- | --- | --- |
| CUSTOMS | DDS-COL 2.1.0 | SAT | Delayed waiting for a hot-fix |
| CUSTOMS | DDS-ECICS 2.2.0 | SAT | Delayed due to performance issues |
| CUSTOMS | DDS-TRANSIT 2.1.0 | SAT | Delayed due to performance issues |
| CUSTOMS | PICS 2.0.4_HF5 | QUALIFICATION (Performance testing) | Delayed due to performance data report presentation that was not delivered by DIGIT |
| CUSTOMS | ECICS 4.1.0 WL12 | SAT | Delayed due to performance issues |

Table 7.14 - The identified defects

The reasons for the registered delays are the following:

| Business Thread | Application | Testing cycle | Delays |
| --- | --- | --- | --- |
| CUSTOMS | DDS-COL 2.1.0 | SAT | Delayed waiting for a hot-fix |
| CUSTOMS | DDS-ECICS 2.2.0 | SAT | Delayed due to performance issues |
| CUSTOMS | DDS-TRANSIT 2.1.0 | SAT | Delayed due to performance issues |
| CUSTOMS | PICS 2.0.4_HF5 | QUALIFICATION (Performance testing) | Delayed due to performance data report presentation that was not delivered by DIGIT |
| CUSTOMS | ECICS 4.1.0 WL12 | SAT | Delayed due to performance issues |

Table 7.15 - The reasons for registered delays

## Deployment of Applications

The deployment of applications did not encounter any major issue in May 2015.

Statistically, the deployment statistics is:

|  | PSAT | SAT | CONF | PROD |
| --- | --- | --- | --- | --- |
| May 2015 deployments | 5 | 17 | 16 | 18 |

Table 7.16 - The deployment statistics

Graphically the above situation can be showed as:

Figure 79 - Deployment statistics in graph

The full list of deployments can be found in ITS-1MPR-Annex 09-List of installations_201505-EN.

## Optimisation of Application

No optimisation initiatives were remarked from the application management perspective during the month of May, 2015.

## Coordination between Development and Service Management

There were no late deliveries from the development contractor registered in the current month.

## Deployment & Release Management

As the deployment of the applications was covered in section 8.5, this section will cover only release management.

From this perspectives all deliveries where checked for completeness and consistency.

The release packages were uploaded on the DSL and the in the new knowledge management tool proposed by IBM – Rational Asset Manager.

## Technical Documents, Specifications and Requirements

| DLV ID | DELIVERABLE REFERENCE | SFA | VERSION |
| --- | --- | --- | --- |
| D.34 | ITS-1RPT-SDR-Daily Report20150501EN | ITS-1RPT-SDR-Daily Report20150501EN | 1 |
| D.34 | ITS-1RPT-SDR-Daily Report20150502EN | ITS-1RPT-SDR-Daily Report20150502EN | 1 |
| D.34 | ITS-1RPT-SDR-Daily Report20150503EN | ITS-1RPT-SDR-Daily Report20150503EN | 1 |
| D.34 | ITS-1RPT-SDR-Daily Report20150504EN | ITS-1RPT-SDR-Daily Report20150504EN | 1 |
| D.34 | ITS-1RPT-SDR-Daily Report20150505EN | ITS-1RPT-SDR-Daily Report20150505EN | 1 |
| D.34 | ITS-1RPT-SDR-Daily Report20150506EN | ITS-1RPT-SDR-Daily Report20150506EN | 1 |
| D.34 | ITS-1RPT-SDR-Daily Report20150507EN | ITS-1RPT-SDR-Daily Report20150507EN | 1 |
| D.68 | ITS-1XOP-EOS20150501-EN | EOS Operational statistics 20150501 | 1 |
| D.68 | ITS-1XOP-EOS20150502-EN | EOS Operational statistics 20150502 | 1 |
| D.68 | ITS-1XOP-EOS20150503-EN | EOS Operational statistics 20150503 | 1 |
| D.68 | ITS-1XOP-EOS20150504-EN | EOS Operational statistics 20150504 | 1 |
| D.68 | ITS-1XOP-EOS20150505-EN | EOS Operational statistics 20150505 | 1 |
| D.68 | ITS-1XOP-EOS20150506-EN | EOS Operational statistics 20150506 | 1 |
| D.68 | ITS-1XOP-EOS20150507-EN | EOS Operational statistics 20150507 | 1 |
| N/A | ITS-1TEV-D.RfA095-Intermediate test report for Baseline Architecture Implementation EN | Intermediate test report for Baseline Architecture Implementation | 1 |
| D.34 | ITS-1RPT-SDR-Daily Report20150508EN | ITS-1RPT-SDR-Daily Report20150508EN | 1 |
| D.34 | ITS-1RPT-SDR-Daily Report20150509EN | ITS-1RPT-SDR-Daily Report20150509EN | 1 |
| D.34 | ITS-1RPT-SDR-Daily Report20150510EN | ITS-1RPT-SDR-Daily Report20150510EN | 1 |
| D.34 | ITS-1RPT-SDR-Daily Report20150511EN | ITS-1RPT-SDR-Daily Report20150511EN | 1 |
| D.34 | ITS-1RPT-SDR-Daily Report20150512EN | ITS-1RPT-SDR-Daily Report20150512EN | 1 |
| D.34 | ITS-1RPT-SDR-Daily Report20150513EN | ITS-1RPT-SDR-Daily Report20150513EN | 1 |
| D.34 | ITS-1RPT-SDR-Daily Report20150514EN | ITS-1RPT-SDR-Daily Report20150514EN | 1 |
| D.68 | ITS-1XOP-EOS20150508-EN | EOS Operational statistics 20150508 | 1 |
| D.68 | ITS-1XOP-EOS20150509-EN | EOS Operational statistics 20150509 | 1 |
| D.68 | ITS-1XOP-EOS20150510-EN | EOS Operational statistics 20150510 | 1 |
| D.68 | ITS-1XOP-EOS20150511-EN | EOS Operational statistics 20150511 | 1 |
| D.68 | ITS-1XOP-EOS20150512-EN | EOS Operational statistics 20150512 | 1 |
| D.68 | ITS-1XOP-EOS20150513-EN | EOS Operational statistics 20150513 | 1 |
| D.68 | ITS-1XOP-EOS20150514-EN | EOS Operational statistics 20150514 | 1 |
| D.14 | ITS-1OPR-023-Problem Management v2.01 EN | ITS-1OPR-023-Problem Management | 1 |
| D.14 | ITS-1OPR-027-Defect registration at xDEV side v2.02 EN | ITS-1OPR-027-Defect registration at xDEV side | 1 |
| D.14 | ITS-1OPR-042-Operational Planning v1.02 EN | ITS-1OPR-042-Operational Planning | 1 |
| D.14 | ITS-1OPR-076 Manual Monitoring -Timestamp verification for the NCTS, ECS, ICS, SPEED and EMCS log files v1.01 EN | ITS-1OPR-076 Manual Monitoring -Timestamp verification for the NCTS, ECS, ICS, SPEED and EMCS log files | 1 |
| D.14 | ITS-1OPR-175-CCN-Statistics_incidents v1.01 EN | ITS-1OPR-175-CCN-Statistics_incidents | 1 |
| D.14 | ITS-1OPR-183 - Installation Report v1.01 EN | ITS-1OPR-183 - Installation Report | 1 |
| D.34 | ITS-1RPT-SDR-Daily Report20150515EN | ITS-1RPT-SDR-Daily Report20150515EN | 1 |
| D.34 | ITS-1RPT-SDR-Daily Report20150516EN | ITS-1RPT-SDR-Daily Report20150516EN | 1 |
| D.34 | ITS-1RPT-SDR-Daily Report20150517EN | ITS-1RPT-SDR-Daily Report20150517EN | 1 |
| D.34 | ITS-1RPT-SDR-Daily Report20150518EN | ITS-1RPT-SDR-Daily Report20150518EN | 1 |
| D.34 | ITS-1RPT-SDR-Daily Report20150519EN | ITS-1RPT-SDR-Daily Report20150519EN | 1 |
| D.34 | ITS-1RPT-SDR-Daily Report20150520EN | ITS-1RPT-SDR-Daily Report20150520EN | 1 |
| D.34 | ITS-1RPT-SDR-Daily Report20150521EN | ITS-1RPT-SDR-Daily Report20150521EN | 1 |
| D.68 | ITS-1XOP-EOS20150515-EN | EOS Operational statistics 20150515 | 1 |
| D.68 | ITS-1XOP-EOS20150516-EN | EOS Operational statistics 20150516 | 1 |
| D.68 | ITS-1XOP-EOS20150517-EN | EOS Operational statistics 20150517 | 1 |
| D.68 | ITS-1XOP-EOS20150518-EN | EOS Operational statistics 20150518 | 1 |
| D.68 | ITS-1XOP-EOS20150519-EN | EOS Operational statistics 20150519 | 1 |
| D.68 | ITS-1XOP-EOS20150520-EN | EOS Operational statistics 20150520 | 1 |
| D.68 | ITS-1XOP-EOS20150521-EN | EOS Operational statistics 20150521 | 1 |
| D.44 | EOS-1ATP-EOS v3.6.2.1 Acceptance Test Plan EN | EOS-1ATP-EOS v3.6.2.1 Acceptance Test Plan EN | 1 |
| D.34 | ITS-1RPT-SDR-Daily Report20150522EN | ITS-1RPT-SDR-Daily Report20150522EN | 1 |
| D.34 | ITS-1RPT-SDR-Daily Report20150523EN | ITS-1RPT-SDR-Daily Report20150523EN | 1 |
| D.34 | ITS-1RPT-SDR-Daily Report20150524EN | ITS-1RPT-SDR-Daily Report20150524EN | 1 |
| D.34 | ITS-1RPT-SDR-Daily Report20150525EN | ITS-1RPT-SDR-Daily Report20150525EN | 1 |
| D.34 | ITS-1RPT-SDR-Daily Report20150526EN | ITS-1RPT-SDR-Daily Report20150526EN | 1 |
| D.34 | ITS-1RPT-SDR-Daily Report20150527EN | ITS-1RPT-SDR-Daily Report20150527EN | 1 |
| D.34 | ITS-1RPT-SDR-Daily Report20150528EN | ITS-1RPT-SDR-Daily Report20150528EN | 1 |
| D.68 | ITS-1XOP-EOS20150522-EN | EOS Operational statistics 20150522 | 1 |
| D.68 | ITS-1XOP-EOS20150523-EN | EOS Operational statistics 20150523 | 1 |
| D.68 | ITS-1XOP-EOS20150524-EN | EOS Operational statistics 20150524 | 1 |
| D.68 | ITS-1XOP-EOS20150525-EN | EOS Operational statistics 20150525 | 1 |
| D.68 | ITS-1XOP-EOS20150526-EN | EOS Operational statistics 20150526 | 1 |
| D.68 | ITS-1XOP-EOS20150527-EN | EOS Operational statistics 20150527 | 1 |
| D.68 | ITS-1XOP-EOS20150528-EN | EOS Operational statistics 20150528 | 1 |
| N/A | ITS-1IMP-B2T Group 0 Migration procedures EN | ITS-1IMP-B2T Group 0 Migration procedures EN | 1 |
| D.65 | ITS-1DLV-SLM KPI Framework EN | ITS-1DLV-SLM KPI Framework EN | 1 |
| D.34 | ITS-1RPT-SDR-Daily Report20150529EN | ITS-1RPT-SDR-Daily Report20150529EN | 1 |
| D.34 | ITS-1RPT-SDR-Daily Report20150530EN | ITS-1RPT-SDR-Daily Report20150530EN | 1 |
| D.34 | ITS-1RPT-SDR-Daily Report20150531EN | ITS-1RPT-SDR-Daily Report20150531EN | 1 |
| D.68 | ITS-1XOP-EOS20150529-EN | EOS Operational statistics 20150529 | 1 |
| D.68 | ITS-1XOP-EOS20150530-EN | EOS Operational statistics 20150530 | 1 |
| D.68 | ITS-1XOP-EOS20150531-EN | EOS Operational statistics 20150531 | 1 |

Table 7.17 - Technical Documents, Specifications and Requirements (May 2015)

List of other parties documents deliverables reviews are included in the Annex: ITS-1MPR-Annex 35- Technical Review Tasks 201505-EN

# Service Delivery & Infrastructure Statistics

During May, Service Block 5 and Service Block 7 continued operations in the following areas:

Daily operations:

- Daily operations on all levels of support

- Daily maintenance of the systems

- Housekeeping

- Backup and recovery

Team continuously increases level of awareness of environment that result in stable level of critical incidents managed by the team, despite increased total amount of incidents.

Team over April participated in many external and internal infrastructure projects. The main activities related to the external projects were running around Data Centre consolidation projects such as Baseline Architecture or Bubble to Target. Also there were many activities related to the CCN Program. The main activities were focused on CCN2, GM/PM or Data protection.

On top of regular activities and requested projects both service blocks (SB5 & SB7) were running several internal projects focused on improvement of environments and its safety. Projects were split into four categories and were running under them.

- Identity & Access Management:

  - PIM;

  - User Revalidation;

- Server Management:

  - Patching Policy;

  - Windows 2k3 migration;

  - Password expiration

- Security & Networking:

  - System hardening;

  - Critical network components;

  - Antivirus/Antimalware;

  - SSL3 vulnerability;

- Backup & Data Protection:

  - Backup & Recovery.

The internal projects are set over few months and aim to improve different aspects of infrastructure. They focus on four main aspects (Review current state, Analyze results, Apply gap closure, Document and improve operations). The next graph shows % of completion of chosen internal projects and will be reported monthly until its closure.

Figure 81 - % of completion of chosen major internal projects

## Hardware / Software Maintenance, Licenses Contract Status

Note: For details please refer to ITS-1MPR-Annex 29-HW SW Maintenance & License Contract status 201505-EN.

## Operational Activities

Observation made over last 12 months shows that there is a stable amount of problems opened both for SB5 and SB7. The SB5 has stabilized amount of newly opened problems and environment is more predictable. In the SB7 environment there is a visible increasing trend of newly opened problems which is also related to increased amounts of opened critical incidents. In May for a first time since a year, there is significant increase of opened problems for SB7. The problem analysis is closely tracked by problem management process.

Figure 82 - Opened problems over 12 months [SB5 & SB7]

There is an interesting observation made on amounts of problems vs applied workaround. Looking at the two graphs below it is obvious that amount of opened problems vs applied workaround or known error is relatively small. It gives a good view on existing knowledge. That also means that teams are able to solve critical incidents faster as the know-how gives them confidence of what should be applied to solve incident.

Figure 83 - SB5 - Critical incidents vs Opened problems vs Workaround

Figure 84 - SB7 - Critical incidents vs Opened problems vs Workaround

In May, the Service Block 5 didn`t open any problem. That means that out of eight open critical incidents, there was no incident that couldn`t be solved by known error or workaround. Also there was no group of incidents that could be the base for further investigation taken within problem management.

For the Service Block 7, there nine problem records opened out of twenty seven opened critical incidents. For these nine there the team was not able to apply known error or workaround.  In May the Service Block 7 was also able to close three problems.

|  | Open [SB5] | Closed [SB5] |
| --- | --- | --- |
| May-14 | 1 | 0 |
| Jun-14 | 0 | 1 |
| Jul-14 | 0 | 0 |
| Aug-14 | 0 | 0 |
| Sep-14 | 0 | 0 |
| Oct-14 | 0 | 12 |
| Nov-14 | 0 | 0 |
| Dec-14 | 1 | 1 |
| Jan-15 | 0 | 0 |
| Feb-15 | 0 | 0 |
| Mar-15 | 0 | 0 |
| Apr-15 | 0 | 0 |
| May-15 | 0 | 0 |

Table 8.1 - Problems related to SB5

|  | Open [SB7] | Closed [SB7] |
| --- | --- | --- |
| May-14 | 1 | 3 |
| Jun-14 | 0 | 1 |
| Jul-14 | 4 | 1 |
| Aug-14 | 2 | 1 |
| Sep-14 | 3 | 3 |
| Oct-14 | 4 | 5 |
| Nov-14 | 1 | 0 |
| Dec-14 | 1 | 0 |
| Jan-15 | 3 | 5 |
| Feb-15 | 4 | 1 |
| Mar-15 | 0 | 2 |
| Apr-15 | 1 | 1 |
| May-15 | 9 | 3 |

Table 8.2 - Problems related to SB7

One of the important observations of the incidents assigned to the Service Block 5 and Service Block 7 is overview of increase/decrease trend. Looking at the figures of last thirteen months shows that in general there is an increased amount of incidents on both service blocks. The trend line for SB7 is much higher than in case of SB5. This is the important message to track closer the workload and focus on the automation and proper assignment of tickets. This is also in line with increased trend of opened incidents visible at the level of a Service Desk.

Figure 85 - Overview of total number of incidents over 12 months

In May, the total amount of incidents opened for the SB5 is slightly higher than in April. The same trend is kept also at the level of critical incidents. The total amount of critical incidents is at level of 2% of total amount of incidents. The other quantities of the incidents remains on the stable level.

|  | Incident (total) | Incident (Low) | Incident (Medium) | Incident (High) | Incident (Critical) |
| --- | --- | --- | --- | --- | --- |
| May-14 | 303 | 82 | 170 | 45 | 6 |
| Jun-14 | 228 | 68 | 103 | 52 | 5 |
| Jul-14 | 333 | 115 | 148 | 61 | 9 |
| Aug-14 | 303 | 68 | 169 | 40 | 26 |
| Sep-14 | 287 | 89 | 106 | 80 | 12 |
| Oct-14 | 401 | 106 | 204 | 80 | 11 |
| Nov-14 | 320 | 106 | 146 | 62 | 6 |
| Dec-14 | 324 | 91 | 149 | 77 | 7 |
| Jan-15 | 261 | 88 | 129 | 38 | 6 |
| Feb-15 | 363 | 91 | 183 | 69 | 20 |
| Mar-15 | 326 | 78 | 148 | 86 | 14 |
| Apr-15 | 312 | 60 | 141 | 104 | 7 |
| May-15 | 366 | 61 | 168 | 129 | 8 |

Table 8.3 - Incidents related to SB5

Figure 86 - Incidents related to SB5 (graph)

The SB7 noted significantly lower amount of total incidents comparing to the previous months. In the same time there is high increase of critical incidents that is base for close follow up from problem management process. Around 50% of the critical incidents for Service Block 7 were related to issues appearing on the member state side.

|  | Incident (total) | Incident (Low) | Incident (Medium) | Incident (High) | Incident (Critical) |
| --- | --- | --- | --- | --- | --- |
| May-14 | 458 | 254 | 134 | 69 | 1 |
| Jun-14 | 535 | 363 | 103 | 64 | 5 |
| Jul-14 | 591 | 393 | 106 | 84 | 8 |
| Aug-14 | 560 | 384 | 87 | 87 | 2 |
| Sep-14 | 762 | 534 | 108 | 105 | 15 |
| Oct-14 | 919 | 673 | 123 | 110 | 13 |
| Nov-14 | 727 | 542 | 83 | 88 | 14 |
| Dec-14 | 674 | 466 | 87 | 103 | 18 |
| Jan-15 | 545 | 316 | 118 | 99 | 12 |
| Feb-15 | 690 | 461 | 120 | 94 | 15 |
| Mar-15 | 850 | 543 | 201 | 81 | 25 |
| Apr-15 | 862 | 533 | 176 | 140 | 13 |
| May-15 | 763 | 472 | 127 | 137 | 27 |

Table 8.4 - Incidents related to SB7

Figure 87 - Incidents Related to SB7 (graph)

As of 2015 there are implemented regular activities related to the patching policy and patching itself. This was a trigger to measure number of critical vulnerabilities spotted in the measured month.

It is remarkable that team over last month’s reacts faster to the spotted vulnerabilities. For April there were no vulnerabilities spotted so also there was no need of emergency patching for the ITSM2 servers.

Figure 88 - # of vulnerabilities spotted in month

|  | # of critical patches | Vulnerability name |
| --- | --- | --- |
| Jan-15 | 1 | Ghost |
| Feb-15 | 0 |  |
| Mar-15 | 1 | Open SSL |
| Apr-15 | 0 |  |
| May-15 | 0 |  |

Table 8.5 - # of vulnerabilities spotted in month

The other metric that shows maturity of the infrastructure is amount of unauthorized changes executed by a teams. The measurement taken in 2015 shows that for last three months there was no unauthorized change, what is an excellent result comparing to total amount of changes run over a month. The table presents measurement on all changes that were executed (both operational and emergency)

Having 5h month in row without unauthorised change shows that team takes seriously the process and respects set rules.

Figure 89 - SB5 & SB7 # of unauthorized changes

|  | SB5 | SB7 |
| --- | --- | --- |
| Jan-15 | 0 | 0 |
| Feb-15 | 0 | 0 |
| Mar-15 | 0 | 0 |
| Apr-15 | 0 | 0 |
| May-15 | 0 | 0 |

Table 8.6 - % of unauthorized changes (operational & emergency)

## Systems and Applications

This section is linked with Daily EOS report, stored on CIRCAABC under this address, which is the direction to the following location on the CIRCABC (Library > ITSM Deliverables > Business Perspective > Statistics).

## Availability Management

Main purpose for availability reporting is to show level of business continuity for all the CCN Gateways, CCN Mail servers and applications in the production and conformance environment. To be able presents this in complete and consistent way availability reported in 3 perspectives:

- CI perspective – reporting presents percentage of availability each contracted CI affected in reporting period. Availability is calculated from downtimes (DOW) on daily basis. CI (usually application) is reported separately for PROD and CONF/BACKUP environment.

- Business perspective – presents all related to Availability Management KPIs required by contract. All these KPIs (KPI-001… KPI-019) distinguish few attributes like service window, quality of service, environment.

- Contract perspective – presents all related to Availability Management SQIs required by contract (SQI-001,…, SQI-012). SQIs contain all validated unjustified downtimes (DOW). Each individual SQI refers to different service window, environment and quality of service.

As agreed with customer any downtimes registered by monitoring tools with duration less than 5 min. (300 sec.) will not be taken into consideration due to refresh interval on Host Monitors and Tivoli Monitoring. This situation does not apply when Service Desk confirm unavailability (planned/unplanned) of CI. In that case unavailability even less than 300 sec. will be taken into account.

KPIs related to availability are presented in details below. Validated downtimes are included in “Annex 08 Availability” which contains consolidated reports reg. any unavailability registered on monitored CIs. All availabilities presented in KPIs and Annex 08 are presented as percentage value.

KPIs related to Availability:

Table 8.7- KPIs related to Availability

| KPI-001 |
| --- |
| Affected CI | Description | Outage Start | Outage End | CM/IM num. |
| ITSM Portal | Installation of ITSM Portal Release 2.0.0.0.0 | 2015-05-30 07:00 | 2015-05-30 20:00 | CM17517 |
| CUSTTAX.FR-FRAB1 | Problem with the network cable. After replacement to new one link is stable. | 2015-05-27 15:49 | 2015-05-27 23:59 | IM117064 |
| CUSTTAX.HR-HRAP1 | Cannot establish asynchronous connection over MQ series with gateway ccnhrctp1. Problem has been solved by NA HR side. | 2015-05-08 05:36 | 2015-05-08 13:30 | IM115042, IM115053 |

Table 8.8 - KPI-001

| KPI-002 |
| --- |
| Affected CI | Description | Outage Start | Outage End | CM/IM num. |
| COPIS | COPIS CONF2 - db refresh with production dump | 2015-05-04 14:00 | 2015-05-04 20:00 | CM17850 |
| ART2 | Several CSIBridges have stuck threads on different domains, as a consequence the cron jobs are hanging and using all the memory. | 2015-05-04 17:32 | 2015-05-04 20:00 | IM114420 |
| CN | Several CSIBridges have stuck threads on different domains, as a consequence the cron jobs are hanging and using all the memory. | 2015-05-04 17:32 | 2015-05-04 20:00 | IM114420 |

Table 8.9 - KPI-002

| KPI-003 |
| --- |
| Affected CI | Description | Outage Start | Outage End | CM/IM num. |
| ART2 | Several CSIBridges have stuck threads on different domains, as a consequence the cron jobs are hanging and using all the memory. | 2015-05-04 17:32 | 2015-05-04 20:00 | IM114420 |
| CN | Several CSIBridges have stuck threads on different domains, as a consequence the cron jobs are hanging and using all the memory. | 2015-05-04 17:32 | 2015-05-04 20:00 | IM114420 |
| COPIS | Several CSIBridges have stuck threads on different domains, as a consequence the cron jobs are hanging and using all the memory. | 2015-05-04 17:32 | 2015-05-04 20:00 | IM114420 |

Table 8.10 - KPI-003

| KPI-004 |
| --- |
| Affected CI | Description | Outage Start | Outage End | CM/IM num. |
| COPIS | COPIS CONF2 - db refresh with production dump | 2015-05-04 14:00 | 2015-05-04 20:00 | CM17850 |
| ART2 | Several CSIBridges have stuck threads on different domains, as a consequence the cron jobs are hanging and using all the memory. | 2015-05-04 17:32 | 2015-05-04 20:00 | IM114420 |
| CN | Several CSIBridges have stuck threads on different domains, as a consequence the cron jobs are hanging and using all the memory. | 2015-05-04 17:32 | 2015-05-04 20:00 | IM114420 |

Table 8.11 - KPI-004

| KPI-008 |
| --- |
| Affected CI | Description | Outage Start | Outage End | CM/IM num. |
| ITSM Portal | Installation of ITSM Portal Release 2.0.0.0.0 | 2015-05-30 07:00 | 2015-05-30 20:00 | CM17517 |
| ITSM Portal | Installation of ITSM Portal Release 2.0.0.0.0 | 2015-05-31 07:00 | 2015-05-31 20:00 | CM17517 |
| SURV2 | Several CSIBridges have stuck threads on different domains, as a consequence the cron jobs are hanging and using all the memory. | 2015-05-04 17:32 | 2015-05-04 20:00 | IM114420 |

Table 8.12 - KPI-008

| KPI-009 |
| --- |
| Affected CI | Description | Outage Start | Outage End | CM/IM num. |
| ITSM Portal | Installation of ITSM Portal Release 2.0.0.0.0 | 2015-05-30 07:00 | 2015-05-30 20:00 | CM17517 |
| ITSM Portal | Installation of ITSM Portal Release 2.0.0.0.0 | 2015-05-31 07:00 | 2015-05-31 20:00 | CM17517 |
| SURV2 | Several CSIBridges have stuck threads on different domains, as a consequence the cron jobs are hanging and using all the memory. | 2015-05-04 17:32 | 2015-05-04 20:00 | IM114420 |

Table 8.13 - KPI-009

| KPI-010 |
| --- |
| Affected CI | Description | Outage Start | Outage End | CM/IM num. |
| SURV2 | Several CSIBridges have stuck threads on different domains, as a consequence the cron jobs are hanging and using all the memory. | 2015-05-04 17:32 | 2015-05-04 20:00 | IM114420 |
| N/A | N/A | N/A | N/A | N/A |
| N/A | N/A | N/A | N/A | N/A |

Table 8.14 - KPI-010

| KPI-014 |
| --- |
| Affected CI | Description | Outage Start | Outage End | CM/IM num. |
| SEEDv1 | CCN 7.2.0 project - DIGIT Backup GW Upgrade to CCN 7.2.0 (Conformance) - CCNDGXXIB5 | 2015-05-19 20:00 | 2015-05-19 23:59 | CM17926 |
| SEEDv1 | CCN 7.2.0 project - DIGIT Backup GW Upgrade to CCN 7.2.0 (Conformance) - CCNDGXXIB5 | 2015-05-20 00:00 | 2015-05-20 03:00 | CM17926 |
| Tivoli Phase III | Deploying Application support for ITCAM Agent for J2EE on ITSM Tivoli Monitoring Servers | 2015-05-09 13:00 | 2015-05-09 16:00 | CM17901 |

Table 8.15 - KPI-014

| KPI-015 |
| --- |
| Affected CI | Description | Outage Start | Outage End | CM/IM num. |
| Tivoli Phase III | Deploying Application support for ITCAM Agent for J2EE on ITSM Tivoli Monitoring Servers | 2015-05-09 13:00 | 2015-05-09 16:00 | CM17901 |
| SEEDv1 | Several CSIBridges have stuck threads on different domains, as a consequence the cron jobs are hanging and using all the memory. | 2015-05-04 17:32 | 2015-05-04 20:00 | IM114420 |
| SMT | Renewal of SSL Certificates | 2015-05-13 20:00 | 2015-05-13 22:00 | CM17785 |

Table 8.16 - KPI-015

| KPI-016 |
| --- |
| Affected CI | Description | Outage Start | Outage End | CM/IM num. |
| SEEDv1 | CCN 7.2.0 project - DIGIT Backup GW Upgrade to CCN 7.2.0 (Conformance) - CCNDGXXIB5 | 2015-05-19 20:00 | 2015-05-19 23:59 | CM17926 |
| SEEDv1 | CCN 7.2.0 project - DIGIT Backup GW Upgrade to CCN 7.2.0 (Conformance) - CCNDGXXIB5 | 2015-05-20 00:00 | 2015-05-20 03:00 | CM17926 |
| N/A | N/A | N/A | N/A | N/A |

Table 8.17 - KPI-016

| KPI-017 |
| --- |
| Affected CI | Description | Outage Start | Outage End | CM/IM num. |
| CUSTTAX.FR-FRAB1 | Problem with the network cable. After replacement to new one link is stable. | 2015-05-27 15:49 | 2015-05-27 23:59 | IM117064 |
| CUSTTAX.HR-HRAP1 | Cannot establish asynchronous connection over MQ series with gateway ccnhrctp1. Problem has been solved by NA HR side. | 2015-05-08 05:36 | 2015-05-08 13:30 | IM115042, IM115053 |
| DDS2-CM | Switch over WL10 to WL 12 in PROD DDS2 ECICS 2.1.0 | 2015-05-18 18:00 | 2015-05-18 23:59 | CM17690, CM17697 |

Table 8.18 - KPI-017

| KPI-018 |
| --- |
| Affected CI | Description | Outage Start | Outage End | CM/IM num. |
| CUSTTAX.HR-HRAP1 | Cannot establish asynchronous connection over MQ series with gateway ccnhrctp1. Problem has been solved by NA HR side. | 2015-05-08 05:36 | 2015-05-08 13:30 | IM115042, IM115053 |
| DDS2-CM | Switch over WL10 to WL 12 in PROD DDS2 ECICS 2.1.0 | 2015-05-18 18:00 | 2015-05-18 23:59 | CM17690, CM17697 |
| DDS2-COL | Switch over WL10 to WL 12 (DDS2-COL + DDS2-COL2.1.0 HF1) | 2015-05-18 18:00 | 2015-05-18 23:59 | CM17878 |

Table 8.19 - KPI-018

| KPI-019 |
| --- |
| Affected CI | Description | Outage Start | Outage End | CM/IM num. |
| CUSTTAX.FR-FRAB1 | Problem with the network cable. After replacement to new one link is stable. | 2015-05-27 15:49 | 2015-05-27 23:59 | IM117064 |
| CSI Bridge | Several CSIBridges have stuck threads on different domains, as a consequence the cron jobs are hanging and using all the memory. | 2015-05-04 17:32 | 2015-05-04 23:21 | IM114420 |
| EOS | Several CSIBridges have stuck threads on different domains, as a consequence the cron jobs are hanging and using all the memory. | 2015-05-04 17:32 | 2015-05-04 23:21 | IM114420 |

Table 8.20 - KPI-19

Please refer to section 13.10.1 of “ITSM2-Lot1-To be” to read more about method of CAVA calculation. Annex 08 (ITS-1MPR-Annex 08- Availability 201505-EN).

Annex contains following sheets report calculated using reporting framework.

1. Availability of managed CIs

- includes both PROD & CONF CIs

- includes availability data (%) of all CI

- shows availability (%) calculated for whole month May-2015

- includes data only for CIs which were monitored as of 1st of May-2015

- includes data for all service windows (5d-13h, 7d-13h and 7d-24h)

2. Unavailabilities

- includes all downtimes for all service window (5d-13h, 7d-13h and 7d-24h)

- includes downtimes for both environment: PROD & CONF

- can be categorized per business thread (Custom, Excise, Taxation, and ITSM)

- downtimes were calculated only for CI monitored as of 1st of May-2015

- includes details regards to each single unavailability (date, duration in seconds)

- includes indicator if unavailability was planned/unplanned

- includes comments with appropriate IM number or CM number

3. SQIs details

- includes both PROD & CONF CIs

- includes details regards to each SQIs

4. SQIs summary

- includes both PROD & CONF environment

- includes summary of SQIs

5. KPIs details

- includes both PROD & CONF CIs

- includes details regards to each KPIs

6. KPI summary

- includes both PROD & CONF environment

- includes summary of KPIs

Additionally:

- Downtimes less than 5 min. were automatically excluded from calculation.

- Applications were counted as extended.

In the attached table below you can find most affecting downtimes for reporting month, with related CIs. Reason for particular unavailability was given as well as information if unavailability was planned or not.

Table 8.21 - Most affecting CIs with their downtimes

<Removed confidential data>

Figure 810 - KPIs vs SQI

<Removed confidential data>

Figure 811 - SQI-001 Monthly Disruption 2014 / 2015

<Removed confidential data>

Figure 812 - SQI-002 Monthly Disruption 2014 / 2015

<Removed confidential data>

Figure 813 - SQI-005 Monthly Disruption 2014 / 2015

<Removed confidential data>

Figure 814 - SQI-006 Monthly Disruption 2014 / 2015

<Removed confidential data>

Figure 815- SQI-009 Monthly Disruption 2014 / 2015

<Removed confidential data>

Figure 816 - SQI-010 Monthly Disruption 2014 / 2015

<Removed confidential data>

Figure 817 - SQI-011 Monthly Disruption 2014 / 2015

<Removed confidential data>

Figure 818 - SQI-012 Monthly Disruption 2014 / 2015

Figure 819 - Unavailabilities Distribution Chart

## Capacity Management

Please refer to ITS-1MPR-Annex 07-Capacity reports 201505-EN to see more details regarding capacity for all table spaces and file systems, for both DIGIT and ITSM environment.

## Monitoring & Event Management

| ITSM2.LOT1 Monitoring - alerts on FMB |
| --- |
| Mail received | 6/2014 | 7/2014 | 8/2014 | 9/2014 | 10/2014 | 11/2014 | 12/2014 | 1/2015 | 2/2015 | 3/2015 | 4/2015 | 5/2015 |
| \\Mailbox - ITSM Monitor\Z02 Alerts\BMC Patrol (DIGIT) | 314 | 60 | 230 | 149 | 232 | 180 | 417 | 344 | 390 | 1123 | 267 | 445 |
| \\Mailbox - ITSM Monitor\Z02 Alerts\Hostmonitor | 625 | 923 | 922 | 1501 | 543 | 763 | 1635 | 867 | 974 | 1073 | 552 | 1021 |
| Total | 939 | 983 | 1152 | 1650 | 775 | 943 | 2052 | 1211 | 1364 | 2196 | 819 | 1466 |

Table 8.22 - ITSM2.LOT1 Monitoring alerts on FMB

| ITSM2.LOT1 Monitoring - activities |
| --- |
| Type | 6/2014 | 7/2014 | 8/2014 | 9/2014 | 10/2014 | 11/2014 | 12/2014 | 1/2015 | 2/2015 | 3/2015 | 4/2015 | 5/2015 | Total |
| Opened interactions (SD) | 752 | 688 | 762 | 943 | 1144 | 956 | 859 | 702 | 1028 | 1123 | 1073 | 1125 | 11155 |
| Opened incidents (IM) | 752 | 688 | 762 | 943 | 1144 | 954 | 859 | 702 | 1027 | 1123 | 1072 | 1125 | 11151 |

Table 8.23 - ITSM2.LOT1 Monitoring activities

| ITSM2.LOT1 Monitoring - assignment group |
| --- |
| Row Labels | 6/2014 | 7/2014 | 8/2014 | 9/2014 | 10/2014 | 11/2014 | 12/2014 | 1/2015 | 2/2015 | 3/2015 | 4/2015 | 5/2015 | Total |
| ITSM2 LOT1.CCN DUTY | 42 | 39 | 132 | 102 | 1 | 1 |  |  |  |  | 1 |  | 318 |
| ITSM2 LOT1.INFRASTRUCTURE |  |  |  |  | 2 | 1 | 1 |  | 1 | 1 | 1 | 9 | 16 |
| ITSM2 LOT1.MONITORING |  | 1 |  |  |  | 2 | 1 |  |  |  |  |  | 4 |
| ITSM2 LOT1.SERVICE DESK L1 | 707 | 647 | 629 | 839 | 1139 | 948 | 854 | 701 | 1021 | 1107 | 1062 | 1068 | 10722 |
| ITSM2 LOT1.TIVOLI |  |  |  |  | 2 |  |  |  | 1 |  |  |  | 3 |
| NA.AT ECS | 1 |  |  |  |  |  |  |  |  |  |  | 1 | 2 |
| NA.BE ECS |  |  |  |  |  |  |  |  |  |  |  | 1 | 1 |
| NA.BE NCTS |  |  |  |  |  |  |  |  |  |  |  | 1 | 1 |
| NA.BG CCN CT |  |  |  |  |  |  |  |  | 1 |  |  | 3 | 4 |
| NA.BG ECS | 2 |  |  |  |  |  |  |  |  |  |  |  | 2 |
| NA.BG EOS |  |  |  | 1 |  |  |  |  |  | 1 |  |  | 2 |
| NA.CH NCTS |  |  |  |  |  |  |  |  |  |  |  | 3 | 3 |
| NA.CY M1SS |  |  |  |  |  |  |  |  |  | 1 |  |  | 1 |
| NA.CY VAT REFUND |  |  |  |  |  |  |  |  |  |  |  | 1 | 1 |
| NA.DE VIES |  |  |  |  |  |  |  |  | 1 |  | 2 |  | 3 |
| NA.DK NCTS |  |  |  |  |  |  |  |  |  |  | 1 |  | 1 |
| NA.DK VIES |  |  |  | 1 |  |  |  |  |  |  |  |  | 1 |
| NA.EE VIES |  |  |  |  |  |  | 2 |  |  |  |  |  | 2 |
| NA.FI CCN CU |  |  |  |  |  |  |  |  |  | 1 |  |  | 1 |
| NA.FR CCN CT |  |  |  |  |  |  |  |  |  |  |  | 1 | 1 |
| NA.FR ECS |  |  |  |  |  |  |  |  |  | 2 |  | 1 | 3 |
| NA.FR EMCS |  |  |  |  |  |  |  |  |  |  | 1 |  | 1 |
| NA.FR EOS |  |  |  |  |  |  |  |  |  | 1 |  |  | 1 |
| NA.FR ICS |  |  |  |  |  |  |  |  |  | 1 |  |  | 1 |
| NA.FR NCTS |  |  |  |  |  |  |  |  |  | 1 |  |  | 1 |
| NA.GB CCN CT |  |  |  |  |  |  |  |  |  |  |  | 1 | 1 |
| NA.GR VIES |  |  |  |  |  |  |  |  |  |  |  | 1 | 1 |
| NA.HR CCN CT |  |  |  |  |  |  |  |  |  |  |  | 1 | 1 |
| NA.IE ECS |  |  |  |  |  |  |  |  |  |  |  | 1 | 1 |
| NA.IE ICS |  |  |  |  |  |  |  |  |  |  | 1 |  | 1 |
| NA.IT CCN CU |  |  |  |  |  |  |  |  |  | 1 |  | 3 | 4 |
| NA.IT EOS |  |  |  |  |  |  |  |  |  | 2 |  |  | 2 |
| NA.IT VAT REFUND |  |  |  |  |  |  |  |  |  | 1 |  |  | 1 |
| NA.IT VIES |  |  | 1 |  |  |  |  |  |  |  |  |  | 1 |
| NA.LT CCN CT |  |  |  |  |  |  |  |  | 1 |  | 1 | 6 | 8 |
| NA.LU CCN CT |  |  |  |  |  |  |  |  |  |  |  | 3 | 3 |
| NA.LV |  |  |  |  |  |  |  |  |  |  |  | 1 | 1 |
| NA.LV CCN CT |  |  |  |  |  |  |  |  |  |  |  | 5 | 5 |
| NA.NL |  |  |  |  |  | 1 |  |  |  |  |  |  | 1 |
| NA.NL CCN CT |  |  |  |  |  |  |  |  |  |  |  | 1 | 1 |
| NA.NL ECS |  | 1 |  |  |  |  |  |  |  |  |  |  | 1 |
| NA.NL VIES |  |  |  |  |  |  |  |  | 1 | 1 |  |  | 2 |
| NA.PT EMCS |  |  |  |  |  |  |  |  |  |  |  | 1 | 1 |
| NA.RO CCN CT |  |  |  |  |  |  |  |  |  |  |  | 3 | 3 |
| NA.RO ECS |  |  |  |  |  | 1 |  |  |  |  |  |  | 1 |
| NA.SE EMCS |  |  |  |  |  |  |  |  |  |  |  | 1 | 1 |
| NA.SI CCN CT |  |  |  |  |  |  |  |  |  |  |  | 2 | 2 |
| NA.SI VIES |  |  |  |  |  |  |  |  |  |  |  | 1 | 1 |
| NA.SK CCN CT |  |  |  |  |  |  |  |  |  |  |  | 1 | 1 |
| NA.SK ECS |  |  |  |  |  |  |  |  |  |  |  | 1 | 1 |
| NA.SK NCTS |  |  |  |  |  |  |  |  |  |  |  | 1 | 1 |
| NA.UK VIES |  |  |  |  |  |  | 1 |  |  |  |  |  | 1 |
| TAXUD.A3.CTS |  |  |  |  |  |  |  |  |  |  |  | 1 | 1 |
| TAXUD.IT.APM |  |  |  |  |  |  |  | 1 |  |  |  |  | 1 |
| TAXUD.IT.COPIS |  |  |  |  |  |  |  |  |  | 2 | 2 |  | 4 |
| TAXUD.IT.ISD |  |  |  |  |  |  |  |  |  |  |  | 1 | 1 |
| Total | 752 | 688 | 762 | 943 | 1144 | 954 | 859 | 702 | 1027 | 1123 | 1072 | 1125 | 11151 |

Table 8.24 - ITSM2.LOT1 Monitoring - assignment group

| ITSM2.LOT1 Monitoring - type of alerts |
| --- |
| Row Labels | 6/2014 | 7/2014 | 8/2014 | 9/2014 | 10/2014 | 11/2014 | 12/2014 | 1/2015 | 2/2015 | 3/2015 | 4/2015 | 5/2015 | Total |
| ad hoc |  |  |  |  |  | 3 | 5 | 8 | 23 |  | 3 | 2 | 44 |
| data or file incorrect | 3 |  | 31 | 4 |  | 1 |  |  |  | 1 |  |  | 40 |
| data or file missing | 5 | 4 | 48 | 9 | 9 | 8 | 8 | 5 | 8 | 3 | 4 | 22 | 133 |
| diagnostic request |  |  |  | 1 |  |  |  |  |  |  |  |  | 1 |
| error message | 34 | 24 | 30 | 30 | 28 | 21 | 11 | 18 | 26 | 21 | 23 | 46 | 312 |
| function or feature not working | 383 | 403 | 414 | 621 | 764 | 617 | 573 | 416 | 561 | 643 | 607 | 604 | 6606 |
| general information | 1 |  |  | 1 |  |  |  |  |  | 1 |  |  | 3 |
| hardware failure | 23 | 40 | 15 | 21 | 41 | 16 | 14 | 10 | 6 | 15 | 21 | 13 | 235 |
| how to |  |  |  |  |  |  |  |  | 1 |  |  |  | 1 |
| infrastructure or hardware |  | 2 | 10 | 2 | 11 | 6 | 25 | 15 | 30 | 8 | 4 | 3 | 116 |
| job failed |  |  | 10 | 2 | 6 | 1 | 2 | 4 | 12 | 4 |  | 6 | 47 |
| login failure |  |  |  |  |  |  | 1 |  |  |  |  |  | 1 |
| other | 3 |  | 2 | 2 | 5 | 3 |  |  |  |  |  |  | 15 |
| performance degradation | 3 | 16 | 19 | 26 | 34 | 13 | 24 | 10 | 17 | 33 | 41 | 39 | 275 |
| status |  |  |  |  |  |  |  | 1 |  |  |  |  | 1 |
| storage limit exceeded | 81 | 76 | 55 | 76 | 106 | 96 | 75 | 119 | 117 | 166 | 197 | 160 | 1324 |
| system down | 5 | 5 | 13 | 9 | 6 | 9 | 5 | 6 | 15 | 25 | 12 | 10 | 120 |
| upgrade / new release |  |  |  |  |  |  |  |  |  |  | 1 |  | 1 |
| usage anomaly | 211 | 118 | 115 | 139 | 134 | 160 | 116 | 90 | 211 | 203 | 159 | 219 | 1875 |
| virus alert |  |  |  |  |  |  |  |  |  |  |  | 1 | 1 |
| Total | 752 | 688 | 762 | 943 | 1144 | 954 | 859 | 702 | 1027 | 1123 | 1072 | 1125 | 11151 |

Table 8.25 - ITSM2.LOT1 Monitoring - type of alerts

| ITSM2.LOT1 Monitoring - priority |
| --- |
| Row Labels | 6/2014 | 7/2014 | 8/2014 | 9/2014 | 10/2014 | 11/2014 | 12/2014 | 1/2015 | 2/2015 | 3/2015 | 4/2015 | 5/2015 | Total |
| Critical | 7 | 14 | 26 | 25 | 17 | 14 | 11 | 8 | 25 | 26 | 13 | 31 | 217 |
| Closed | 7 | 14 | 26 | 25 | 17 | 14 | 11 | 8 | 25 | 26 | 13 | 29 | 215 |
| Closed Feedback |  |  |  |  |  |  |  |  |  |  |  | 2 | 2 |
| High | 133 | 150 | 138 | 193 | 205 | 159 | 192 | 168 | 208 | 200 | 254 | 295 | 2295 |
| Closed | 133 | 150 | 138 | 193 | 205 | 159 | 192 | 168 | 206 | 199 | 251 | 280 | 2274 |
| Pending Change |  |  |  |  |  |  |  |  |  | 1 | 1 |  | 2 |
| Pending Vendor |  |  |  |  |  |  |  |  |  |  | 1 |  | 1 |
| Work In Progress |  |  |  |  |  |  |  |  | 2 |  | 1 | 15 | 18 |
| Medium | 318 | 212 | 282 | 254 | 322 | 286 | 238 | 235 | 403 | 393 | 303 | 350 | 3596 |
| Closed | 318 | 212 | 282 | 253 | 322 | 286 | 238 | 234 | 399 | 378 | 296 | 317 | 3535 |
| Pending Change |  |  |  |  |  |  |  |  | 1 |  |  | 1 | 2 |
| Work In Progress |  |  |  | 1 |  |  |  | 1 | 3 | 15 | 7 | 32 | 59 |
| Low | 294 | 312 | 316 | 471 | 600 | 495 | 418 | 291 | 391 | 504 | 502 | 449 | 5043 |
| Closed | 294 | 312 | 316 | 471 | 600 | 495 | 418 | 291 | 391 | 504 | 502 | 448 | 5042 |
| Work In Progress |  |  |  |  |  |  |  |  |  |  |  | 1 | 1 |
| Total | 752 | 688 | 762 | 943 | 1144 | 954 | 859 | 702 | 1027 | 1123 | 1072 | 1125 | 11151 |

Table 8.26 - ITSM2.LOT1 Monitoring - priority

## Configuration Management

The CMDB currently includes 15086 CIs. The table below shows a breakdown according to the CI type.

| CI Type name | June 2014 | July 2014 | August 2014 | September 2014 | October 2014 | November 2014 | December 2014 | January 2015 | February 2015 | March 2015 | April 2015 | May 2015 | % new Cis May/April |
| --- | --- | --- | --- | --- | --- | --- | --- | --- | --- | --- | --- | --- | --- |
| Application COTS | 86 | 87 | 87 | 87 | 87 | 92 | 92 | 92 | 92 | 97 | 98 | 101 | 3,06% |
| Application Domain | 83 | 83 | 83 | 83 | 83 | 83 | 83 | 83 | 84 | 84 | 84 | 85 | 1,19% |
| Application Releases | 2091 | 2102 | 2119 | 2131 | 2143 | 2155 | 2176 | 2189 | 2207 | 2247 | 2269 | 2295 | 1,15% |
| Business Services | 1673 | 1673 | 1674 | 1677 | 1682 | 1693 | 1701 | 1717 | 1719 | 1775 | 1775 | 1797 | 1,24% |
| Business Thread | 4 | 4 | 4 | 4 | 4 | 4 | 4 | 4 | 4 | 4 | 4 | 4 | 0,00% |
| CCN Site | 45 | 45 | 45 | 45 | 48 | 48 | 50 | 50 | 50 | 50 | 51 | 53 | 3,92% |
| Computer | 445 | 445 | 445 | 450 | 464 | 483 | 996 | 1048 | 1071 | 1107 | 1118 | 1156 | 3,40% |
| Databases | 1697 | 1697 | 1697 | 1697 | 1697 | 1708 | 1748 | 4285 | 4285 | 4421 | 4492 | 4492 | 0,00% |
| Documents | 1176 | 1190 | 1207 | 1223 | 1238 | 1249 | 1265 | 1287 | 1314 | 1355 | 1392 | 1408 | 1,15% |
| Network Components | 65 | 65 | 65 | 65 | 68 | 89 | 93 | 236 | 236 | 259 | 273 | 410 | 50,18% |
| Patch | 0 | 0 | 0 | 0 | 0 | 0 | 0 | 0 | 0 | 0 | 2165 | 2168 | 0,14% |
| Queues and Mailboxes | 1 | 1 | 1 | 1 | 1 | 1 | 1 | 1 | 1 | 1 | 1 | 1 | 0,00% |
| Service App COTS | 30 | 30 | 30 | 30 | 30 | 30 | 25 | 25 | 25 | 25 | 25 | 25 | 0,00% |
| Service App Release | 153 | 153 | 153 | 153 | 177 | 177 | 177 | 177 | 177 | 177 | 177 | 177 | 0,00% |
| Storage | 0 | 0 | 0 | 0 | 0 | 0 | 0 | 0 | 0 | 296 | 296 | 296 | 100,00% |
| WebLogic | 312 | 317 | 321 | 322 | 322 | 324 | 346 | 519 | 543 | 586 | 586 | 618 | 5,46% |
| TOTAL | 7861 | 7892 | 7931 | 7968 | 8044 | 8136 | 8757 | 11713 | 11808 | 12484 | 14806 | 15086 | 1,89% |

Table 8.27 - CIs distribution by type

The value for KPI-022 is <Removed confidential data> as we had 3 retrospective CMDB updates and a total number of 2498 CMDB updates.

## IT Service Continuity Management

Figure 820 – Overview of ITSC testing

# Security Related Statistics

During the reported period of May 2015 the following security incidents have been noted:

Passwords incidents registered:

a) Password reset – May 2015= <Removed confidential data>

b) New password – May 2015= <Removed confidential data>

Total number of password related incidents for the month of May is <Removed confidential data> incidents.

Security incidents registered.

In the month of May no incident was registered in the security area.

Review of interactions.

Interactions opened in May have been analysed for potential security incidents using security incident related keywords. After analysis, none of the identified interactions was changed to security incident.

For more details please refer to ITS-1MPR- Annex 23-Security related statistics 201505-EN