| OWNER: DG TAXUD | ISSUE DATE: 30-06-2015 | VERSION: 1.00 |
| --- | --- | --- |
| Taxation and Customs Union DG SUBJECT: ITS-1MPR-Annex 27-Quantities Consumption 201505-EN May 2015 ITS-1MPR-Annex 27-Quantities Consumption 201505-EN |
| Framework Contract # TAXUD/2012/CC/112 Specific Contracts SC01&SC03&SC04&SC05&SC06&SC07 |

# Table of Contents

Table of Contents	2

List of tables	4

1.	Summary of Quantities Consumption	6

2.	Quantities Consumption Information	7

2.1	Request for Actions (On Demand) - Accepted	7

2.2	Request for Actions (On Demand) - On-going	11

2.3	Proposals/Offers sent to DG TAXUD	12

2.4	Proposal/Offers under preparation	21

2.5	Proposal/Offers/RfA Cancelled	21

2.6	E-triggers – Travel & Subsistence (RfA002 & SC05)	21

2.7	E-triggers – SC03 Projects	23

3.	Quantity Statistics	25

3.1	Continuous Services	25

3.1.1	Service Requests Logged	25

3.1.2	Service Calls quantities	25

3.1.3	Application Management quantities	26

3.1.4	Infrastructure Management quantities – ITSM	27

3.1.5	Infrastructure Management quantities – CCN	28

3.2	On Demand Services	28

3.2.1	Shipping Services (CCN)	28

3.2.2	Deployment of new applications	29

3.2.3	Translations	29

3.2.4	Trainings, workshops, demonstrations	29

3.2.5	Hosting of Trainings and learning facilities	30

3.3	Other On Demand Services	31

3.3.1	SC01 RfA’s – Pools consumption	31

3.3.1.1	Consumption of RfA003 – Pool for consultation on Data Centre consolidation – Accepted on 30/07/2013	31

3.3.1.2	Consumption of RfA005 – Pool for consultation on Datacentre consolidation PART II – Accepted on 31/07/2013.	31

3.3.1.3	Consumption of RfA006 – Pool for the SMT Inception projects – Accepted on 06/05/2014	Error! Bookmark not defined.

3.3.1.4	Consumption of RfA007 – Pool for Synergia releases – Accepted on 03/07/2014	31

3.3.1.5	Consumption of RfA010 – Pool Applications Deployments – Accepted on 21/01/2015	31

3.3.1.6	Consumption of RfA022 – Pool for Data Centre preparation and facility operations – Accepted on 06/05/2014	32

3.3.1.7	Consumption of RfA028 – Pool for small equipment to DG TAXUD DCs – Accepted on 19/02/2014	32

3.3.1.8	Consumption of RfA034 – Additional Deployment Resources – Accepted on 11/02/2014	32

3.3.1.9	Consumption of RfA035 – Pool for Inception Team – Accepted on 13/11/2014	32

3.3.1.10	Consumption of RfA037 – Pool for Trainings – Accepted on 25/09/2014	33

3.3.1.11	Consumption of RfA040 – Provision for Oracle expert consultancy services – Cancelled on 25/10/2013	35

3.3.1.12	Consumption of RfA043 – Pool for Hosting Facility Services – Accepted on 02/05/2014	35

3.3.1.13	Consumption of RfA055 – Pool for small equipment to DG TAXUD DC’s – Part 2 – Accepted on 22/10/2014	36

3.3.1.14	Consumption of RfA058 – Pool for operations outside normal working hours – Closed on 14/01/2015	37

3.3.1.15	Consumption of RfA059 – Pool Applications Deployments – Part 2 – Accepted on 20/10/2014	37

3.3.1.16	Consumption of RfA069 – Pool for Trainings and Hosting Facilities – Accepted on 05/02/2015	37

3.3.1.17	Consumption of RfA071 – Pool for Portfolio Development and Consultancy Services – Part 1 – Closed on 14/01/2015	39

3.3.1.18	Consumption of RfA088 – Pool for small equipment to DG TAXUD DC’s – Part 3 – Accepted on 25/02/2015	39

3.3.2	SC05 RfA’s – Pools consumption	40

3.3.2.1	Consumption of RfA081 – Pool for Portfolio Development and Consultancy Services – Part 2	40

3.3.2.2	Consumption of RfA086 – Inception Team Extension (Part 2) – Accepted on 03/06/2015	40

3.3.2.3	Consumption of RfA089 – Pool SPEED2 Hosting and Support – Accepted on 26/01/2015	40

3.3.2.4	Consumption of RfA090 – Pool Applications Deployments – Part 3	40

3.3.2.5	Consumption of RfA093 – Pool for Trainings and Hosting Facilities	40

3.3.2.6	Consumption of RfA097 – Pool for Synergia Releases	41

3.3.2.7	Consumption of RfA104 – Pool for small equipment to DG TAXUD DC’s – Part 4	41

3.3.2.8	Consumption of RfA106 – Pool Applications Deployments – Part 4	42

3.3.2.9	Consumption of RfA113 – Inception Team Extension (Part 3)	42

3.3.2.10	Summary Table for bi-Monthly Invoicing – 05/2015 & 06/2015 MPR	42

3.3.3	SC06 consumption	42

# List of tables

Table 21 – RfA Accepted	11

Table 22 – RfA On-going	12

Table 23 – Proposals/Offers sent to DG TAXUD	20

Table 24 – Proposal/Offers under preparation	21

Table 25 – Proposal/Offers/RfA cancelled	21

Table 26 – T&S e-triggers (RfA002 & SC05)	23

Table 27 – SC03 e-triggers	24

Table 31 – RfS logged	25

Table 32 – Service Call Handling	26

Table 33 – Managed Applications – ITSM & CCN	27

Table 34 – Managed infrastructure – ITSM	28

Table 35 – Managed infrastructure – CCN	28

Table 36 – Trainings Performed	29

Table 37 – Trainings Triggered	29

Table 38 – Trainings Planned	30

Table 39 – Hosting Facility Performed	30

Table 310 – Hosting Facility Triggered	30

Table 311 – Hosting Facility Planned	31

Table 312 – Consumption of RfA003	Error! Bookmark not defined.

Table 313 – Consumption of RfA005	Error! Bookmark not defined.

Table 314 – Consumption of RfA006	Error! Bookmark not defined.

Table 315 – Consumption of RfA007	Error! Bookmark not defined.

Table 316 – Consumption of RfA010	Error! Bookmark not defined.

Table 317 – Consumption of RfA022	Error! Bookmark not defined.

Table 318 – E-triggers to RfA028	32

Table 319 – Consumption of RfA034	Error! Bookmark not defined.

Table 320 – Consumption of RfA035	Error! Bookmark not defined.

Table 321 – Consumption of RfA037	35

Table 322 – Consumption of RfA040	Error! Bookmark not defined.

Table 323 – Consumption of RfA043	36

Table 324 – E-triggers to RfA055	37

Table 325 – Consumption of RfA058	37

Table 326 – Consumption of RfA059	37

Table 327 – Consumption of RfA069	39

Table 328 – Consumption of RfA071	39

Table 329 – E-Triggers for RfA088	39

Table 330 – Consumption of RfA081	Error! Bookmark not defined.

Table 331 – Consumption of RfA086	Error! Bookmark not defined.

Table 332 – E-Triggers for RfA089	40

Table 333 – E-Triggers for RfA090	Error! Bookmark not defined.

Table 334 – E-Triggers for RfA093	41

Table 335 - E-Triggers for RfA097	41

Table 336 – E-Triggers for RfA104	41

Table 337 - E-Triggers for RfA106	Error! Bookmark not defined.

Table 338 – E-Triggers for RfA113	Error! Bookmark not defined.

Table 339 - Summary Table for bi-Monthly Invoicing	Error! Bookmark not defined.

Table 340 – Consumption of SC06	Error! Bookmark not defined.

# Summary of Quantities Consumption

Here is the status of Quantities & Consumption registered for the reporting month:

- Request(s) for Action Accepted: 1

- Request(s) for Action received: 5

- Proposal(s) Submitted: 7 (including offer(s) sent without an RfE: 0)

- Proposal(s) Under Preparation: 1

- Request(s) for Estimate received: 2

- Request(s) for Estimate responded, expecting acceptance: 6

- Request(s) for Estimate/Action cancelled: 0

- E-Trigger(s) Travel & Subsistence: 2

- E-Trigger(s) for SC03 projects: 0

Proposal that would require attention:

None this month

# Quantities Consumption Information

## Request for Actions (On Demand) - Accepted

| RfA# | Title | DG TAXUD Ref. | Signature Date | RfA Acceptance date | DG TAXUD Ref. Acceptance |
| --- | --- | --- | --- | --- | --- |
| Accepted during reporting period |
| 105 | Switch-T implementation on the CCN gateways in the TAXUD DC | Ares(2015)477402 | 05/02/2015 | 12/05/2015 | Ares(2015)2001085 |
| Accepted before reporting period |
| 001 | Software and Hardware acquisition for the takeover ITSM2 Lot1 | Ares(2012)1292432 | 31/10/2012 | 10/12/2012 | Ares(2012)1465265 |
| 002 AMDT 002 | RfA-Pool on T&S consumption SC01 SC01/T&S Amendment I of Request for Action 002 "RfA-Pool on T&S consumption SC01 | Ares(2012) 1467681 Ares(2013) 301125 | 10/12/2012 07/03/2013 | 14/01/2015 | Ares(2015)150913 |
| 003 | RfA-pool for consultation on Datacentre consolidation | Ares(2012)1493828 | 14/12/2012 | 30/07/2013 | Ares(2013) 2774238 |
| 004 | Purchase of <Removed company name>+ <Removed product name>for SPEED2 | Ares(2013)281161 | 04/03/2013 | 30/04/2013 | Ares(2013) 984041 |
| 005 | RfA-pool for consultation on Datacentre consolidation - Part II | Ares(2013) 301145 | 07/03/2013 | 31/07/2013 | Ares(2013) 2793543 |
| 006 | RfA pool for the Synergia Inception projects | Ares(2013) 328416 | 13/03/2013 | 06/05/2014 | Ares(2014)1449029 |
| 007 | RfA pool for Synergia releases | Ares(2013)1258894 | 22/05/2013 | 03/07/2014 | Ares(2014)2207214 |
| 008 | Purchase of 3 <Removed product name> servers and Removed product name> licences | Ares(2013) 2565961 | 03/07/2013 | 26/11/2013 | Ares(2013) 3568993 |
| 009 | Datacentre relocation services: DC Preparation for steady state | Ares(2013)1011270 | 06/05/2013 | 06/03/2014 | Ares(2014)601609 |
| 010 AMDT 010 | RfA-pool for application deployments + Amendment 1 | Ares(2013) 2637538 Ares(2013) 3190804 | 11/07/2013 14/10/2013 | Partial Acceptances 25/02/2014 30/06/2014 21/01/2015 | Ares(2014)489940 Ares(2014)2160108 Ares(2015)306895 |
| 011 | SAP/BO - Deployment of the Synergia Reporting Tool | Ares(2013)1011189 | 06/05/2013 | 29/08/2013 | Ares(2013) 2945738 |
| 012 | Deployment of SPEED2 | Ares(2013)682579 | 11/04/2013 | 05/02/2014 | Ares(2014)272444 |
| 013 | Deployment of COPIS | Ares(2013)684762 | 12/04/2013 | 29/08/2013 | Ares(2013) 2945938 |
| 014 | Datacentre preparation works, part 1 - Virtual environments for the x86 machines in the DG TAXUD Datacentres in Luxemburg | Ares(2013)1854619 | 07/06/2013 | 29/08/2013 | Ares(2013) 2945678 |
| 016 | Datacentre preparation works, part 3 - Setup of the Removed product name> environments and integration with the Datacentres infrastructure | Ares(2013)3108669 | 11/04/2013 | Partial Acceptance 08/01/2014 Final Acceptance 19/09/2014 | Ares(2014) 29171 Ares(2014)3084179 |
| 017 | Datacentre preparation works, part 4 - End-to-end testing and acceptance recommendation | Ares(2013)2449017 | 21/06/2013 | 03/12/2013 | Ares(2013) 3622968 |
| 018 | Internet line to the datacentre in Nossegem | Ares(2013)820576 | 24/04/2013 | 31/07/2013 | Ares(2013) 2793586 |
| 019 | Firewall and Proxy equipment for DG TAXUD | Ares(2013)2653281 | 15/072013 | 03/12/2013 | Ares(2013) 3622987 |
| 020 | <Removed product name> CIRCABC User Access Management | Ares(2013)1621022 | 03/06/2013 | 08/11/2013 | Ares(2013) 3437087 |
| 021 | Translation services from German to English <Removed Confidential data> | Ares(2013)1159766 Ares(2013)1531142 | 16/05/2013¦ 30/05/2013 | 29/08/2013 | Ares(2013)2945856 |
| 022 | RfA-pool for Datacentres preparation and facility operations | Ares(2013) 1011241 | 06/05/2013 | 06/05/2014 | Ares(2014)1448979 |
| 023 | Datacentre relocation – execution, part 1 | Ares(2013)1920738 | 10/06/2013 | 27/02/2014 | Ares(2014)521840 |
| 024 | <Removed product name> migration – impact assessment and planning | Ares(2013)2630549 | 10/07/2013 | 11/02/2014 | Ares(2014)340359 |
| 025 | Taking-over the support of the PICS application | Ares(2013) 2547002 | 01/07/2013 | 29/08/2013 | Ares(2013)2945795 |
| 026 | Datacenter Relocation Execution – Part 2 | Ares(2013)1920866 | 10/06/2013 | 18/06/2014 | Ares(2014)1996265 |
| 028 | RfA-pool for small equipment to the DG TAXUD DCs | Ares(2013)2449073 | 21/06/2013 | 19/02/2014 | Ares(2014)404914 |
| 029 | Moving of the <Removed product name> rack to the ITSM DC | Ares(2013) 2630199 | 10/07/2013 | 29/08/2013 | Ares(2013)2945822 |
| 030 | <Removed product name> + <Removed product name> + <Removed product name> Licences | Ares(2013)3114276 | 26/09/2013 | 02/12/2013 | Ares(2013)3617936 |
| 031 | Software and Hardware maintenance renewal for the CCN Operations | Ares(2013)2541733 | 28/06/2013 | 25/09/2013 | Ares(2013)3108617 |
| 032 | Licence acquisition for the ITSM2 Lot1 tooling | Ares(2013)2565915 | 03/07/2013 | 26/07/2013 | Ares(2013)2763000 |
| 033 | Backup internet line to the CCN/TC Datacentre | Ares(2013)2637508 | 11/07/2013 | 02/12/2013 | Ares(2013)3617973 |
| 034 | Provision for deployment team extension | Ares(2013)2693983 | 17/07/2013 | 11/02/2014 | Ares(2014)340313 |
| 035 | Inception Team | Ares(2013)2717140 | 22/07/2013 | 13/11/2014 | Ares(2014)3782643 |
| 036 | Feasibility Study on the SURV2 application | Ares(2013)3083259 | 19/09/2013 | 07/03/2014 | Ares(2014)617578 |
| 037 | Pool for trainings | Ares(2013) 2717159 Ares(2013) 2945708 | 22/07/2013 29/08/2013 | 25/09/2014 | Ares(2014)3153013 |
| 038 | CUST-DEV infrastructure setup – phase1 (CustDev3 environment in DG TAXUD DC Lux) | Ares(2013)2847634 | 29/07/2013 | 25/11/2013 | Ares(2013)3554518 |
| 039 | ITSM and CCN Operations (Part 2) Software and Hardware maintenance - Q3 2013 | Ares(2013)2770497 | 29/07/2013 | 03/12/2013 | Ares(2013)3623024 |
| 042 | Purchase of 2 Additional network cards for SPEED 2 | Ares(2013)3007727 | 09/09/2013 | 03/12/2013 | Ares(2013)3622917 |
| 043 | RfA-pool for training hosting facilities | Ares(2013) 3007798 | 09/09/2013 | 02/05/2014 | Ares(2014)1410967 |
| 044 | Support for the moving of the test <Removed product name> zones | Ares(2013)3377243 | 31/10/2013 | 28/03/2014 | Ares(2014)969853 |
| 045 | Connection of the OHIM Headquarters to CCN | Ares(2014)521744 | 27/02/2014 | 06/06/2014 | Ares(2014)1856698 |
| 048 | Design of the relocation of the CCN/OPS services and infrastructure | Ares(2013)3796792 | 23/12/2014 | 24/10/2014 | Ares(2014)3534089 |
| 049 | Datacentre consolidation - Miscellaneous components | Ares(2013)3392463 | 2013-10-31 | 21/03/2014 | Ares(2014)844533 |
| 050 | Manual testing of COPIS | Ares(2013)3392487 | 31/10/2013 | 30/01/2014 | Ares(2014)216097 |
| 051 | CUST-DEV3 infrastructure setup - phase 2 - COTS acquisition | Ares(2013)3377307 | 30/10/2013 | 19/02/2014 | Ares(2013)3377307 |
| 052 | Software and Hardware maintenance – Q4 2013 | Ares(2013)3507148 | 18/11/2013 | 11/02/2014 | Ares(2014)340457 |
| 053 | Datacentre infrastructure maintenance | Ares(2013)3587426 | 28/11/2013 | 19/02/2014 | Ares(2014)405067 |
| 054 | CUSTDEV infrastructure setup - phase 2 - services | Ares(2013)3587398 | 28/11/2013 | 28/03/2014 | Ares(2014)969813 |
| 055 | RfA-pool for small equipment to the DG TAXUD DCs – part 2 | Ares(2013)3596254 | 29/11/2013 | 22/10/2014 | Ares(2014)3500271 |
| 056 | <Removed product name> Network Adapters | Ares(2013)3587367 | 28/11/2013 | 04/03/2014 | Ares(2014)570317 |
| 057 | SPEED2 relocation support (Consultancy for Infra Architect <Removed nominative data) | Ares(2014) 26804 | 08/01/2014 | 05/05/2014 | Ares(2014)1432432 |
| 058 | RfA-pool for operations outside normal working hours | Ares(2013) 3623050 | 03/12/2013 | 14/01/2015 | Ares(2015)150913 |
| 059 | RfA-pool for application deployments – Part 2 | Ares(2013)3698298 | 11/12/2013 | 20/10/2014 | Ares(2014)3461704 |
| 061 | COTS acquisition, <Removed product name> licences & <Removed product name> modules | Ares(2014) 210512 | 30/01/2014 | 02/05/2014 | Ares(2014)1411045 |
| 062 | SPEED2 Relocation Execution | Ares(2014) 113027 | 20/01/2014 | 05/05/2014 | Ares(2014)1432357 |
| 063 | Support for the moving of the databases in DIGIT | Ares(2014)622111 | 07/03/2014 | 16/06/2014 | Ares(2014)1962613 |
| 064 | Setup of the Proxy Service in the DG TAXUD data centres | Ares(2014)783367 | 18/03/2014 | 17/07/2014 | Ares(2014)2387117 |
| 065 | SPEED2 hosting and support from January to April 2014 | Ares(2014)272385 | 05/02/2014 | 02/07/2014 | Ares(2014)2191004 |
| 066 | CCN2-DEV integration into Synergia | Ares(2014)969903 | 28/03/2014 | 25/11/2014 | Ares(2014)3925408 |
| 067 | CUSTDEV2 Hand-Over Support | Ares(2014)477946 | 24/02/2014 | 14/08/2014 | Ares(2014)2691049 |
| 068 | Decommissioning of the equipment hosted in the COLT data centre (Nossegem) | Ares(2014)970298 | 28/03/2014 | 16/09/2014 | Ares(2014)3035273 |
| 069 | RfA-pool for trainings and hosting facilities | Ares(2014)408602 | 19/02/2014 | 05/02/2015 | Ares(2015)482203 |
| 070 | Design of the data centre architecture | Ares(2014)969966 | 28/03/2014 | 28/10/2014 | Ares(2014)3571860 |
| 071 | Man-day Pool for Portfolio Development and Consultancy Services | Ares(2014)1636654 | 20/05/2014 | Partial Acceptance 24/06/2014 15/07/2014 04/09/2014 Final Acceptance 14/01/2015 | Ares(2014)2073402 Ares(2014)2356135 Ares(2014)2895096 Ares(2015)150913 |
| 072 | Acquisition of HW/SW | Ares(2014)849106 | 21/03/2014 | 15/05/2014 | Ares(2014)1558995 |
| 073 | Datacenter consolidation – Setup of the second row | Ares(2014)1209589 | 16/04/2014 | 06/11/2014 | Ares(2014)3685545 |
| 074 | Datacenter consolidation – IP Address Management | Ares(2014)1448868 | 06/05/2014 | 20/02/2015 | Ares(2015)726787 |
| 075 | CCN OPS relocation execution | Ares(2014)1932565 | 13/06/2014 | Partial Acceptance 19/09/2014 | Ares(2014)3084215 |
| 076 | Acquisition of <Removed product name> and <Removed product name> licenses (incl. Amendment 1) | Ares(2014)1464882 Ares(2014)1844395 | 07/05/2014 05/06/2014 | 23/06/2014 | Ares(2014)2051745 |
| 078 | Connection of a new CCN node to CCN for the ESTAT/CCN project (SIMSTAT) | Ares(2014)2037064 | 20/06/2014 | 28/11/2014 | Ares(2014)3981767 |
| 079 | SPEED2 Hosting and Support from May to August 2014 | Ares(2014)1410906 | 02/05/2014 | 13/11/2014 | Ares(2014)3782706 |
| 080 | CUSTDEV3 integration into Synergia | Ares(2014)1760270 | 28/05/2014 | 25/11/2014 | Ares(2014)3925315 |
| 081 | Man-day Pool for Portfolio Development and Consultancy Services – Part 2 | Ares(2014)1996181 | 18/06/2014 | Partial Acceptance 04/09/2014 09/09/2014 10/10/2014 26/11/2014 03/12/2014 23/01/2015 19/02/2015 23/03/2015 23/04/2015 | Ares(2014)2895096 Ares(2014)2950222 Ares(2014)3361072 Ares(2014)3944933 Ares(2014)4042997 Ares(2015)280748 Ares(2015)716043 Ares(2015)1264908 Ares(2015)1728623 |
| 082 | <Removed product name> Maintenance Renewals | Ares(2014)2037541 | 20/06/2014 | 20/10/2014 | Ares(2014)3461677 |
| 083 | SC02 Overconsumption | Ares(2014)3143115 | 24/09/2014 | 26/09/2014 | Ares(2014)3174847 |
| 084 | CCN AIX GWs multimode to monomode migration & Setup of a second gateway to HRCT | Ares(2014)2389639 | 17/07/2014 | 27/01/2015 | Ares(2015)322997 |
| 085 | HW/SW for SC03 Projects | Ares(2014)2247747 | 07/07/2014 | 22/09/2014 | Ares(2014)3098761 |
| 088 | RfA-pool for small equipment to the TAXUD DCs – part 3 | Ares(2014)2462018 | 24/07/2014 | 25/02/2015 | Ares(2015)800008 |
| 089 | Pool for SPEED2 hosting and support from September 2014 | Ares(2014)2628817 | 08/08/2014 | 26/01/2015 | Ares(2015)306824 |
| 090 | RfA-pool for application deployments | Ares(2014)2555584 | 01/08/2014 | Partial Acceptance 10/11/2014 | Ares(2014)3723698 |
| 091 | IPS Implementation | Ares(2014)2927786 | 08/09/2014 | 11/12/2014 | Ares(2014)4167967 |
| 092 | Software and Hardware maintenance renewal for H2 2014 | Ares(2014)3014231 | 15/09/2014 | 29/01/2015 | Ares(2015)356862 |
| 095 | Datacenter Consolidation – Baseline Architecture Implementation | Ares(2014)3398718 | 14/10/2014 | Partial Acceptance 28/01/2015 | Ares(2015)335103 |
| 100 | Additional server capacity to the TAXUD data centres | Ares(2014)4071350 | 04/12/2014 | 20/02/2015 | Ares(2015)726157 |
| 101 | Decommissioning in the CCN/TC data centre | Ares(2015)190281 | 19/01/2015 | 22/04/2015 | Ares(2015)1709577 |
| 103 | Datacenter infrastructure maintenance - 2015 | Ares(2014)4079378 | 05/12/2014 | 05/02/2015 | Ares(2015)482259 |
| 108 | Deployment of 2 CCN gateways in the DG TAXUD DC Kayl | Ares(2015)904302 | 02/03/2015 | 29/04/2015 | Ares(2015)1822040 |

Table 21 – RfA Accepted

## Request for Actions (On Demand) - On-going

| RfA# | Title | DG TAXUD Ref. | Signature Date | RfA Status | Comment |
| --- | --- | --- | --- | --- | --- |
| Initiated during reporting period |
| 114 | Migration to Red Hat Linux 6.5 | Ares(2015)2205104 | 27/05/2015 | On-going | Initiated |
| 115 | Support to the migration of the databases hosted in DIGIT | Ares(2015)2157136 | 22/05/2015 | On-going | Initiated |
| 120 | UUM&DS Pilot C & Development Environment – Design and Support | Ares(2015)2105801 Ares(2015)2183130 | 20/05/2015 26/05/2015 | On-going | Initiated |
| 122 | FATCA Pilot | Ares(2015)2070480 | 18/05/2015 | On-going | Initiated |
| 126 | HW/SW acquisition 05/2015 (<Removed product name>) | Ares(2015)2153855 | 22/05/2015 | On-going | Initiated |
| Initiated Before reporting period |
| 075 AM1 | Datacenter Consolidation – CCN OPS Relocation Execution | Ares(2014)1932565 Ares(2015)1460654 | 13/06/2014 02/04/2015 | On-going | Initiated |
| 081 | Man-day Pool for Portfolio Development and Consultancy Services – Part 2 | Ares(2014)1996181 | 18/06/2014 | On-going | Consumption report – see section 4.1.2.1 |
| 086 | Inception Team Extension | Ares(2014)2506797 | 29/07/2014 | Completed | Consumption report – see section 0 To be closed |
| 087 | AIX CCN 7.2 pSAT Testing | Ares(2014)2997056 | 12/09/2014 | Completed | To be closed |
| 090 | RfA-pool for application deployments – part 3 | Ares(2014)2555584 | 01/08/2014 | On-going | Consumption report – see section 4.1.2.4 |
| 093 | RfA-pool for trainings and hosting facilities | Ares(2014)2979345 | 11/09/2014 | On-going | Consumption report – see section 0 |
| 094 | Data Protection for CCN Mail III | Ares(2014)3599880 | 30/10/2014 | Completed | To be closed |
| 095 AM1 | Datacenter Consolidation – Baseline Architecture Implementation | Ares(2014)3398718 Ares(2015)1878713 | 14/10/2014 04/05/2015 | On-going | Initiated |
| 096 | Portfolio Program Consultancy Services – extra-muros | Ares(2014)4168620 | 11/12/2014 | On-going | Initiated |
| 097 | Pool for Synergia releases – part 2 | Ares(2014)4168696 | 11/12/2014 | On-going | Consumption report – see section 4.1.2.6 |
| 098 | New virtual CCN Linux 7.2 Gateway in Central Backup Site | Ares(2015)243228 | 21/01/2015 | Completed | To be closed |
| 099 | Business User Support Services | Ares(2014)4251968 | 17/12/2014 | Completed | To be closed |
| 104 | RfA-pool for small equipment to the TAXUD DCs – part 4 | Ares(2015)150939 | 14/01/2015 | On-going | Consumption report – see section 4.1.2.7 |
| 106 | RfA-pool for application deployments – part 4 | Ares(2015)356910 | 29/01/2015 | On-going | Consumption report – see section 4.1.2.8 |
| 107 | Server installation services | Ares(2015)505621 | 06/02/2015 | On-going | Initiated |
| 109 | Synergia Service Catalogue - requirements gathering phase | Ares(2015)927776 | 03/03/2015 | On-going | Initiated |
| 110 | HW/SW acquisition 03/2015 (<Removed product name>, <Removed product name>, <Removed product name>) | Ares(2015)1411634 | 31/03/2015 | Completed | To be closed |
| 111 | Risk Mitigation for CCN/CSI Operational Continuity | Ares(2015)1335371 | 26/03/2015 | On-going | Initiated |
| 113 | Inception team - part 3 | Ares(2015)1038741 | 09/03/2015 | On-going | Consumption report – see section 0 |
| 119 | Software and Hardware maintenance renewal for H1 2015 | Ares(2015)1670110 | 20/04/2015 | On-going | Initiated |

Table 22 – RfA On-going

## Proposals/Offers sent to DG TAXUD

| RfE# | DG TAXUD Ref. of RfE | Title | Date RfE Received | Date offer was sent to DG TAXUD | Ref IBM / Comment | SQI-017 input |
| --- | --- | --- | --- | --- | --- | --- |
| Sent during reporting period |
| 123 | Ares(2015)1670168 | Roll-out of CCN 7.2 | 20/04/2015 | 06/05/2015 | V1: 06/05/2015 | N/A |
| 124 | Ares(2015)1824791 | Internet Access Protection | 29/04/2015 | 18/05/2015 | V1: 18/05/2015 | N/A |
| 125 | Ares(2015)1824827 | CCN2 Pilot Infrastructure setup | 29/04/2015 | 18/05/2015 | V1:18/05/2015 | N/A |
| 126 | Ares(2015)1824879 | HW/SW acquisition May 2015 | 29/04/2015 | 11/05/2015 | V2: 11/05/2015 V1: 07/05/2015 | N/A |
| 127 | Ares(2015)1964915 | PoC on the automated deployment and testing of Synergia SMT | 08/05/2015 | 26/05/2015 | V1: 26/05/2015 | N/A |
| Sent before reporting period |
| 004 | Ares(2013) 43456 Ares(2012) 1498918 | Purchase of <Removed company name + <Removed product name> for SPEED2 | 20/12/2012 14/12/2012 | 08/02/2013 | RfA004 received 4/03/2013 V1: 08/02/2013 20/12/2013-reception of updated RfE version with detailed scope. | N/A |
| 007 | Ares(2013) 336508 | Synergia release ordering optimization and pool of releases | 14/03/2013 | 03/05/2013 | RfA007 received 22/05/2013 V3: 03/05/2013 V2: 19/04/2013 V1: 02/04/2013 | N/A |
| 008 | Ares(2013) 336695 | Purchase of 3 <Removed product name> servers and <Removed product name> licences | 14/03/2013 | 19/06/2013 | RfA008 received 03/07/2013 V3: 19/06/2013 V2: 16/05/2013 V1: 02/04/2013 | N/A |
| 009 | Ares(2013) 336723 | Part1 – DC Preparation for Steady State | 14/03/2013 | 17/04/2013 04/04/2013 | RfA009 & RfA022 Received 06/05/2013 V2: 17/04/2013 V1: 04/04/2013 The response to RfE009 was split in 2 parties to address DG TAXUD priority. | N/A |
| 009 | Ares(2013) 336723 | Part2 – DC Relocation Services | 14/03/2013 | 16/04/2013 | RfA023 & RfA026 received 10/06/2013 V1: 16/04/2013 The response to RfE009 was split in 2 parties to address DG TAXUD priority. | N/A |
| 014 | Ares(2013) 614021 | Datacentre preparation works, part 1 – Virtual environments for the x86 machines in the DG TAXUD Datacentres in Luxemburg | 9/04/2013 | 13/05/2013 | RfA014 received 07/06/2013 V2: 13/05/2013 V1 update following the review meeting and e-mail exchange V1: 26/04/2013 | N/A |
| 016 | Ares(2013) 614058 | Datacentre preparation works, part 3 – Setup of the <Removed product name> environments and integration with the Data Centre infrastructure | 09/04/2013 | 29/08/2013 | RfA016 received 25/09/2013 V2: 29/08/2013 V1: 23/04/2013 | N/A |
| 017 | Ares(2013) 614083 | Datacentre preparation works, part 4 – End-to-end testing and acceptance recommendation | 09/04/2013 | 29/05/2013 | RfA017 received 21/06/2013 V2: 29/05/2013 14/05 review meeting – new offer requested V1: 02/05/2013 | N/A |
| 019 | Ares(2013) 916065 | Firewall and Proxy equipment for the DG TAXUD Datacentres | 26/04/2013 | 08/07/2013 | RfA019 received 15/07/2013 V3: 08/07/2013 V2: 05/07/2013 V1: 20/06/2013 | N/A |
| 020 | Ares(2013) 982800 | CIRCABC User Access Management | 30/04/2013 | 16/05/2013 | RfA020 received 03/06/2013 V1: 16/05/2013 | N/A |
| 024 | Ares(2013) 1033989 | <Removed product name> migration – impact assessment and planning | 13/05/2013 | 25/06/2013 | RfA024 received 10/07/2013 V2: 06/06/2013 V1: 28/05/2013 | N/A |
| 025 | Ares(2013) 1563430 | Taking-over the support of the PICS application | 31/05/2013 | 19/06/2013 | RfA025 received: 28/06/2013 V1: 19/06/2013 | N/A |
| 027 | Ares(2013) 1903612 | Contribution to TEMPO Hosting – Proof of Concept | 10/06/2013 | 01/07/2013 | RfA on Hold V1: 01/07/2013 | N/A |
| N/A | N/A | Input to RfA029 – Moving of the <Removed product name> rack to the ITSM DC | N/A | 18/06/2013 | RfA029 received 10/07/2013 No RfE: | N/A |
| N/A | N/A | Input to RfA030 – <Removed product name> + <Removed product name> + <Removed product name> Licences | N/A | 27/08/2013 | RfA030 received 26/09/2013 V1: 27/08/2013 No RfE: | N/A |
| N/A | N/A | Input to RfA033 – Backup internet line to the CCN/TC Datacentre | N/A | 19/06/2013 | RfA033 received 11/07/2013 No RfE: | N/A |
| 035 | Ares(2013) 2547038 | Inception team | 01/07/2013 | 15/07/2013 | RfA035 received 22/07/2013 V1: 15/07/2013 | N/A |
| 036 | Ares(2013) 2586699 | Feasibility Study on the SURV2 application | 12/07/2013 | 29/08/2013 | RfA036 received 19/09/2013 V2: 28/08/2013 V1: 29/07/2013 | N/A |
| 038 | Ares(2013) 2669376 | CUSTDEV infrastructure setup – phase1 (CustDev3 env in DG TAXUD DC Lux) | 16/07/2013 | 30/07/2013 | RfA038 received 07/08/2013 V1: 30/07/2013 | N/A |
| N/A | N/A | Input to RfA039 – ITSM and CCN Operations (Part 2) Software and Hardware maintenance – Q3 2013 | N/A | 08/07/2013 | RfA039 received 29/07/2013 No RfE: | N/A |
| 041 | Ares(2013) 2910486 | Connection of statistical offices to CCN for the project DG ESTAT/CCN | 21/08/2013 | 11/09/2013 | RfA expected in 2014 V1: 11/09/2013 Due: by 02/10/2013 | N/A |
| 044 | Ares(2013) 3048399 | Support for the moving of the test Solaris zones | 16/09/2013 | 09/10/2013 | RfA044 received 31/10/2013 V1: 09/10/2013 Due: by 09/10/2013 – 7-days extension agreed 27/09/2013 –Ares(2013)3048399 | N/A |
| 045 | Ares(2013) 3138710 | Connection of the OHIM headquarters to CCN | 30/09/2013 | 15/11/2013 | Amendment RfA045 received 12/12/2013 Offer under discussion V1: 15/11/2013 Due: by 14/10/2013 – Delay extension requested till 13/11/2013 | 1: Delivery 2 days late, in SQI-015 limit 2: no rejection reported |
| 045 AMD | Ares(2013) 3704313 Ares(2013) 3138710 | Amended Request for Estimate 045, Connection of the OHIM headquarters to CCN Connection of the OHIM headquarters to CCN | 2013-12-12 2013-09-30 | 24/01/2014 | RfA045 received 27/02/2014 V2: 24/01/2014 V1: 07/01/2014 Due: by 07/01/2014 | 1: Delivery within limit 2: no rejection reported |
| 048 | Ares(2013) 3238089 | Design of the relocation of the CCN/OPS services and infrastructure | 14/10/2013 | 14/11/2013 | RfA received 23/12/2013 V1: 14/11/2013 Due: by 28/10/2013 | 1: Delivery in time 2: no rejection reported |
| N/A | N/A | Input to RfA049 – DC Project: Console Switches and x86 Licenses for LUX DC | N/A | 02/10/2013 | RfA049 received 31/10/2013 V1: 02/10/2013 | N/A |
| N/A | N/A | Input to RfA049 – 2 extra SPEED2 Firewalls for Bubble in Lux DC2 | N/A | 16/09/2013 | RfA049 received 31/10/2013 V1: 16/09/2013 | N/A |
| N/A | N/A | Input to RfA049 – Converged interface for M5000 (move to DC Lux) | N/A | 27/09/2013 | RfA049 received 31/10/2013 V1: 27/09/2013 | N/A |
| N/A | Ares(2013) 3078766 | Input to RfA049: Request for estimate – MQ licences | 18/09/2013 | 25/09/2013 | RfA049 received 31/10/2013 V1: 25/09/2013 Due: by 02/10/2013 | 1: Delivery in time 2: no rejection reported |
| N/A | N/A | Input to RfA052 - ITSM maintenance renewal Q4 + Replacement on HW without maintenance | N/A | 24/10/2013 | RfA052 received 18/11/2013 V1: 24/10/2013 | N/A |
| 053 | N/A | Input to RfA053 – DC Project: infra maintenance (non IT) | N/A | 08/11/2013 | RfA053 received 28/11/2013 V2:08/11/2013 V1: 22/10/2013 | N/A |
| 054 | Ares (2013) 3377433 | CUSTDEV infrastructure setup – phase 2 – Services | 30/10/2013 | 14/11/2013 | RfA054 received 28/11/2013 V1: 14/11/2013 Due: by 14/11/2013 | 1: Delivery in time 2: no rejection reported |
| 056 | Ares (2013) 3480882 | <Removed product name> Network Adapters | 14/11/2013 | 18/11/2013 | RfA056 received 28/11/2013 V1: 18/11/2013 Due: by 28/11/2013 | 1: Delivery in time 2: no rejection reported |
| N/A | Ares(2013) 3589486 N/A | Input to RfA061: Bundle of 2 offers: <Removed product name> <Removed product name> SFP modules | 28/11/2013 | 18/12/2013 19/12/2013 | RfA061 received 30/01/2014 V2: 18/12/2013 V1: 04/12/2013 Due: by 12/12/2013 V1: 19/12/2013 | 1: Delivery in time 2: no rejection reported |
| 060 | Ares(2014)40856 | e-Learning modules for <Removed product name> | 10/01/2014 | 17/03/2014 | V3: 17/03/2014 V2: 27/02/2014 V1: 06/02/2014 Due: by 31/01/2014 | 1: Delivery within limit 2: no rejection reported |
| 063 | Ares(2014)112525 | Support for the moving of the databases hosted in DIGIT | 20/01/2014 | 04/02/2014 | RfA063 received 07/03/2013 V1: 04/02/2014 Due: by 03/02/2014 | 1: Delivery within limit 2: no rejection reported |
| N/A | e-mail 19/12/13 16:08 | SPEED2 Support | 19/12/2013 | 24/01/2014 | RfA065 received 05/02/2014 V2: 24/01/2014 V1: 16/01/2014 Due: by 14/01/2014 | 1: Delivery within limit 2: no rejection reported |
| N/A | e-mail 19/12/13 16:08 | Custdev2 handover support | 19/12/2013 | 17/01/2014 | RfA067 received 24/02/2014 V4: 07/02/2014 V3: 06/02/2014 V2: 24/01/2014 V1: 17/01/2014 Due: by 14/01/2014 | 1: Delivery within limit 2: no rejection reported |
| N/A | e-mail 19/12/13 16:08 | Portfolio Consultancy | 19/12/2013 | 24/01/2014 | RfA071 received 20/05/2014 V2: 24/01/2014 V1: 17/01/2014 Due: by 14/01/2014 | 1: Delivery within limit 2: no rejection reported |
| N/A | Ares(2014)349178 | Acquisition of HW for CCN2-DEV | 12/02/2014 | 24/02/2014 | RfA072 received 21/03/2013 V1: 24/02/2014 Due: by 26/02/2014 | 1: Delivery within limit 2: no rejection reported |
| 064 | Ares(2014)112276 | Setup of the proxy service in the DG TAXUD DCs | 20/01/2014 | 03/03/2014 | RfA064 received 18/03/2014 V2: 03/03/2014 V1: 14/02/2014 Due: by 18/02/2014 | 1: Delivery within limit 2: no rejection reported |
| 066 | Ares(2014)262680 | CCN2-DEV integration in Synergia | 04/02/2014 | 13/03/2014 | RfA066 received 28/03/2014 V2: 13/03/2014 V1: 21/02/2014 Due: by 18/02/2014 | 1: Delivery within limit 2: no rejection reported |
| 068 | Ares(2014)393084 | Decommissioning of the equipment hosted in the COLT Datacentre (Nossegem) | 18/02/2014 | 10/03/2014 | RfA068 received 28/03/2014 V1: 10/03/2014 Due: by 04/03/2014 | 1: Delivery within limit 2: no rejection reported |
| 070 | Ares(2014)439351 | Design of the Data Centre Architecture | 21/02/2014 | 04/03/2014 | RfA070 received 28/03/2014 V1: 04/03/2014 Due: by 07/03/2014 | 1: Delivery within limit 2: no rejection reported |
| N/A | N/A | SPEED2 Support Extension | N/A | 27/03/2014 | RfA079 received 02/05/2014 V1: 27/03/2014 | N/A |
| 073 | Ares(2014)804398 | DC Consolidation - Setup of second row | 19/03/2014 | 07/04/2014 | RfA073 received 16/04/2014 V2: 07/04/2014 V1: 03/04/2014 | 1: Delivery within limit 2: no rejection reported |
| N/A | Ares(2014)1065457 | <Removed product name> licences | 04/04/2014 | 11/04/2014 | RfA076 received 07/05/2014 V1: 11/04/2014 | N/A |
| 074 | Ares(2014)1024578 | IP Address Management | 02/04/2014 | 14/04/2014 | RfA074 received 06/05/2014 V1: 14/04/2014 | 1: Delivery on time 2: no rejection reported |
| 075 | Ares(2014)1169884 | CCN OPS relocation execution | 14/04/2014 | 23/05/2014 | RfA075 received 13/06/2014 V2: 23/05/2014 V1: 07/05/2014 | 1: Delivery within limit 2: no rejection reported |
| 078 | Ares(2014)1274955 | Connection of a new CCN node to CCN for the ESTAT/CCN project (SIMSTAT) | 24/04/2014 | 16/05/2014 | RfA078 received 20/06/2014 V1: 16/05/2014 | 1: Delivery within limit 2: no rejection reported |
| 080 | Ares(2014)1367204 | CUSTDEV3 integration in Synergia | 30/04/2014 | 21/05/2014 | RfA080 received 28/05/2014 V2: 23/05/2014 V1: 07/05/2014 | 1: Delivery within limit 2: no rejection reported |
| 081 | Ares(2014)1496883 | Man-day pool for portfolio development and consultancy services – Part 2 | 12/05/2014 | 26/05/2014 | RfA081 received 18/06/2014 V1: 26/05/2014 | 1: Delivery on time 2: no rejection reported |
| N/A | N/A | 1H14 Maintenance Renewals | N/A | 09/05/2014 | RfA082 received 20/06/2014 V1: 09/05/2014 | N/A |
| N/A | N/A | DC Setup and Support | N/A | 28/05/2014 | V1: 28/05/2014 | N/A |
| 084 | Ares(2014)1999040 | CCN AIX Gateways Multimode to Monomode Migration & Setup of a second gateway to HRCT | 18/06/2014 | 30/06/2014 | RfA084 received 17/07/2014 V1: 30/06/2014 | 1: Delivery within limit 2: no rejection reported |
| N/A | N/A | HW/SW Infrastructure for SC03 Projects | N/A | 01/07/2014 | RfA085 received 07/07/2014 V2: 01/07/2014 V1: 30/06/2014 | N/A |
| N/A | N/A | Inception Team Extension | N/A | 03/07/2014 | RfA086 received 29/07/2014 V1: 03/07/2014 | N/A |
| N/A | N/A | SPEED2 Hosting and Support Extension beyond August 2014 | N/A | 23/07/2014 | RfA089 received 08/08/2014 V2: 01/07/2014 V1: 30/06/2014 | N/A |
| N/A | N/A | 2H14 Maintenance Renewals | N/A | 06/08/2014 | RfA092 received 15/09/2014 V1: 06/08/2014 | N/A |
| 087 | Ares(2014)2475817 | AIX CCN 7.2 pSAT Testing | 25/07/2014 | 07/08/2014 | RfA087 received 12/09/2014 V2: 20/08/2014 V1: 07/08/2014 | 1: Delivery within limit 2: no rejection reported |
| 091 | Ares(2014)2528572 | IPS Implementation | 30/07/2014 | 13/08/2014 | RfA091 received 08/09/2014 V1: 13/08/2014 | 1: Delivery within limit 2: no rejection reported |
| 094 | Ares(2014)2949127 | Data Protection for Mail3 | 09/09/2014 | 23/09/2014 | RfA094 received 30/10/2014 V1: 23/09/2014 | 1: Delivery within limit 2: no rejection reported |
| 095 | Ares(2014)2975668 Ares(2014)3008010 Ares(2014)3035642 | Baseline Architecture Implementation | 11/09/2014 15/09/2014 16/09/2014 | 25/09/2014 | RfA095 received 14/10/2014 V2: 25/09/2014 V1: 23/09/2014 | 1: Delivery within limit 2: no rejection reported |
| N/A | N/A | Portfolio Intra-Muros Services - Part 3 | N/A | 29/09/2014 | V1: 29/09/2014 | N/A |
| 096 | Ares(2014)3255470 | Extra-muros consultancy on portfolio management | 02/10/2014 | 15/10/2014 | RfA096 received 11/12/2014 V1: 15/10/2014 | 1: Delivery within limit 2: no rejection reported |
| 097 | Ares(2014)3582833 | Synergia Releases (Part 2) | 29/10/2014 | 10/11/2014 | RfA097 received 11/12/2014 V1: 10/11/2014 | N/A |
| N/A | N/A | Acquisition of Additional Server Capacity | N/A | 25/11/2014 | RfA100 received 04/12/2014 V2: 25/11/2014 V1: 14/11/2014 | N/A |
| N/A | N/A | DC Infrastructure Maintenance 2015 | N/A | 25/11/2014 | RfA103 received 11/12/2014 V1: 05/12/2014 | N/A |
| 098 | Ares(2014)3933696 | New virtual CCN Linux 7.2.0 GW in the Central Backup Site in the DG TAXUD DCs | 25/11/2014 | 09/01/2014 | RfA098 received 21/01/2015 V2: 09/01/2015 V1: 09/12/2014 | N/A |
| 099 | Ares(2014)3850848 | Business User Services | 19/11/2014 | 05/12/2014 | RfA099 received 17/12/2014 V2: 05/12/2014 V1: 03/12/2014 | N/A |
| 101 | Ares(2014)3933656 | Decommissioning in the CCN/TC DC | 25/11/2014 | 09/12/2014 | RfA101 received 19/01/2015 V1: 09/12/2014 | N/A |
| N/A | Ares(2014)4003596 | Server Installation Services | 01/12/2014 | 09/12/2014 | RfA107 received 06/02/2015 V1: 09/12/2014 | N/A |
| 105 | Ares(2015)168489 | Switch-T implementation on the CCN Gateways in the TAXUD Data Centre | 15/01/2015 | 28/01/2015 | RfA105 received 05/02/2015 V1: 28/01/2015 | N/A |
| 108 | Ares(2015)381138 | Deployment of 2 CCN gateways in the DG TAXUD DC Kayl | 30/01/2015 | 12/02/2015 | RfA108 received 02/03/2015 V1: 12/02/2015 | N/A |
| 109 | Ares(2015)381044 | Synergia Service Catalogue - Requirements gathering phase | 30/01/2015 | 12/02/2015 | RfA109 received 03/03/2015 V2: 24/02/2015 V1: 12/02/2015 | N/A |
| xxx | Ares(2015)477268 | <Removed product name> licences | 05/02/2015 | 13/02/2015 | RfA110 received 31/03/2015 V1: 13/02/2015 | N/A |
| 110 | Ares(2015)903635 | <Removed product name>licenses and Interface cards for BGP routers | 02/03/2015 | 18/03/2015 | RfA110 received 31/03/2015 V2: 18/03/2015 V1: 16/03/2015 | N/A |
| 111 | Ares(2015)760677 | Risk Mitigation for CCN/CSI Operational Continuity | 23/02/2015 | 10/03/2015 | RfA111 received 26/03/2015 V1: 10/03/2015 | N/A |
| 112 | Ares(2015)859718 | UCMDB & TADDM integration: Requirements & Design | 27/02/2015 | 25/03/2015 | V3: 26/05/2015 V2: 25/03/2015 V1: 13/03/2015 | N/A |
| 114 | Ares(2015)1084310 | Migration to Red Hat Linux 6.5 | 11/03/2015 | 25/03/2015 | RfA114 received 27/05/2015 V1: 25/03/2015 | N/A |
| 115 | Ares(2015)1084343 | Support to the migration of databases hosted in DIGIT | 11/03/2015 | 25/03/2015 | RfA115 received 22/05/2015 V1: 25/03/2015 | N/A |
| N/A | N/A | 1H15 Maintenance Renewals | N/A | 26/03/2015 | RfA119 received 20/04/2015 V2: 26/03/2015 V1: 19/03/2015 | N/A |
| 116 | Ares(2015)1264734 | HA/DR Design for ITSM | 23/03/2015 | 09/04/2015 | V2: 13/05/2015 V1: 09/04/2015 | N/A |
| 117 | Ares(2015)1264839 | Technical Core Team 2015 | 23/03/2015 | 29/04/2015 | V2: 29/04/2015 V1: 09/04/2015 | N/A |
| 118 | Ares(2015)1339713 | HA/DR Design for CCN-OPS | 26/03/2015 | 14/04/2015 | V2: 13/05/2015 V1: 14/04/2015 | N/A |
| 120 | Ares(2015)1570968 | UUM&DS Pilot C & Development Environment - Design & Support | 13/04/2015 | 24/04/2015 | RfA120 received 20/05/2015 V1: 24/04/2015 | N/A |
| 121 | Ares(2015)1601688 | B2T Group 0 Migration | 15/04/2015 | 30/04/2015 | V1: 30/04/2015 | N/A |
| 122 | Ares(2015)1670144 | FATCA Pilot | 20/04/2015 | 30/04/2015 | RfA122 received 18/05/2015 V1: 30/04/2015 | N/A |

Table 23 – Proposals/Offers sent to DG TAXUD

## Proposal/Offers under preparation

| RfE# | DG TAXUD Ref. | Title | Date RfE Received | Date offer to be sent to DG TAXUD | Ref IBM / Comment |
| --- | --- | --- | --- | --- | --- |
| 128 | Ares(2015)2225896 | Proof of Concept – Security and Safety Project | 28/05/2015 | 11/06/2015 | N/A |

Table 24 – Proposal/Offers under preparation

## Proposal/Offers/RfA Cancelled

| RfE/ RfA # | DG TAXUD Ref. | Title | Date RfE / RfA Received | Date offer cancelled by DG TAXUD | Ref IBM / Comment |
| --- | --- | --- | --- | --- | --- |
| 015 | Ares(2013)614044 | Datacentre preparation works, part 2 – Network connections for the DG TAXUD Datacentres in Luxemburg Ares(2013) 614044 | 09/04/2013 | 19/06/2013 | November 2013: Request for re-issue received the 28/11/2013. |
| 040 | Ares(2013)3335310 | Provision for <Removed product name> expert consultancy services Ares(2013) 2816625 | 02/08/2013 | 25/10/2013 | RfA cancelled Consumption report – see section 4.1.1.5 |
| 046 | Ares(2013)3150246 | Move of 4 M5000 servers from COLT to Luxembourg | 30/09/2013 | 16/10/2013 | DG TAXUD decision to cancel this RfE |
| 047 | Ares(2013)3229340 | Replacement of CCN AIX gateways hosted in the National Administrations | 11/10/2013 | 27/01/2014 | DG TAXUD decision to cancel this RfE: it will be part of the request for offer that will be launched soon. |
| 077 | Ares(2014)1185786 | DC Disk Upgrades | 15/04/2014 | 15/04/2014 | DG TAXUD decision to cancel this RfE |
| 102 | Ares(2014)3908011 | Software License Management | 24/11/2014 | 09/01/2015 | DG TAXUD decision to cancel this RfE |

Table 25 – Proposal/Offers/RfA cancelled

## E-triggers – Travel & Subsistence (RfA002 & SC05)

| # | DG TAXUD Ref. | T&S Description | Invoiced |
| --- | --- | --- | --- |
| 1 | Ares(2013)135356 13/03/2013 | RFA 002 – FAT mission RIGA on 19/02/2013 – 22/02/2013 Person : <Removed nominative data> u | Yes |
| 2 | Ares(2013)272694 22/02/2013 | RFA002 – SPEED2 training RIGA on 12/03/2013 – 13/03/2013 Persons : Krzysztof Cabaj and Morten Hoffmann | Yes |
| 3 | Ares(2013)2574414 04/07/2013 | RFA 002 – T&S Request for PICS Training <Removed location> in July 8 & 9 Person : <Removed nominative data> | Yes |
| 4 | Ares(2013)2853608 08/08/2013 | T&S Request for FAT in Riga – 13 to 14 August, 2013 Person: <Removed nominative data> | Yes |
| 5 | Ares(2013)3298366 21/10/2013 | RfA 002 eTrigger T&S for Cobol Mission in Netherlands on October 20 till 25 | Yes |
| 6 | Ares(2013)3339215 25/10/2013 | ITSM2 Lot1 RfA002 eTrigger T&S for CCN support Mission to NA in UK on October 29-10-31, 2013 | Yes |
| 7 | Ares(2013)3512308 19/11/2013 | ITSM2 Lot1 RfA-002 eTrigger T&S for FAT mission (EMCS Converter) – Greece, 22 November 2013 | Yes |
| 8 | Ares(2014)42829 10/01/2014 | ITSM2 Lot1 RfA002 SC01 - eTrigger T&S for FAT mission (TA 2.6.0) - Greece, 15 January 2014 | Yes |
| 9 | Ares(2014)136167 22/01/2014 | ITSM2 Lot1 RfA002 SC01 - e-Trigger T&S for FAT mission (SEED 1.9.0) - Greece, 30 January 201 | Yes |
| 10 | Ares(2014)189769 28/01/2014 Ares(2014)262627 04/02/2014 | ITSM2 Lot1 RfA002 eTrigger T&S CCN mission (OHIM) - Spain, 09 February 2014 Correction of cost & date | Yes |
| 11 | Ares(2014)816805 20/03/2013 | FAT mission at CUSTDEV's premises in Riga focused on the new release of TARIC3 v2.10.0 | Yes |
| 12 | Ares(2014)1658426 21/05/2014 | Mandatory BTL presence during Lot1-Lot2 EMCS workshop in Bucharest, Romania, June 2014 | Yes |
| 13 | Ares(2014)2173567 Ares(2014)2384345 | Support to CCN2DEV in their offices in Katowice, Poland, on the setup of a SPEED2 FAT environment E-Trigger cancellation | n/a |
| 14 | Ares(2014)2189640 | Lot1 Service Desk management presence during Lot2 Excise training to the Member States on September 25th | Yes |
| 15 | Ares(2014)2491109 | Lot1 participation to the FAT mission focused on MRA-JP on SPEED2 in Riga, on July 30-31 | Yes |
| 16 | Ares(2014)2718784 | Lot1 mission for the setup of a SPEED2 FAT environment in August & September 2014 | Yes |
| 17 | Ares(2014)3426407 | Onsite validation, installation and configuration of GWs, SSGs and switches for CCN implementation for the Republic of Serbia, October 2014 | Yes |
| 18 | Ares(2014)3480400 | CCN2 Awareness and Technical workshop in Wroclaw, PL, October 2014 | Yes |
| 19 | Ares(2014)3601220 | Onsite validation, installation and configuration of GWs, SSGs and switches for CCN implementation in Macedonia | Yes |
| 20 | Ares(2015)133887 Ares(2015)382742 | FAT mission at FITSDEV2's premises in Greece, focused on the new releases of CS/MISE v3.3.0 and SEED v1.9.1 on 05/02/2015 | Yes |
| 21 | Ares(2015)150700 | Setup of Portfolio Extra-muros Team Workshop in <Removed location> , from 19/01/2014 to 21/01/2015 | Yes |
| 22 | Ares(2015)190191 | FAT missions that will be happening at CUSTDEV3's premises in Spain, focused on SURV-CDC, from 20 to 23/01/2015 | Yes |
| 23 | Ares(2015)221432 | Participation to a CCN2DEV Workshop in Reading (UK), from 27 to 28/01/2015 | Yes |
| 24 | Ares(2015)226824 | Participation to Excise BPM training sessions in Athens (GR), from 28 to 29/01/2015 | Yes |
| 25 | Ares(2015)1244222 | Participation to the Dry Run of Lot2's training on CT and BM in Athens (GR), from 23 to 24/03/2015 | No |
| 26 | Ares(2015)2204122 | Knowledge Management Workshop in Bucharest (RO), from 09 to 11/06/2015 | No |
| 27 | Ares(2015)2250643 | FAT Mission focused on testing the COBOL stack of Portugal NA with PSAT2 tool, from 29/06 to 03/07/2015 | No |

Table 26 – T&S e-triggers (RfA002 & SC05)

## E-triggers – SC03 Projects

| E-Trigger# | Content | DG TAXUD Ref. | Signature Date | Status | Comment |
| --- | --- | --- | --- | --- | --- |
| Initiated during reporting period |
| N/A | N/A | N/A | N/A | N/A | N/A |
| Initiated Before reporting period |
| 01 | Deployment of 2 Major Releases under SC03 Project P-011 | Ares(2014)1805770 | 03/06/2014 | Accepted | N/A |
| 02 | Start of the SDLC project (P-093) under SC03 | Ares(2014)1939997 | 13/06/2014 | Accepted | Part 1 & Part 2 accepted |
| 03 | Start of project P-001 for Serbia and project P-009 for Latvia | Ares(2014)2071149 | 24/06/2014 | Cancelled | Replaced by Ares(2014)2249197 |
| 04 | Start of the CCN 7.2 project (P-072) under SC03 | Ares(2014)2081301 | 25/06/2014 | On-going | Part 1 accepted |
| 05 | Deployment of the Q3 Synergia (Major) Release under SC03(Project P-011) | Ares(2014)2082636 | 25/06/2014 | Accepted | N/A |
| 06 | Start of projects P-064, P-120, P-090, P-091, P-031 | Ares(2014)2186166 Ares(2014)2190116 | 02/07/2014 02/07/2014 | On-going | P-031, P-090, P-091 & P-120 accepted; P-064 partially accepted |
| 07 | Start of project P-001 for Serbia and project P-009 for Latvia | Ares(2014)2249197 | 07/07/2014 | Accepted | N/A |
| 08 | Start of project P-001 for FYROM | Ares(2014)2299766 | 10/07/2014 | Accepted | N/A |
| 09 | Deployment of a new ITSM Portal release (Project P-011) for the implementation of CM15500. NB: The trigger consumes one Normal and one Minor releases | Ares(2014)2318698 Ares(2015)361570 | 11/07/2014 29/01/2015 | On-going | Initiated; initial e-Trigger has been amended |
| 10 | Deployment of 3 Synergia and BO releases under SC03, Project P-011: - Quick-Win release 3d - Minor release - Normal release | Ares(2014)3126355 | 23/09/2014 | Accepted | N/A |
| 11 | Deployment of a Quick-Win 6d Synergia release under SC03, Project P-011: - DG TAXUD R4/R5 reorganisation (CM16201) | Ares(2014)3483368 | 21/10/2014 | Accepted | N/A |
| 12 | Deployment of 2 releases under SC03 Project P-011: Minor Calisto release and Normal SMT release | Ares(2014)4182817 | 12/12/2014 | Completed | N/A |
| 13 | start of project P-047 | Ares(2015)358650 | 29/01/2015 | On-going | Initiated |
| 14 | Start of project P-031 instance #2 | Ares(2015)652722 | 16/02/2015 | On-going | Initiated |
| 15 | Start of project P-069 | Ares(2015)1266806 | 23/03/2015 | On-going | Initiated |

Table 27 – SC03 e-triggers

# Quantity Statistics

## Continuous Services

In April 2015 ITSM2 Lot1 started Specific Contract SC07, with new ordered quantities. In this chapter, ITSM2 Lot1 will provide feedback of the actuals against the active Specific Contract. The final view on the usage against the previous Specific Contract (SC04) can be found in the MPR of April 2015.

### Service Requests Logged

This section presents the Services Request (RfS) log of the Demand Management process using the Synergia SMT tool (activity in May 2015).

- 21 new requests were open,

- 18 requests were closed,

- 20 RfS execution planning was confirmed this month.

The table below presents the numbers of open, closed and planned request for service, split by business thread:

|  | RfS | Open | Closed/Cancelled | Planned |
| --- | --- | --- | --- | --- |
| Year | BT | C U S | T A X | E X C | I T S | C C N | C U S | T A X | E X C | I T S | C C N | C U S | T A X | E X C | I T S | C C N |
|  | June | 5 | 11 | 4 | 4 | 0 | 15 | 10 | 0 | 1 | 1 | 2 | 6 | 5 | 0 | 2 |
|  | July | 5 | 5 | 0 | 1 | 1 | 13 | 11 | 8 | 2 | 0 | 13 | 0 | 0 | 2 | 0 |
| 2014 | August | 15 | 8 | 1 | 1 | 0 | 8 | 9 | 1 | 0 | 0 | 11 | 0 | 1 | 0 | 0 |
|  | September | 11 | 9 | 0 | 4 | 0 | 10 | 12 | 0 | 0 | 0 | 9 | 0 | 0 | 0 | 1 |
|  | October | 15 | 10 | 1 | 1 | 0 | 18 | 7 | 1 | 2 | 0 | 15 | 0 | 0 | 1 | 0 |
|  | November | 16 | 10 | 3 | 0 | 0 | 8 | 6 | 0 | 2 | 0 | 11 | 0 | 1 | 0 | 0 |
|  | December | 19 | 0 | 0 | 2 | 0 | 17 | 8 | 1 | 3 | 0 | 4 | 0 | 1 | 0 | 0 |
| 2015 | January | 7 | 9 | 2 | 1 | 1 | 14 | 9 | 3 | 1 | 1 | 2 | 1 | 0 | 0 | 1 |
|  | February | 19 | 4 | 0 | 0 | 0 | 8 | 5 | 0 | 0 | 0 | 14 | 0 | 2 | 0 | 0 |
|  | March | 16 | 4 | 3 | 1 | 0 | 6 | 2 | 2 | 2 | 1 | 12 | 5 | 2 | 0 | 0 |
|  | April | 10 | 8 | 0 | 0 | 2 | 19 | 5 | 2 | 2 | 0 | 10 | 3 | 0 | 1 | 2 |
|  | May | 12 | 4 | 1 | 1 | 3 | 16 | 2 | 0 | 0 | 0 | 11 | 4 | 0 | 0 | 5 |
| 12-month total | 150 | 82 | 15 | 16 | 7 | 152 | 86 | 18 | 15 | 3 | 114 | 19 | 12 | 4 | 11 |

Table 31 – RfS logged

For details please refer to the ITS-1MPR-Annex 32- Service Requests 201505-EN.

### Service Calls quantities

The following overview presents the status of the ordered quantities consumption for handled service calls (open interactions):

| Calls Handling | Ordered | Actual | % actual / ordered |
| --- | --- | --- | --- |
| 12-month total | 32800 | 37158 | 113,29% |
| 2014 | June | 2700 | 2688 | 99,56% |
|  | July | 2700 | 2543 | 94,19% |
|  | August | 2700 | 2494 | 92,37% |
|  | September | 2700 | 3322 | 123,04% |
|  | October | 2700 | 3695 | 136,85% |
|  | November | 2700 | 3276 | 121,33% |
|  | December | 2700 | 2872 | 106,37% |
| 2015 | January | 2700 | 2937 | 108,78% |
|  | February | 2700 | 3301 | 122,26% |
|  | March | 2700 | 3272 | 121,19% |
|  | April | 2700 | 3436 | 127,26% |
|  | May | 3100 | 3322 | 107,16% |

Table 32 – Service Call Handling

### Application Management quantities

The following overview presents the status of the ordered quantities consumption for managed ITSM & CCN applications:

| Price Element | Service | Ordered Number of Units (per month) | 05/15 Actual Number of Units |
| --- | --- | --- | --- |
|  | Service Block # 6 - Application Management |  |  |
| P.6.1 | Management of one application with a complexity "Low" with a QoS of N-5/13 - (Normal Quality of Service, 5d–13h Service Window) | 19 | 20 |
| P.6.2 | Management of one application with a complexity "Medium" with a QoS of N-5/13 - (Normal Quality of Service, 5d–13h Service Window) | 35 | 35 |
| P.6.3 | Management of one application with a complexity "High" with a QoS of N-5/13 - (Normal Quality of Service, 5d–13h Service Window) | 8 | 8 |
| P.6.4 | Management of one application with a complexity "Low" with a QoS of X-5/13 - (Extended Quality of Service, 5d–13h Service Window) | 0 | 0 |
| P.6.5 | Management of one application with a complexity "Medium" with a QoS of X-5/13 - (Extended Quality of Service, 5d–13h Service Window) | 0 | 0 |
| P.6.6 | Management of one application with a complexity "High" with a QoS of X-5/13 - (Extended Quality of Service, 5d–13h Service Window) | 0 | 0 |
| P.6.7 | Management of one application with a complexity "Low" with a QoS of N-7/13 - (Normal Quality of Service, 7d–13h Service Window) | 4 | 3 |
| P.6.8 | Management of one application with a complexity "Medium" with a QoS of N-7/13 - (Normal Quality of Service, 7d–13h Service Window) | 3 | 3 |
| P.6.9 | Management of one application with a complexity "High" with a QoS of N-7/13 - (Normal Quality of Service, 7d–13h Service Window) | 0 | 0 |
| P.6.10 | Management of one application with a complexity "Low" with a QoS of X-7/13 - (Extended Quality of Service, 7d–13h Service Window) | 0 | 0 |
| P.6.11 | Management of one application with a complexity "Medium" with a QoS of X-7/13 - (Extended Quality of Service, 7d–13h Service Window) | 0 | 0 |
| P.6.12 | Management of one application with a complexity "High" with a QoS of X-7/13 - (Extended Quality of Service, 7d–13h Service Window) | 0 | 0 |
| P.6.13 | Management of one application with a complexity "Low" with a QoS of N-7/24 - (Normal Quality of Service, 7d–24h Service Window) | 3 | 3 |
| P.6.14 | Management of one application with a complexity "Medium" with a QoS of N-7/24 - (Normal Quality of Service, 7d–24h Service Window) | 5 | 5 |
| P.6.15 | Management of one application with a complexity "High" with a QoS of N-7/24 - (Normal Quality of Service, 7d–24h Service Window) | 0 | 0 |
| P.6.16 | Management of one application with a complexity "Low" with a QoS of X-7/24 - (Extended Quality of Service, 7d–24h Service Window) | 20 | 20 |
| P.6.17 | Management of one application with a complexity "Medium" with a QoS of X-7/24 - (Extended Quality of Service, 7d–24h Service Window) | 3 | 3 |
| P.6.18 | Management of one application with a complexity "High" with a QoS of X-7/24 - (Extended Quality of Service, 7d–24h Service Window) | 2 | 2 |

Table 33 – Managed Applications – ITSM & CCN

The detailed list of applications is included in ITS-1MPR-Annex36-Applications-201505-EN

### Infrastructure Management quantities – ITSM

The following overview presents the status of the ordered quantities consumption for managed infrastructure – ITSM:

|  | Ordered | Actual | % actual / ordered |
| --- | --- | --- | --- |
|  | @ITSM2 Lot1 | @DIGIT | @ITSM2 Lot1 | @DIGIT | @ITSM2 Lot1 | @DIGIT |
| Logical Server | 7584 | 312 | 651 | 26 | 8,58% | 8,33% |
| 2015 | May | 632 | 26 | 651 | 26 | 103,01% | 100,00% |
|  | Ordered | Actual | % actual / ordered |
|  | @ITSM2 Lot1 | @DIGIT | @ITSM2 Lot1 | @DIGIT | @ITSM2 Lot1 | @DIGIT |
| Application Server | 324 | 648 | 21 | 53 | 6,48% | 8,18% |
| 2015 | May | 27 | 54 | 21 | 53 | 77,78% | 98,15% |
|  | Ordered | Actual | % actual / ordered |
|  | @ITSM2 Lot1 | @DIGIT | @ITSM2 Lot1 | @DIGIT | @ITSM2 Lot1 | @DIGIT |
| Database Server | 840 | 648 | 61 | 54 | 7,26% | 8,33% |
| 2015 | May | 70 | 54 | 61 | 54 | 87,14% | 100,00% |

Table 34 – Managed infrastructure – ITSM

Where: 
Logical server: UNIX (zones)

Windows (virtual)

Tivoli RACK

Database: All databases instances (even for one zone, the instances running on that zone are counted) 
Application server: All Web logic domains.

The detailed list of concerned Infrastructure Management quantities is included in ITS-1MPR-Annex 30-Servers 201505-EN. The logical servers ITSM2 Lot1 quantities are counted as Logical ITSM + Logical CCN (the 2 yellow Tabs in Annex 30-Servers).

### Infrastructure Management quantities – CCN

The following overview presents the status of the ordered quantities consumption for managed infrastructure – CCN:

|  | Ordered | Actual | % actual / ordered |
| --- | --- | --- | --- |
|  | @ITSM2 Lot1 | @ITSM2 Lot1 | @ITSM2 Lot1 |
| 7.1 CCN Sites | 612 | 52 | 8,50% |
| 2015 | May | 51 | 52 | 101,96% |
|  | Ordered | Actual | % actual / ordered |
|  | @ITSM2 Lot1 | @ITSM2 Lot1 | @ITSM2 Lot1 |
| 7.2 CCN GW | 1296 | 108 | 8,33% |
| 2015 | May | 108 | 108 | 100,00% |
|  | Ordered | Actual | % actual / ordered |
|  | @ITSM2 Lot1 | @ITSM2 Lot1 | @ITSM2 Lot1 |
| 7.4 CCN Mail 3 | 36 | 3 | 8,33% |
| 2015 | May | 3 | 3 | 100,00% |

Table 35 – Managed infrastructure – CCN

The detailed list of concerned infrastructure is included in ITS-1MPR-Annex 30-Servers 201505-EN

## On Demand Services

### Shipping Services (CCN)

There are currently shipping services included in the following on-going RfA’s:

- RfA075 – CCNOPS Relocation Execution

### Deployment of new applications

The related RfA’s include:

- “RfA090 – Pool for new deployments – part 3”, DG TAXUD Ref: Ares(2014)2555584, received 01/08/2014, includes provision for of 5 deployments: 2 Low, 2 Medium and 1 High complexity.

- “RfA106 – Pool for new deployments – part 4”, DG TAXUD Ref: Ares(2015)356910, received 29/01/2015, includes provision for of 4 deployments: 2 Medium and 2 High complexity.

### Translations

There is no either on-going or planned translation service for the reporting period.

### Trainings, workshops, demonstrations

The following RfA’s are the current contractual base for training, workshop and demonstrations services ordering:

- RfA093 - Pool of trainings and hosting facilities, with DG TAXUD ref: Ares(2014)2979345, received on 11/09/2014. This RfA orders 40 training days and 40 units of hosting facilities – to be used till end of SC05.

Trainings performed

The following training was performed during the reporting period:

| # | DG TAXUD Ref | Application | Date |
| --- | --- | --- | --- |
| 16 | Ares(2015)1092637 | EBTI3 Basic | English - part 1: 05-07/05/2015 English - part 2: 19-21/05/2015 |

Table 36 – Trainings Performed

Trainings Triggered

The following e-trigger has been issued by DG TAXUD during the reporting period.

| # | DG TAXUD Ref | Application | Date of trigger | Planning | Status |
| --- | --- | --- | --- | --- | --- |
| 17 | Ares(2015)2185965 | EBTI3 Advanced | 26/05/2015 | French: 16/06/2015 - 17/06/2015 English - part 1: 23/06/2015 - 24/06/2015 English - part 2: 30/06/2015 - 01/07/2015 English - part 3: 07/07/2015 - 08/07/2015 Cancelled session: English - part 4: 14/07/2015 - 15/07/2015 | Triggered |
| 18 | Ares(2015)2186023 | CCN Spring 2015 | 26/05/2015 | N/A | Cancelled |

Table 37 – Trainings Triggered

The table in section 0 lists the triggers details and reports on the ordered units’ consumption for RfA093.

Trainings Planned

Related SMT tickets for currently planned training sessions, for which e-triggers are still to be issued.

| # | Ref. | Application | SMT request | Planning |
| --- | --- | --- | --- | --- |
| N/A | N/A | N/A | N/A | N/A |

Table 38 – Trainings Planned

### Hosting of Trainings and learning facilities

The following RfA’s are the current contractual base for hosting facility services ordering:

- RfA093 - Pool of trainings and hosting facilities, with DG TAXUD ref: Ares(2014)2979345, received on 11/09/2014. This RfA orders 40 training days and 40 units of hosting facilities – to be used till end of SC05.

Hosting Facilities Performed

The following hosting facilities services were delivered during the reporting period:

| # | DG TAXUD Ref | Application | Date |
| --- | --- | --- | --- |
| 16 | Ares(2015)1092637 | EBTI3 Basic | English - part 1: 05-07/05/2015 English - part 2: 19-21/05/2015 |

Table 39 – Hosting Facility Performed

Hosting Facilities Triggered

The following e-trigger has been issued by DG TAXUD during the reporting period.

| # | DG TAXUD Ref | Application | Date of trigger | Planning | Status |
| --- | --- | --- | --- | --- | --- |
| 17 | Ares(2015)2185965 | EBTI3 Advanced | 26/05/2015 | French: 16/06/2015 - 17/06/2015 English - part 1: 23/06/2015 - 24/06/2015 English - part 2: 30/06/2015 - 01/07/2015 English - part 3: 07/07/2015 - 08/07/2015 Cancelled session: English - part 4: 14/07/2015 - 15/07/2015 | Triggered |
| 18 | Ares(2015)2186023 | CCN Spring 2015 | 26/05/2015 | N/A | Cancelled |

Table 310 – Hosting Facility Triggered

The table in section 0 lists the triggers details and reports on the ordered units’ consumption for RfA093.

Hosting Facility Planned

Related SMT tickets for currently planned hosting services, for which e-triggers are still to be issued.

| # | Ref. | Application | SMT Request | Planning |
| --- | --- | --- | --- | --- |
| N/A | N/A | N/A | N/A | N/A |

Table 311 – Hosting Facility Planned

## Other On Demand Services

### SC01 RfA’s – Pools consumption

### Consumption of RfA003 – Pool for consultation on Data Centre consolidation – Accepted on 30/07/2013

The table below presents the summary of the RfA003 units’ consumption.

- <Removed contractual data>

### Consumption of RfA005 – Pool for consultation on Datacentre consolidation PART II – Accepted on 31/07/2013.

The table below presents the summary of the RfA005 units’ consumption.

- <Removed contractual data>

### Consumption of RfA007 – Pool for Synergia releases – Accepted on 03/07/2014

The table below presents the triggers details of the RfA007 consumption.

- <Removed contractual data>

### Consumption of RfA010 – Pool Applications Deployments – Accepted on 21/01/2015

The table below presents the triggers details of the RfA010 consumption.

- <Removed contractual data>

### Consumption of RfA022 – Pool for Data Centre preparation and facility operations – Accepted on 06/05/2014

- <Removed contractual data>

### Consumption of RfA028 – Pool for small equipment to DG TAXUD DCs – Accepted on 19/02/2014

The table below lists the e-triggers for the RfA028 budget consumption related to the small equipment purchases for DG TAXUD new data centres in Luxembourg.

| Trigger# | DG TAXUD Ref. | Description of the equipment | Trigger date | Confirmation date |
| --- | --- | --- | --- | --- |
| 1 | Ares(2013) 2529993 | Patch panels and fibre cables for Drosbach | 25/06/2013 | 27/06/2013 |
| 2 | Ares(2013) 2645555 | Multi-power sockets and power cords | 09/07/2013 | 12/07/2013 |
| 3 | Ares(2013) 2645640 | EBRC_K11-45_Matériel SIEMON | 10/07/2013 | 12/07/2013 |
| 4 | Ares(2013) 2917951 | Fiber and Patch Panel cables for EDH | 21/08/2013 | 22/08/2013 |
| 5 | Ares(2013) 2946539 | Cleaning cartridges for media Library in the ITSM data centre at COLT | 28/08/2013 | 29/08/2013 |
| 6 | Ares(2013) 3201257 | Twinax cables for connecting M5000 CNA cards | 04/10/2013 | 08/10/2013 |
| 7 | Ares(2013) 3243737 | Cabling preparation works in Drosbach and Kayl for OBS | 14/10/2013 | 15/10/2013 |
| 8 | Ares(2013) 3422647 | Patch cords for DG TAXUD Data Centre in Luxembourg | 06/11/2013 | 06/11/2013 |
| 9 | Ares(2013) 3637274 | EBRC CAT6 Interlink | 04/12/2013 | 04/12/2013 |
| 10 | Ares(2013) 3686725 | C19 Power Plugs for the M5000's NOTE Trigger10 is spited between RfA028 and RfA055 | 09/12/2013 | 10/12/2013 |

Table 312 – E-triggers to RfA028

### Consumption of RfA034 – Additional Deployment Resources – Accepted on 11/02/2014

The table below details the consumption related to the additional resources for deployments activity.

This activity was completed in December 2013, following the terms of the RfA.

- <Removed contractual data>

### Consumption of RfA035 – Pool for Inception Team – Accepted on 13/11/2014

The table below details the consumption related to the inception team activity.

- <Removed contractual data>

### Consumption of RfA037 – Pool for Trainings – Accepted on 25/09/2014

The table below lists the triggers details for the RfA037 and reports on the ordered units’ consumption.

Remaining:  0 units for training, 0 units for hosting facility

| # | DG TAXUD Ref. | Activity Description | date issued (IBM) | Approval (DG TAXUD) | Planning |
| --- | --- | --- | --- | --- | --- |
| 1 | Ares (2013) 2829988 | e-Trigger1: CS/MIS Training - T0=16/09/2013 – 10 days of training | 05/08/2013 | 05/08/2013 | Dry Run: 16-17 Sep Training: 21-22 Oct 28-29 Oct 4-5 Nov 11-12 Nov |
| 2 | Ares (2013) 2830146 | e-Trigger2: CSRD Training - T0=18/09/2013 – 5 days training | 05/08/2013 | 05/08/2013 | Dry Run: 18 Sep Training: 23 Oct 30 Oct 6 Nov 13 Nov |
| 3 | Ares (2013) 2830169 | e-Trigger3: Hosting facility for TTA Training conducted by Lot2 T0=19/09/2013 10 days hosting facility | 05/08/2013 | 05/08/2013 | Dry Run: 19-20 Sep Training: 24-25 Oct 31 Oct-1 Nov 7-8 Nov 14-15 Nov |
| 4 | Ares (2013) 2841704 Ares (2013) 3214419 | e-Trigger4: CCN Autumn 2013 Training Session T0 28/10/2013 – 6 day training / 6 days hosting facility Amendment of eTrigger Ares(2013)2841704 – 2 days cancelled | 05/08/2013 | 06/08/2013 09/10/2013 | 28-29 Oct 30-31 Oct 04-05 Nov 28, 31 Oct cancelled |
| 5 | Ares (2013) 2946163 | e-Trigger5: Training of SAP/BO for Lot2. T0 13/09/2013 – 1 day training | 28/08/2013 | 29/08/2013 | 13/09/2013 |
| 6 | Ares (2013) 3014938 | e-Trigger6: Training Synergia A4 cases. Proposed T0 of the action 07/10/2013 – 2 days training | 05/09/2013 | 10/09/2013 | 07-Oct 08-Oct New dates proposed 12-13 November |
| 7 | Ares (2013) 3157826 | e-Trigger7: ITSM2 Lot1 for DG TAXUD.R5.ISD Newcomers T0 of the action 18/10/2013 - 1 day training | 01/10/2013 | 02/10/2013 | 18-Oct |
| -- | Ares (2013) 3555600 | Amendment to Trigger 6 (Ares(2013) 3014938) – Synergia A4 cases Training Trigger #6 is amended as follows: Number of training days ordered: 1 |  | 25/11/2013 | Planning: - training is on 26/11/2013 - SfR of evaluation report: 10/12/2013 |
| 8 | Ares (2013) 3719725 | E-Trigger8 Synergia Training for QA3 - 2 units of Training - 2 units of Hosting facilities service - T0=21/01/2014 Location: - IBM premises in Brussels | 13/12/2013 | 13/12/2013 | - 2 days 21/01/2014 - 22/01/2014 |
| 9 | Ares (2013) 3719802 | E-Trigger9 Synergia Incident Management Process Training for Business Users - 1 units of Training, - Hosting facility - see RfA043 - T0=23/01/2014 - Duration 1 day | 13/12/2013 | 13/12/2013 | 23/01/2014 Duration 1 day |
| 10 | Ares(2014)540285 | Workshop on Incident, Problem / Known Error & Change management for CUST-DEV3 - 1 unit of training - T0=28/02/2014 - Duration: 1 day | 27/02/2014 | 28/02/2014 | 28/02/2014 (1 day) |
| 11 | Ares(2014)1033102 | Training: EBTI 2.5.0 Basic Training Order: - 9 units of P.12.2 - Training, Workshops, Demonstrations Planning: - T0=03/06/2014 (1st day of training) - Duration: 1 dry run and 2 actual training sessions of 3 days each | 01/04/2014 | 02/04/2014 | - Dry Run: 28-29-30/04/2014 - Session 1: 03-04-05/06/2014 - Session 2: 25-26-27/06/2014 |

Table 313 – Consumption of RfA037

### Consumption of RfA040 – Provision for Oracle expert consultancy services – Cancelled on 25/10/2013

The table below details the consumption related to the inception team activity.

- . <Removed contractual data>

### Consumption of RfA043 – Pool for Hosting Facility Services – Accepted on 02/05/2014

The table below lists the triggers details for the RfA043 and reports on the ordered units’ consumption.

Remaining:  0 units for hosting facility

| # | DG TAXUD Ref. | Activity Description | Date issued (IBM) | Approval (DG TAXUD) | Planning |
| --- | --- | --- | --- | --- | --- |
| 1 | Ares(2013) 3014607 | e-Trigger1: : Hosting facility for CS/MIS Training - T0=16/09/2013 – 10 days of hosting dry run + training | 09/09/2013 | 10/09/2013 | Hosting Dry Run: 16-17 Sep Hosting Training: 21-22 Oct 28-29 Oct 4-5 Nov 11-12 Nov |
| 2 | Ares(2013) 3014648 | e-Trigger2: : Hosting facility for CSRD Training - T0=18/09/2013 – 5 days of hosting dry run + training | 09/09/2013 | 10/09/2013 | Hosting Dry Run: 18 Sep Hosting Training: 23 Oct 30 Oct 6 Nov 13 Nov |
| 3 | Ares(2013) 3201275 | e-Trigger3: M1SS & Voes / SSTS for M1SS & Voes - duration: 2 x 3 days training hosting - T0=04/12/2013 | 04/10/2013 | 08/10/2013 | 1st session: 04-05 Dec M1SS & Voes 06 Dec SSTS for M1SS & Voes 2nd session: 10-11 Dec M1SS & Voes 12 Dec SSTS for M1SS & Voes |
| 4 | Ares(2013) 3719802 | E-Trigger-9 in RfA037 for Synergia Incident Management Process Training for Business Users - Training order – see RfA037, - 1 unit of Hosting - T0=23/01/2014 - Duration 1 day in IBM premises in Brussels. | 13/12/2013 | 13/12/2013 | 23/01/2014 Duration 1 day |
| 5 | Ares(2014)36960 | M1SS & Voes / SSTS for M1SS & Voes - duration: 1 x 3 days training hosting - T0=19/03/2014 | 14/02/2014 | 14/02/2014 | 19-20 Mar M1SS & Voes 21 Mar SSTS for M1SS & Voes |

Table 314 – Consumption of RfA043

### Consumption of RfA055 – Pool for small equipment to DG TAXUD DC’s – Part 2 – Accepted on 22/10/2014

The table below lists the e-triggers for the RfA55 (part 2 of RfA028) budget consumption related to the small equipment purchases for DG TAXUD new data centres in Luxembourg.

There is no more budget available on this RfA.

| Trigger# | DG TAXUD Ref. | Description of the equipment | Trigger date |
| --- | --- | --- | --- |
| 1 | Ares(2013)3686725 | C19 Power Plugs for the M5000's NOTE Trigger10 is spited between RfA028 and RfA055 | 10/12/2013 |
| 2 | Ares(2014) 30427 | STP and FJ2 patch cords for <Removed product name> switches patching | 09/01/2014 |
| 3 | Ares(2014)272573 | Missing UTP Connections and Trunk OM3 LC/LC for Drosbach and Kayl | 05/02/2014 |
| 4 | Ares(2014)272597 | <Removed product name>Twinax cables for a.o. the M5000 move | 05/02/2014 |
| 5 | Ares(2014)490872 | Brady ribbons for cables labelling | 25/02/2014 |
| 6 | Ares(2014)894293 | Interlink Coppers for Tivoli Management Rack | 24/03/2014 |
| 7 | Ares(2014)994272 | SFP modules for Data Domains connection in Kayl | 31/03/2014 |
| 8 | Ares(2014)1207627 | <Removed product name> Labels for PSM | 16/04/2014 |
| 9 | Ares(2014)1327374 | MTP Trunk installation between racks K210 and K101 | 28/04/2014 |
| 10 | Ares(2014)1580601 | <Removed product name> C13 power cords | 16/05/2014 |
| 11 | Ares(2014)2310549 | Twinax cables for CCNOPS relocation and spare stock | 11/07/2014 |

Table 315 – E-triggers to RfA055

### Consumption of RfA058 – Pool for operations outside normal working hours – Closed on 14/01/2015

The table below presents the triggers details of the RfA058 consumption.

No (0) new trigger was ordered during the reporting period.

| # | DG TAXUD Ref. | Activity Description | CI Owner (DG TAXUD ) | Trigger date | Complexity |
| --- | --- | --- | --- | --- | --- |
| N/A | N/A | N/A | N/A | N/A | N/A |

Table 316 – Consumption of RfA058

### Consumption of RfA059 – Pool Applications Deployments – Part 2 – Accepted on 20/10/2014

The table below presents the triggers details of the RfA059 consumption.

- <Removed contractual data>

### Consumption of RfA069 – Pool for Trainings and Hosting Facilities – Accepted on 05/02/2015

The table below lists the triggers details for the RfA069 and reports on the ordered units consumption.

Four new triggers were issued during the reporting period.

There are 6 units of Trainings and 0 unit of hosting facilities remaining.

| # | DG TAXUD Ref. | Activity Description | Issued date (IBM) | Approval (DG TAXUD) | Planning |
| --- | --- | --- | --- | --- | --- |
| 1 | Ares(2014)409197 | M1SS & Voes / SSTS for M1SS & Voes - Duration: 1 x 3 days training hosting - T0=26/03/2014 | 19/02/2014 | 19/02/2014 | 26-27 Mar M1SS & Voes 28 Mar SSTS for M1SS & Voes |
| 2 | Ares(2014)1044445 | Release Management for CUSTDEV3 - duration: 1 unit of P.12.2 - Training, Workshops, Demonstrations - T0=25/04/2014 | 01/04/2014 | 03/04/2014 | 1 day on 25/04/2014 |
| 3 | Ares(2014)1349729 | Training: EBTI 2.5.0 Basic Training Order: - 3 units of P.12.2 - Training, Workshops, Demonstrations - Duration: 1 training session of 3 days | 28/04/2014 | 29/04/2014 | 02-03-04/07/2014 |
| 4 | Ares(2014)1449202 | - Application: AEOI - Order: 4 units of P.12.3 - Hosting of training and learning facilities - Duration: 2 sessions of 2 days each | 05/05/2014 | 06/05/2014 | 10 & 11/06/2014 24 & 25/06/2014 |
| 5 | Ares(2014)1787573 | - Application: EMCS - Fiscalis workshop - Order: 2 units of P.12.3 - Hosting of training and learning facilities service (1 session for 64 participants). | 27/05/2014 | 02/06/2014 | 25/09/2014 |
| 6 | Ares(2014)1957733 | - Application: EBTI 2.5.0 Basic Training - Order: 12 units of P.12.3 - Hosting of training and learning facilities service - Duration: 1 dry run and 3 training sessions of 3 days | 13/06/2014 | 16/06/2014 | 06-07/2014 |
| 7 | Ares(2014)2070407 | - Application: Mini1SS - workshop - Order for 2 units of P.12.3 - Hosting of training and learning facilities service (1 session for 50-60 participants). | 18/06/2014 | 24/06/2014 | 15/07/2014 |
| 8 | Ares(2014)2178640 Ares(2014)2388562 Ares(2014)2678454 | - Application: CRMS RIF & PCA - Order for 8 units of of P.12.2 and 8 units of P.12.3 | 01/07/2014 | 01/07/2014 | 09/2014 |
| 9 | Ares(2014)2178805 | - Application: EBTI 2.5.0 Advanced - Order: 4 units of P.12.2 and 4 units of P.12.3 | 01/07/2014 | 01/07/2014 | 09/2014 |
| 10 | Ares(2014)2387720 | - Application: Synergia - Order: 1 unit of P.12.2 | 16/07/2014 | 17/07/2014 | 07/10/2014 |
| 11 | Ares(2014)2388081 Ares(2014)2998197 | - Application: ISPP - Order: 1 unit of P.12.2 and 1 unit of P.12.3 | 16/07/2014 11/09/2014 | 17/07/2014 12/09/2014 | 09/2014 |
| 12 | Ares(2014)2588782 | - Application: EBTI 2.5.0 Advanced - Order: 8 units of P.12.2 and 8 units of P.12.3 | 04/08/2014 | 05/08/2014 | 09/2014 |
| 13 | Ares(2014)3062293 | - Application: CCN - Order: 6 units of P.12.2 and 4 units of P.12.3 | 12/09/2014 | 13/09/2014 | 12/2014 |
| 14 | Ares(2014)3530288 Ares(2014)3831419 Ares(2014)3893425 | - Application: Calisto BO - Order: 1 unit of P.12.2 | 23/10/2014 17/11/2014 20/11/2014 | 24/10/2014 18/11/2014 21/11/2014 | 13/11/2014 28/11/2014 02/12/2014 |

Table 317 – Consumption of RfA069

Consumption of RfA071 – Pool for Portfolio Development and Consultancy Services – Part 1 – Closed on 14/01/2015

- The table below shows the consumption related to the Portfolio team activity.

- <Removed contractual data>

Consumption of RfA088 – Pool for small equipment to DG TAXUD DC’s – Part 3 – Accepted on 25/02/2015

The table below lists the e-triggers for the RfA88 (extension of RfA028 and RfA055) budget consumption related to the small equipment purchases for DG TAXUD new data centres in Luxembourg.

No new e-trigger was issued during the reporting period. Trigger 3 has been cancelled.

| Trigger # | DG TAXUD Ref. | Description of the equipment | Trigger date |
| --- | --- | --- | --- |
| 1 | Ares(2014)2472466 | Twinax Cables for CCNOPS relocation and spare stock | 25/07/2014 |
| 2 | Ares(2014)2598436 | Patch panels to support OBS routers and switches installation | 06/08/2014 |
| 3 | Ares(2014)4181734 Ares(2015)244863 | wildcard SSL certificate *.itsmtaxud.eu for internal tooling like RAM and RTC E-Trigger #3 cancellation notice | 12/12/2014 |
| 4 | Ares(2014)4181836 | Interlink OM3 LC/LC between Racks K103 and K203 | 12/12/2014 |

Table 318 – E-Triggers for RfA088

### SC05 RfA’s – Pools consumption

Consumption of RfA081 – Pool for Portfolio Development and Consultancy Services – Part 2

<Removed contractual data>

Consumption of RfA086 – Inception Team Extension (Part 2) – Accepted on 03/06/2015

<Removed contractual data>

Consumption of RfA089 – Pool SPEED2 Hosting and Support – Accepted on 26/01/2015

The table below presents the triggers details of the RfA089 consumption.

| Trigger # | DG TAXUD Ref. | Description of the service | Trigger date |
| --- | --- | --- | --- |
| 1 | Ares(2014)2678447 | SPEED2 hosting and support services during September 2014 | 13/08/2014 |
| 2 | Ares(2014)3060534 | SPEED2 hosting and support services during October 2014 | 18/09/2014 |
| 3 | Ares(2014)3528984 | SPEED2 hosting and support services during November 2014 | 24/10/2014 |

Table 319 – E-Triggers for RfA089

Consumption of RfA090 – Pool Applications Deployments – Part 3

The table below presents the triggers details of the RfA090 consumption.

<Removed contractual data>

Consumption of RfA093 – Pool for Trainings and Hosting Facilities

The table below lists the triggers details for the RfA093 and reports on the ordered units’ consumption.

No new trigger was issued during the reporting period. Though, one trigger was updated and one trigger was cancelled.

There are 18 units of Trainings and 14 units of hosting facilities remaining.

| # | DG TAXUD Ref. | Activity Description | Issued date (IBM) | Approval (DG TAXUD) | Planning |
| --- | --- | --- | --- | --- | --- |
| 1 | Ares(2014)3062357 | - Application: CCN - Order: 2 units of P.12.3 Hosting | 12/09/2014 | 18/09/2014 | 10-11/12/2014 |
| 2 | Ares(2014)326562 | - Application: SDLC - Order: 2 units of P.12.3 Hosting | 02/10/2014 | 03/10/2014 | 08-09/10/2014 |
| 3 | Ares(2015)190333 | - Application: CCN (ESTAT/LV NSI) - Order: 2 units of P.12.2 Training | 15/01/2015 | 16/01/2015 | 12-13/02/2015 |
| 4 | Ares(2015)226881 | - Application: CCN (ESTAT/LV NSI) - Order: 2 units of P.12.3 Hosting | 20/01/2015 | 20/01/2015 | 12-13/02/2015 |
| 5 | Ares(2015)1092637 Ares(2015)1733470 | - Application: EBTI3 Basic - Order: 12 units of P.12.2 Training and 12 units of P.12.3 Hosting | 11/03/2015 22/04/2015 | 15/03/2015 23/04/2015 | 05-07/05/2015 19-21/05/2015 26-28/05/2015 02-04/06/2015 09-11/06/2015 |
| 6 | Ares(2015)1649842 Ares(2015)2185965 | - Application: EBTI3 Advanced - Order: 8 units of P.12.2 Training and 8 units of P.12.3 Hosting | 17/04/2015 26/05/2015 | 17/04/2015 26/05/2015 | 16-17/06/2015 23-24/06/2015 30/06-01/07/2015 07-08/07/2015 14-15/07/2015 |
| 7 | Ares(2015)1709214 Ares(2015)2186023 | - Application: CCN Spring 2015 - Order: 0 unit of P.12.2 Training and 0 unit of P.12.3 Hosting | 30/03/2015 22/05/2015 | 22/04/2015 26/05/2015 | 03-05/06/2015 09-11/06/2015 |

Table 320 – E-Triggers for RfA093

Consumption of RfA097 – Pool for Synergia Releases

The table below presents the triggers details of the RfA097 consumption.

No new e-trigger was issued during the reporting period.

| # | DG TAXUD Ref. | Activity Description (ordered Units) | DATE | TTC Extra-muros | SMT-AR Extra-muros | SMT-DEV Extra-muros |
| --- | --- | --- | --- | --- | --- | --- |
| 1 | Ares(2015)324116 | 1 Quick-Win 3-Days release for Calisto (change CM16752) | 27/01/2015 | 1,7 | 14,9 | 6,6 |
| 2 | Ares(2015)832037 | 1 Quick-Win 6-Days release for Synergia SMT (changes CM17216 & CM16531) | 26/02/2015 | 1,6 | 18,4 | 12,8 |
| 3 | Ares(2015)1852795 | 1 Major release for SMT Q2 2015 changes | 30/04/2015 | 12,9 | 129,4 | 81,0 |

Table 321 - E-Triggers for RfA097

Consumption of RfA104 – Pool for small equipment to DG TAXUD DC’s – Part 4

The table below lists the e-triggers for the RfA104 budget consumption related to the small equipment purchases for DG TAXUD new data centres in Luxembourg.

No new e-trigger was issued during the reporting period.

| Trigger # | DG TAXUD Ref. | Description of the equipment | Trigger date |
| --- | --- | --- | --- |
| 1 | Ares(2015)207838 | MTP link between racks D005 and D113 | 19/01/2015 |
| 2 | Ares(2015)928997 | Additional Interlinks (K202 - K101) for the VNX in Kayl | 03/03/2015 |
| 3 | Ares(2015)1201849 | Protection around the power emergency button at EBRC | 18/03/2015 |
| 4 | Ares(2015)1339772 | Avocent KVM | 26/03/2015 |

Table 322 – E-Triggers for RfA104

Consumption of RfA106 – Pool Applications Deployments – Part 4

The table below presents the triggers details of the RfA106 consumption.

<Removed contractual data>

Consumption of RfA113 – Inception Team Extension (Part 3)

<Removed contractual data>

Summary Table for bi-Monthly Invoicing – 05/2015 & 06/2015 MPR

<Removed contractual data>

### SC06 consumption

<Removed contractual data>